# LastOne — V1 Build Playbook

Step-by-step construction guide. Directed at Claude Code / Antigravity. Written for someone who is directing AI to write the code — not writing it line by line. Each step ends with a Verify section. Do not move to the next step until it passes.

Stack: Expo (React Native) · TypeScript · Expo Router · NativeWind · Supabase · React Query

Spec source of truth: specs/v1.2/ — read the relevant spec before prompting for each feature. Data model source of truth: specs/LastOne_Data_Schema_V1.md

Status: Complete. All phases written (0–7, Steps 1–21).

## Phase 0 — Foundation [DONE]

### Step 1 — Project Scaffold [DONE]

Antigravity scaffolded the monorepo with the following prompt:

Framework: Expo (React Native) with TypeScript and Expo Router
Structure: Monorepo — Frontend Expo app + Supabase Edge Functions backend in one repo
Navigation: Expo Router with tab bar (3 tabs: Home, Tools, Profile) and auth flow.
  Log button is a central FAB (opens half-sheet with flow A/B/C/D options).
  SOS is a persistent red FAB on every main screen.
Styling: NativeWind v4 (Tailwind CSS for React Native)
Backend: Supabase — create lib/supabase.ts client, types/database.ts for type gen
Folder structure:
  app/ (screens + (modals)/ route group + auth/ + onboarding/)
  components/ (ui/ streak/ logging/ sos/ content/ tools/ insights/)
  lib/ (supabase.ts, constants.ts, utils.ts, queryKeys.ts, streak.ts, savings.ts)
  hooks/ (useAuth.ts, useProfile.ts, useCurrentAttempt.ts, useStreakRecord.ts,
          useLogs.ts, useStage.ts, useSavings.ts)
  types/ (database.ts, app.ts)
  supabase/ (migrations/ functions/ seed.sql)
  assets/
State: React Query (TanStack Query) for all server state. React Context for auth only.

### Step 2 — Supabase Project Setup [DONE]

Supabase project created at supabase.com. URL and anon key written to .env:

EXPO_PUBLIC_SUPABASE_URL=https://your-project.supabase.co
EXPO_PUBLIC_SUPABASE_ANON_KEY=your-anon-key

### Step 3 — First Run Verification [DONE]

npx expo start runs. App loads in Expo Go on device.

### Step 4 — Supabase Connection Test [DONE]

lib/supabase.ts initialised with SecureStore adapter. Simple query confirmed a round-trip to Supabase succeeds.

## Phase 1 — Infrastructure

### Step 5 — Database Migrations + RLS

What this delivers: Every table in the V1 data model exists in Supabase with correct types, constraints, and row-level security. Nothing can be built on top until this is solid.

Spec reference: specs/LastOne_Data_Schema_V1.md — read this in full before running any migration. Every field name, type, and constraint below comes from it.

How to run migrations: Paste each SQL block into the Supabase dashboard → SQL Editor, or save as numbered files in supabase/migrations/ and apply with the Supabase CLI (supabase db push). Run them in order — later migrations reference earlier tables.

#### Global utility function (run first, once)

This trigger function is reused by multiple tables to auto-set updated_at.

create or replace function public.handle_updated_at()
returns trigger
language plpgsql
as $$
begin
  new.updated_at = now();
  return new;
end;
$$;

#### Migration 001 — profiles

One row per user. Merged from user (Settings) and onboarding_profile (Onboarding). No quit_date here — it lives on quit_attempts. No SOS contact fields — device-only.

create table public.profiles (
  -- Identity (linked to Supabase Auth)
  id uuid references auth.users(id) on delete cascade primary key,
  first_name text,
  display_name text check (char_length(display_name) <= 30),
  email text,

  -- Onboarding demographics
  age_range text check (age_range in ('under_16','16_18','18_22','22_26','26_plus')),
  life_stage text check (life_stage in ('college_student','final_year','fresh_graduate','working')),
  intent text check (intent in ('quit','figuring_out')),

  -- Smoking baseline (used for savings math)
  cigarettes_per_day integer check (cigarettes_per_day > 0),
  price_per_cigarette numeric(10,2) check (price_per_cigarette > 0),

  -- Onboarding answers
  smoking_reasons text[],   -- canonical trigger tokens
  trigger_times text[],     -- temporal axis: morning, post_meal, break, etc.

  -- Dependency assessment inputs (kept for restart re-assessment reference)
  time_to_first_cigarette text check (time_to_first_cigarette in
    ('within_5','within_30','within_60','later','not_daily')),
  craving_intensity text check (craving_intensity in ('low','medium','high','overwhelming')),

  -- Quit history
  previous_quit_attempts text check (previous_quit_attempts in
    ('never','one_two','three_five','five_plus','lost_count')),
  quit_struggles text[],

  -- Motivation & commitment
  motivation text check (motivation in
    ('health','money','others','independence','fitness','wake_up_call','no_reason')),
  commitment_reason text,
  commitment_identity text,

  -- Voice preference (canonical enum — do not use old 'steady_direct' values)
  voice_style text not null default 'steady_and_direct'
    check (voice_style in ('steady_and_direct','emotional_and_understanding','real_and_practical')),

  -- Spending category (for savings equivalents on Progress Dashboard)
  relatable_category text not null default 'food_delivery'
    check (relatable_category in
      ('food_delivery','movies_ott','music_podcasts','travel','gaming','clothes_shopping')),

  -- Notification preferences
  notifications_enabled boolean not null default true,
  notification_preference text not null default 'app_decides'
    check (notification_preference in ('app_decides','few_daily','on_demand')),
    -- NOTE: 'once_daily' does NOT exist. Do not add it.
  quiet_hours_enabled boolean not null default false,
  quiet_hours_start time,   -- required when quiet_hours_enabled = true
  quiet_hours_end time,     -- required when quiet_hours_enabled = true

  -- Giving Up Support state (stored here; not a separate table)
  last_giving_up_trigger_at timestamptz,
  giving_up_card_dismissed_count integer not null default 0,

  -- App settings
  timezone text not null default 'Asia/Kolkata',

  -- Risk windows (jsonb array, set by Insights background job post-Learning Week)
  -- Shape: [{start_hour: int, end_hour: int, confidence: 'high'|'medium', active: bool}]
  risk_windows jsonb,

  -- System
  onboarding_complete boolean not null default false,
  account_created_at timestamptz not null default now(),
  updated_at timestamptz not null default now()
);

-- Auto-create profile row the moment a user signs up via Supabase Auth
create or replace function public.handle_new_user()
returns trigger
language plpgsql
security definer set search_path = public
as $$
begin
  insert into public.profiles (id, email, account_created_at)
  values (new.id, new.email, now());
  return new;
end;
$$;

create trigger on_auth_user_created
  after insert on auth.users
  for each row execute procedure public.handle_new_user();

-- Updated_at auto-maintenance
create trigger profiles_updated_at
  before update on public.profiles
  for each row execute procedure public.handle_updated_at();

-- RLS
alter table public.profiles enable row level security;

create policy "users can view own profile"
  on public.profiles for select
  using (id = auth.uid());

create policy "users can update own profile"
  on public.profiles for update
  using (id = auth.uid());

#### Migration 002 — quit_attempts

Source of truth for quit_date and dependency_level. One open row per user (ended_at IS NULL). Restart closes the current row and opens a new one with a new quit_date.

create table public.quit_attempts (
  attempt_id serial primary key,
  user_id uuid not null references public.profiles(id) on delete cascade,
  quit_date date,          -- nullable until user sets it. Min: account_created_at+3. No max.
  started_at timestamptz not null default now(),
  ended_at timestamptz,    -- NULL = current active attempt
  dependency_level text check (dependency_level in ('light','moderate','heavy')),
  created_at timestamptz not null default now()
);

-- Index: the single most common query in the entire app
create index quit_attempts_user_current
  on public.quit_attempts (user_id)
  where ended_at is null;

-- RLS
alter table public.quit_attempts enable row level security;

create policy "users can view own quit attempts"
  on public.quit_attempts for select
  using (user_id = auth.uid());

create policy "users can insert own quit attempts"
  on public.quit_attempts for insert
  with check (user_id = auth.uid());

create policy "users can update own quit attempts"
  on public.quit_attempts for update
  using (user_id = auth.uid());

#### Migration 003 — log

The unified log table. One table for all event types (craving, overcome, slip, note, sos). Columns are sparse — only the fields relevant to log_type will be non-null. This is intentional (see schema doc T-C).

create table public.log (
  log_id uuid primary key default gen_random_uuid(),
  user_id uuid not null references public.profiles(id) on delete cascade,
  attempt_id integer references public.quit_attempts(attempt_id),

  -- Core fields (every log type)
  log_type text not null check (log_type in ('craving','overcome','slip','note','sos')),
  timestamp timestamptz not null default now(),
  quit_day_number integer not null,  -- negative = pre-quit (Stage 0)
  current_stage integer not null check (current_stage between 0 and 5),
  entry_method text not null check (entry_method in ('daily_card','fab','sos','notification')),
  routed_to_sos boolean not null default false,
  other_text text check (char_length(other_text) <= 60),

  -- CRAVING fields (log_type = 'craving')
  intensity integer check (intensity between 1 and 5),
  -- intensity = 5 triggers SOS override in Coping Tools. Scale is 1–5 ONLY. Never 1–10.
  triggers text[],          -- canonical trigger tokens
  location text[],
  social_context text[],
  mood integer check (mood between 1 and 5),  -- shared with note rows

  -- OVERCOME fields (log_type = 'overcome')
  what_helped text[],

  -- SLIP fields (log_type = 'slip')
  slip_type text check (slip_type in ('one_off','few_days','return_to_smoking')),
  cigarette_count integer,
  -- 1–4 = exact count. 99 = sentinel for '5+'. Display layer converts 99 → '5+'. Never show 99.
  slip_triggers text[],
  source text check (source in ('flow_c','return_modal')),
  -- source distinguishes real-time slips (flow_c) from absence-window disclosures (return_modal).
  -- return_modal entries are timestamped to the absence window, not moment of logging.

  -- SOS fields (log_type = 'sos')
  tool_selected text,        -- references coping_tools.tool_id (BRE-01, etc.)
  tool_duration_seconds integer,
  tool_helpful boolean,      -- null if SOS-3 skipped — excluded from tool_score calc
  post_tool_state text check (post_tool_state in ('better','same','smoked')),

  -- NOTE fields (log_type = 'note')
  note_text text check (char_length(note_text) <= 280),
  has_photo boolean default false,

  created_at timestamptz not null default now()
);

-- Indexes: the queries that run on every screen
create index log_user_attempt on public.log (user_id, attempt_id);
create index log_user_type_time on public.log (user_id, log_type, timestamp desc);
create index log_sos_24h on public.log (user_id, timestamp desc) where log_type = 'sos';
create index log_slip_type on public.log (user_id, slip_type) where log_type = 'slip';

-- RLS
alter table public.log enable row level security;

create policy "users can view own logs"
  on public.log for select
  using (user_id = auth.uid());

create policy "users can insert own logs"
  on public.log for insert
  with check (user_id = auth.uid());

create policy "users can update own logs"
  on public.log for update
  using (user_id = auth.uid());

#### Migration 004 — streak_record

One row per user. The Streak System spec owns all writes to this table. quit_date is NOT stored here — it is read from quit_attempts WHERE ended_at IS NULL on every calculation.

create table public.streak_record (
  user_id uuid primary key references public.profiles(id) on delete cascade,

  -- The three metrics (Streak Decision 1)
  current_streak_days integer not null default 0,
  lifetime_smoke_free_days integer not null default 0,  -- never decreases
  longest_streak_ever integer not null default 0,

  -- Consistency rate components
  consistency_rate numeric(5,1) not null default 0,
  -- Formula: smoke_free_days_in_attempt / active_days_in_attempt × 100
  smoke_free_days_in_attempt integer not null default 0,
  active_days_in_attempt integer not null default 0,

  -- Freeze state (Streak is the ONLY writer of freeze_stock)
  freeze_stock integer not null default 0,
  freeze_period integer not null default 0 check (freeze_period between 0 and 3),
  -- 0 = Days 1–14, 1 = Days 15–28, 2 = Days 29–90, 3 = Days 91+
  freeze_max_current_period integer not null default 0,
  -- From FREEZE_MATRIX[dependency_level][freeze_period]:
  --   Period 0: light=2, moderate=3, heavy=4
  --   Period 1: light=1, moderate=2, heavy=3
  --   Period 2: light=1, moderate=1, heavy=2
  --   Period 3: light=0, moderate=1, heavy=1

  -- Dependency (mirrors quit_attempts.dependency_level for this attempt)
  dependency_level text not null default 'moderate'
    check (dependency_level in ('light','moderate','heavy')),
  dependency_level_pending text
    check (dependency_level_pending in ('light','moderate','heavy')),
  -- pending: set when user upgrades tier mid-period; applied at next freeze boundary

  -- Status
  current_stage integer not null default 0 check (current_stage between 0 and 5),
  streak_status text not null default 'active'
    check (streak_status in ('active','paused','reset')),

  -- Date tracking
  last_confirmed_date date,
  streak_start_date date,
  confirmation_source text check (confirmation_source in ('sos','log')),
  -- 'sos' = optimistic (reversible same-day if slip logged); 'log' = final

  -- Pause tracking (used by Notifications to derive pause_duration_days)
  paused_at timestamptz,
  -- Set on pause; cleared (set NULL) on resume or restart

  updated_at timestamptz not null default now()
);

create trigger streak_record_updated_at
  before update on public.streak_record
  for each row execute procedure public.handle_updated_at();

-- RLS
alter table public.streak_record enable row level security;

create policy "users can view own streak"
  on public.streak_record for select
  using (user_id = auth.uid());

create policy "users can insert own streak"
  on public.streak_record for insert
  with check (user_id = auth.uid());

create policy "users can update own streak"
  on public.streak_record for update
  using (user_id = auth.uid());

#### Migration 005 — slip_state

Owned by Slip Threshold. Reads freeze_stock from streak_record — never writes it. red_flag_count resets on freeze-period boundaries (Day 15, 29, 91) or after 6 consecutive clean days.

create table public.slip_state (
  user_id uuid primary key references public.profiles(id) on delete cascade,
  red_flag_count integer not null default 0,
  last_slip_date date,
  pattern_window_open boolean not null default false,
  updated_at timestamptz not null default now()
);

create trigger slip_state_updated_at
  before update on public.slip_state
  for each row execute procedure public.handle_updated_at();

alter table public.slip_state enable row level security;

create policy "users can manage own slip state"
  on public.slip_state for all
  using (user_id = auth.uid())
  with check (user_id = auth.uid());

#### Migration 006 — coping_tools catalog

Admin-seeded. Users can only read. Seed data goes in supabase/seed.sql — run it separately after this migration. Every tool in the Coping Tools Suite spec gets one row. tool_id is stable forever (user_tool_scores references it).

create table public.coping_tools (
  tool_id text primary key,     -- BRE-01, BRE-02, PHY-01, MIN-02A, etc.
  data_model_id text not null unique,  -- snake_case: box_breathing, memory_1p, echo_tap
  family text not null check (family in ('breathing','physical','mini_games')),
  name text not null,
  category text not null check (category in
    ('physical_reset','cognitive_reframe','distraction','social_coping','reflective','breathing')),
  intensity_min integer not null check (intensity_min between 1 and 5),
  intensity_max integer not null check (intensity_max between 1 and 5),
  context text[],               -- null = context-neutral. Values: public, private, social, any
  duration_seconds integer not null,
  sos_eligible boolean not null default true,
  library_only boolean not null default false,
  requires_buddy boolean not null default false,
  stage_min integer,            -- null = available from Stage 0
  emotional_tags text[]
);

alter table public.coping_tools enable row level security;

create policy "authenticated users can read coping tools"
  on public.coping_tools for select
  to authenticated
  using (true);

#### Migration 007 — user_tool_scores

One row per (user, tool). Lifetime-cumulative — no attempt_id on this table. Attempt-scoped queries are derived at read time by joining log WHERE log_type = 'sos' filtered by attempt_id.

create table public.user_tool_scores (
  user_id uuid not null references public.profiles(id) on delete cascade,
  tool_id text not null references public.coping_tools(tool_id),
  tool_score integer not null default 0,
  -- Cumulative: +1 thumbs_up, -1 thumbs_down. Mini-Games' reflection model is retired.
  total_uses integer not null default 0,
  is_weighted boolean not null default false,  -- true when total_uses >= 5
  last_used_at timestamptz,
  post_tool_state text check (post_tool_state in ('better','same','smoked')),
  removed_from_sos boolean not null default false,
  -- Set true when tool_score < -2 AND total_uses >= 5
  primary key (user_id, tool_id)
);

alter table public.user_tool_scores enable row level security;

create policy "users can manage own tool scores"
  on public.user_tool_scores for all
  using (user_id = auth.uid())
  with check (user_id = auth.uid());

#### Migration 008 — user_sos_state

Tracks the SOS escalation window. One row per user. Note: friend_phone_number is device-only (SecureStore) — it does NOT exist in this table.

create table public.user_sos_state (
  user_id uuid primary key references public.profiles(id) on delete cascade,
  failed_sos_count integer not null default 0,
  consecutive_sos_successes integer not null default 0,
  window_started_at timestamptz
);

alter table public.user_sos_state enable row level security;

create policy "users can manage own sos state"
  on public.user_sos_state for all
  using (user_id = auth.uid())
  with check (user_id = auth.uid());

#### Migration 009 — notification_log + notification_state

notification_log records every push queued, delivered, opened, ignored, or expired. notification_state tracks the auto-reduce rule per user.

create table public.notification_log (
  id uuid primary key default gen_random_uuid(),
  user_id uuid not null references public.profiles(id) on delete cascade,
  notification_type text not null,
  -- Closed set. All valid values: N-OB-00, N-OB-01/02/03/04/05, N-STK-01/02/03,
  -- N-CON-01 through N-CON-12, N-INS-01/02/03, N-GOAL-01/02,
  -- N-PROF-01, N-PAU-01/02/03/04
  -- See Notifications spec Section 5 registry for full definitions.
  status text not null default 'queued'
    check (status in ('queued','delivered','opened','ignored','expired','discarded')),
  scheduled_for timestamptz not null,
  delivered_at timestamptz,
  opened_at timestamptz,
  expires_at timestamptz,  -- required for N-INS-01/02/03. 48h TTL recommended.
  created_at timestamptz not null default now()
);

create index notification_log_user_status
  on public.notification_log (user_id, status);
create index notification_log_scheduled
  on public.notification_log (scheduled_for)
  where status = 'queued';

alter table public.notification_log enable row level security;

create policy "users can view own notification log"
  on public.notification_log for select
  using (user_id = auth.uid());

create policy "users can manage own notification log"
  on public.notification_log for insert
  with check (user_id = auth.uid());

create policy "users can update own notification log"
  on public.notification_log for update
  using (user_id = auth.uid());

-- Notification state (auto-reduce tracking)
create table public.notification_state (
  user_id uuid primary key references public.profiles(id) on delete cascade,
  consecutive_ignored integer not null default 0,
  -- Resets to 0 on any notification opened. Hits 3 → auto-reduce activates for 7 days.
  auto_reduce_active_until timestamptz,
  effective_tier text not null default 'app_decides'
    check (effective_tier in ('app_decides','few_daily','on_demand'))
    -- Matches profiles.notification_preference unless auto-reduce is active (stepped down 1 tier)
);

alter table public.notification_state enable row level security;

create policy "users can manage own notification state"
  on public.notification_state for all
  using (user_id = auth.uid())
  with check (user_id = auth.uid());

#### Migration 010 — insight_card + insight_notification

Generated by a background job (Edge Function or client-side on app open). insight_key is the idempotency key — prevents duplicate card creation.

create table public.insight_card (
  insight_key text primary key,
  -- Format: {user_id}_{insight_type}_{attempt_id}. Prevents duplicate generation.
  user_id uuid not null references public.profiles(id) on delete cascade,
  attempt_id integer not null references public.quit_attempts(attempt_id),
  insight_type text not null check (insight_type in (
    'peak_risk_window','top_trigger','resistance_rate','tool_effectiveness',
    'slip_pattern','craving_drop','cross_attempt_comparison','trigger_shift',
    'profile_peak_windows','profile_social_context','profile_trigger_category',
    'first_craving_match'
  )),
  card_state text not null default 'collapsed'
    check (card_state in ('collapsed','expanded','read')),
  has_app_action boolean not null default false,
  tone_sensitivity text not null check (tone_sensitivity in ('high','low')),
  generated_at timestamptz not null default now(),
  last_seen_at timestamptz,
  engagement_score numeric(6,2) not null default 0,
  archived boolean not null default false
);

create index insight_card_user_attempt
  on public.insight_card (user_id, attempt_id, generated_at desc);

alter table public.insight_card enable row level security;

create policy "users can view own insight cards"
  on public.insight_card for select
  using (user_id = auth.uid());

create policy "users can insert own insight cards"
  on public.insight_card for insert
  with check (user_id = auth.uid());

create policy "users can update own insight cards"
  on public.insight_card for update
  using (user_id = auth.uid());

-- Insight-specific notifications (separate from notification_log)
create table public.insight_notification (
  notification_id uuid primary key default gen_random_uuid(),
  user_id uuid not null references public.profiles(id) on delete cascade,
  insight_key text not null references public.insight_card(insight_key),
  notification_type text not null check (notification_type in (
    'new_pattern_detected','progress_threshold','slip_pattern_emerging'
  )),
  scheduled_for timestamptz not null,
  expires_at timestamptz not null,
  status text not null default 'queued'
    check (status in ('queued','delivered','expired','discarded')),
  content_id text not null
);

alter table public.insight_notification enable row level security;

create policy "users can manage own insight notifications"
  on public.insight_notification for all
  using (user_id = auth.uid())
  with check (user_id = auth.uid());

#### Migration 011 — content_cards + user_card_history

content_cards is admin-seeded. Users can only read it. user_card_history tracks the 14-day cooldown per user per card.

create table public.content_cards (
  id uuid primary key default gen_random_uuid(),
  card_id text not null unique,   -- e.g. MB-01, YB-03, SW-04
  pill_tag text not null,
  title text not null,
  body_copy text,                 -- single version for low-sensitivity cards
  body_copy_steady text,          -- Steady & Direct variant
  body_copy_warm text,            -- Emotional & Understanding variant
  body_copy_practical text,       -- Real & Practical variant
  trigger_type text not null,
  -- Values: scheduled, contextual, slip_logged, savings_milestone, stage_change, time_milestone
  trigger_value text not null,    -- specific value or 'any'
  sensitivity text not null check (sensitivity in ('low','high')),
  stage_min integer,              -- null = no minimum
  stage_max integer,              -- null = no maximum
  active boolean not null default true
);

alter table public.content_cards enable row level security;

create policy "authenticated users can read content cards"
  on public.content_cards for select
  to authenticated
  using (true);

create table public.user_card_history (
  id uuid primary key default gen_random_uuid(),
  user_id uuid not null references public.profiles(id) on delete cascade,
  card_id text not null references public.content_cards(card_id),
  last_shown_at timestamptz not null default now(),
  show_count integer not null default 1,
  unique (user_id, card_id)
);

alter table public.user_card_history enable row level security;

create policy "users can manage own card history"
  on public.user_card_history for all
  using (user_id = auth.uid())
  with check (user_id = auth.uid());

#### Migration 012 — goal + top_up_log + causes_card_log

current_amount on goal is always derived from SUM(top_up_log.amount) — never written directly.

create table public.goal (
  goal_id uuid primary key default gen_random_uuid(),
  user_id uuid not null references public.profiles(id) on delete cascade,
  goal_name text not null check (char_length(goal_name) <= 60),
  target_amount numeric(12,2) not null check (target_amount > 0),
  current_amount numeric(12,2) not null default 0,
  -- Derived: SUM(top_up_log.amount WHERE goal_id = this). Re-sync on every top-up.
  allocated_amount numeric(12,2) not null default 0,
  source text not null check (source in ('link','manual')),
  product_url text,
  product_image_url text,
  emoji text,
  why text check (char_length(why) <= 200),
  status text not null default 'active' check (status in ('active','completed','retired')),
  created_at timestamptz not null default now(),
  completed_at timestamptz
);

alter table public.goal enable row level security;

create policy "users can manage own goals"
  on public.goal for all
  using (user_id = auth.uid())
  with check (user_id = auth.uid());

create table public.top_up_log (
  topup_id uuid primary key default gen_random_uuid(),
  goal_id uuid not null references public.goal(goal_id) on delete cascade,
  user_id uuid not null references public.profiles(id) on delete cascade,
  amount numeric(12,2) not null check (amount > 0),
  created_at timestamptz not null default now()
);

alter table public.top_up_log enable row level security;

create policy "users can manage own top ups"
  on public.top_up_log for all
  using (user_id = auth.uid())
  with check (user_id = auth.uid());

create table public.causes_card_log (
  log_id uuid primary key default gen_random_uuid(),
  user_id uuid not null references public.profiles(id) on delete cascade,
  ngo_id text not null check (ngo_id in ('CFI','CPAA','CanSupport')),
  shown_at timestamptz not null default now(),
  dismissed_at timestamptz,
  tapped_learn_more boolean not null default false
);

alter table public.causes_card_log enable row level security;

create policy "users can manage own causes log"
  on public.causes_card_log for all
  using (user_id = auth.uid())
  with check (user_id = auth.uid());

#### Migration 013 — cpd_change_log + price_change_log

Written whenever the user updates CPD or price in Settings. Used for piecewise savings calculation in Progress Dashboard.

create table public.cpd_change_log (
  log_id uuid primary key default gen_random_uuid(),
  user_id uuid not null references public.profiles(id) on delete cascade,
  previous_value integer not null,
  new_value integer not null,
  changed_at timestamptz not null default now()
);

alter table public.cpd_change_log enable row level security;

create policy "users can manage own cpd log"
  on public.cpd_change_log for all
  using (user_id = auth.uid())
  with check (user_id = auth.uid());

create table public.price_change_log (
  log_id uuid primary key default gen_random_uuid(),
  user_id uuid not null references public.profiles(id) on delete cascade,
  previous_value numeric(10,2) not null,
  new_value numeric(10,2) not null,
  changed_at timestamptz not null default now()
);

alter table public.price_change_log enable row level security;

create policy "users can manage own price log"
  on public.price_change_log for all
  using (user_id = auth.uid())
  with check (user_id = auth.uid());

#### Migration 014 — giving_up_event

One record per GU activation. outcome is written when the flow completes (not on creation).

create table public.giving_up_event (
  event_id uuid primary key default gen_random_uuid(),
  user_id uuid not null references public.profiles(id) on delete cascade,
  triggered_at timestamptz not null default now(),
  current_stage integer not null check (current_stage between 0 and 5),
  trigger_condition text not null check (trigger_condition in
    ('slip_threshold','return_to_smoking','passive_disengagement')),
  beat_1_completed boolean not null default false,
  beat_2_completed boolean not null default false,
  resistance_count_shown integer,
  outcome text check (outcome in ('kept_going','routed_to_support','dismissed_mid_flow')),
  support_action text check (support_action in
    ('called_person','whatsapped_person','viewed_resources','dismissed')),
  support_call_outcome text check (support_call_outcome in
    ('helped_a_lot','helped_a_little','didnt_help','not_logged'))
);

alter table public.giving_up_event enable row level security;

create policy "users can manage own giving up events"
  on public.giving_up_event for all
  using (user_id = auth.uid())
  with check (user_id = auth.uid());

#### Migration 015 — game_session + game_streak + streak_nudge_log

Mini-Games tables. game_session is sparse — columns conditional on game_type.

create table public.game_session (
  session_id uuid primary key default gen_random_uuid(),
  user_id uuid not null references public.profiles(id) on delete cascade,
  game_type text not null check (game_type in ('memory_1p','echo_tap','memory_2p')),
  session_type text not null check (session_type in ('craving_linked','casual')),
  started_at timestamptz not null,
  ended_at timestamptz not null,
  duration_seconds integer not null,
  stage_at_session integer not null check (stage_at_session between 0 and 5),
  -- Memory games only
  grid_size text check (grid_size in ('3x4','4x4')),
  card_skin text check (card_skin in ('generic','themed')),
  pairs_matched integer,
  time_taken_seconds integer,    -- memory_1p only
  -- Echo Tap only
  sequences_completed integer,
  longest_streak integer,
  -- Memory 2P only
  player1_score integer,
  player2_score integer,
  winner text check (winner in ('player1','player2','draw')),
  -- Craving-linked only
  reflection_response text check (reflection_response in ('passed','partial','ongoing'))
);

create index game_session_user_type
  on public.game_session (user_id, session_type, started_at desc);

alter table public.game_session enable row level security;

create policy "users can manage own game sessions"
  on public.game_session for all
  using (user_id = auth.uid())
  with check (user_id = auth.uid());

create table public.game_streak (
  user_id uuid primary key references public.profiles(id) on delete cascade,
  current_streak integer not null default 0,
  longest_streak_ever integer not null default 0,
  sessions_this_week integer not null default 0,
  last_craving_session_date date
);

alter table public.game_streak enable row level security;

create policy "users can manage own game streak"
  on public.game_streak for all
  using (user_id = auth.uid())
  with check (user_id = auth.uid());

create table public.streak_nudge_log (
  user_id uuid primary key references public.profiles(id) on delete cascade,
  times_shown integer not null default 0,    -- capped at 2 lifetime
  last_shown_at timestamptz,
  permanently_suppressed boolean not null default false
);

alter table public.streak_nudge_log enable row level security;

create policy "users can manage own streak nudge log"
  on public.streak_nudge_log for all
  using (user_id = auth.uid())
  with check (user_id = auth.uid());

#### Step 5 — Verify

Before moving on, confirm the following in Supabase dashboard:

- All 23 tables appear in the Table Editor

- Every table shows “RLS enabled” in the Auth → Policies view

- profiles shows an RLS policy for select and update

- quit_attempts index quit_attempts_user_current appears in the indexes list

- The handle_new_user trigger exists in Database → Triggers

- Sign up a test user via Supabase Auth → confirm a row auto-appeared in profiles

- onboarding_complete is false on that row

- coping_tools and content_cards are empty (seed data comes later in Step 13/14)

### Step 6 — Auth Flow

What this delivers: Users can sign up, log in, and log out. The app shows the auth screens when no session exists, the onboarding when onboarding_complete = false, and the main app when fully set up. Session persists across app restarts.

Spec reference: specs/v1.2/LastOne_Onboarding_Spec_V1_2.md §B4 (API surface)

#### 6.1 — lib/supabase.ts

Should already exist from Step 4. Confirm it uses expo-secure-store as the storage adapter for session persistence across app restarts.

import AsyncStorage from '@react-native-async-storage/async-storage'
import { createClient } from '@supabase/supabase-js'
import * as SecureStore from 'expo-secure-store'

const ExpoSecureStoreAdapter = {
  getItem: (key: string) => SecureStore.getItemAsync(key),
  setItem: (key: string, value: string) => SecureStore.setItemAsync(key, value),
  removeItem: (key: string) => SecureStore.deleteItemAsync(key),
}

export const supabase = createClient(
  process.env.EXPO_PUBLIC_SUPABASE_URL!,
  process.env.EXPO_PUBLIC_SUPABASE_ANON_KEY!,
  {
    auth: {
      storage: ExpoSecureStoreAdapter,
      autoRefreshToken: true,
      persistSession: true,
      detectSessionInUrl: false,
    },
  }
)

#### 6.2 — lib/queryKeys.ts

Define all React Query keys in one file. Import this everywhere — never write inline string arrays. Mismatched keys are a silent bug that causes duplicate fetches and stale data.

export const queryKeys = {
  profile:        (userId: string) => ['profile', userId] as const,
  currentAttempt: (userId: string) => ['quit_attempt', 'current', userId] as const,
  allAttempts:    (userId: string) => ['quit_attempt', 'all', userId] as const,
  streakRecord:   (userId: string) => ['streak_record', userId] as const,
  slipState:      (userId: string) => ['slip_state', userId] as const,
  logs:           (userId: string, attemptId: number) => ['logs', userId, attemptId] as const,
  logsByType:     (userId: string, type: string) => ['logs', userId, 'type', type] as const,
  toolScores:     (userId: string) => ['tool_scores', userId] as const,
  copingTools:    () => ['coping_tools'] as const,
  sosState:       (userId: string) => ['sos_state', userId] as const,
  insights:       (userId: string, attemptId: number) => ['insights', userId, attemptId] as const,
  contentCards:   () => ['content_cards'] as const,
  cardHistory:    (userId: string) => ['card_history', userId] as const,
  goals:          (userId: string) => ['goals', userId] as const,
  topUpLog:       (goalId: string) => ['top_up_log', goalId] as const,
  notifState:     (userId: string) => ['notification_state', userId] as const,
  cpdLog:         (userId: string) => ['cpd_log', userId] as const,
  priceLog:       (userId: string) => ['price_log', userId] as const,
  gameStreak:     (userId: string) => ['game_streak', userId] as const,
}

#### 6.3 — hooks/useAuth.ts

Auth context wraps the whole app. One onAuthStateChange listener. Exposes user, session, loading, signUp, signIn, signOut. Do not duplicate this listener anywhere else.

// Context + hook pattern. The context is created in this file.
// The Provider is placed at the root in app/_layout.tsx.
// Every screen calls useAuth() to get the current user.

// Key behaviours:
// - loading = true until the initial session check resolves (prevents flash of wrong screen)
// - signUp calls supabase.auth.signUp and handles the email confirmation case
// - signIn calls supabase.auth.signInWithPassword
// - signOut calls supabase.auth.signOut and clears React Query cache

// Tell Claude Code: create a React Context + useAuth hook. The AuthProvider
// must call supabase.auth.onAuthStateChange and update state accordingly.
// Return { user, session, loading, signUp, signIn, signOut }.

#### 6.4 — app/_layout.tsx — the auth gate

This is the most important file in the app. It decides which screen stack to show based on three states:

1. loading = true              → show a splash/loading screen (prevents flicker)
2. user = null                 → show the auth stack (login/signup)
3. user exists, onboarding_complete = false → show onboarding stack
4. user exists, onboarding_complete = true  → show main app (tabs)

// Pseudocode for the routing logic inside app/_layout.tsx
// Tell Claude Code to implement this as Expo Router's root layout

const { user, loading } = useAuth()
const { data: profile } = useQuery({
  queryKey: queryKeys.profile(user?.id ?? ''),
  queryFn: () => supabase.from('profiles').select('onboarding_complete').eq('id', user.id).single(),
  enabled: !!user,
})

// Routing:
if (loading || (user && !profile)) → <SplashScreen />
if (!user)                         → <Redirect href="/auth/login" />
if (!profile.onboarding_complete)  → <Redirect href="/onboarding" />
// else: render the tabs layout normally

The root layout also wraps everything with: - QueryClientProvider (React Query) - AuthProvider (auth context) - Notification handler setup (from expo-notifications)

#### 6.5 — Auth screens

Two screens: app/auth/login.tsx and app/auth/signup.tsx.

Sign up screen must: - Collect email + password - Call supabase.auth.signUp() - Handle the case where Supabase requires email confirmation (show a “check your email” state) - The profiles row is auto-created by the database trigger — the app does NOT create it manually

Login screen must: - Collect email + password - Call supabase.auth.signInWithPassword() - On success, onAuthStateChange fires and _layout.tsx routes automatically

Both screens: No navigation back button. If a user is already logged in they should never see these screens (the auth gate in _layout.tsx prevents it).

#### 6.6 — Step 6 Verify

- Sign up a new user → profile row auto-created → onboarding_complete = false

- _layout.tsx routes to /onboarding (even if onboarding is just a placeholder screen for now)

- Kill and relaunch the app → session persists (stays logged in)

- Log out → session clears → routed back to /auth/login

- Log back in → routed to /onboarding again (correct, since onboarding_complete is still false)

- Manually set onboarding_complete = true in Supabase dashboard → relaunch → routed to main tabs

## Phase 2 — Onboarding

### Step 7 — Onboarding Flow

What this delivers: A new user can open the app, go through the full intro + account creation + question sequence, and land on the home screen with a complete profile, a first quit_attempts row, and an initialised streak_record. Nothing else in the app can be built until this works end-to-end.

Spec reference: specs/v1.2/LastOne_Onboarding_Spec_V1_2.md — read it in full. Sections B2 (derived fields), B2.1 (dependency score), B2.4 (quit date rules), and B6 (edge cases) are the most build-critical.

#### 7.1 — Architecture principles

One write, at the end. All answers are held in local state (an OnboardingContext) from OB-06 onwards. Nothing is written to the database until the user taps “Go to LastOne” on OB-23. If the user exits before that, no partial state is saved and onboarding restarts from OB-01 on the next open. This is intentional — the spec calls it out explicitly. Do not add auto-save.

Account creation happens mid-flow. OB-05 is where supabase.auth.signUp() is called. After that, the user has a user_id and their profiles row exists (created by the database trigger from Step 5), but the profile fields are still mostly null. The data collection screens OB-06 through OB-22 populate local state only. The DB PATCH happens at OB-23.

Auth routing consequence. Because sign-up is inside the onboarding flow (not before it), _layout.tsx must route user = null → /onboarding, not /auth/login. The separate /auth/login screen exists only for returning users who tap “Already have an account?” on OB-05.

The updated routing logic in _layout.tsx:

user = null                          → /onboarding  (OB-01 onwards)
user exists, onboarding_complete = false → /onboarding  (restarts OB-01; OB-05 detects
                                           existing session and skips account creation)
user exists, onboarding_complete = true  → main app (tabs)

#### 7.2 — Folder structure

Use a step-index managed in OnboardingContext, not one file per screen. Expo Router file-based routing is not necessary here — the onboarding is a linear wizard, not a deep-linkable area. One index file that renders the current step is cleaner and keeps the session state in one place.

app/onboarding/
  _layout.tsx       ← simple Stack layout, no tab bar, no back gesture on OB-01/02
  index.tsx         ← reads currentStep from context, renders the right screen component

components/onboarding/
  OB01Logo.tsx
  OB02Welcome.tsx
  OB03Intro.tsx
  OB04Promise.tsx
  OB05CreateAccount.tsx
  OB06Name.tsx
  OB07Age.tsx
  OB08LifeStage.tsx
  OB09Buffer1.tsx
  OB10Intent.tsx
  OB11CigarettesAndCost.tsx
  OB12SmokingReasons.tsx
  OB13TriggerTimes.tsx
  OB14FirstCigarette.tsx
  OB15CravingIntensity.tsx
  OB16QuitHistory.tsx
  OB17QuitStruggles.tsx   ← conditional: only rendered if quit history != 'never'
  OB18Buffer2.tsx
  OB19Motivation.tsx
  OB20QuitDate.tsx
  OB22Commitment.tsx      ← conditional: only rendered if quit_date != null
  OB23Confirmation.tsx

lib/
  onboarding.ts           ← dependency calculation, smoker_profile, freeze init

#### 7.3 — OnboardingContext

Create this in hooks/useOnboarding.ts and wrap the entire app/onboarding/ layout with its Provider.

// Full state shape — everything held in memory, written at OB-23 only
type OnboardingState = {
  currentStep: number

  // Set at OB-05
  userId: string | null

  // Q1–Q12 answers
  firstName: string
  ageRange: string
  lifeStage: string
  intent: 'quit' | 'figuring_out' | null
  cigarettesPerDay: number          // default 5
  pricePerCigarette: number         // default 15
  smokingReasons: string[]
  triggerTimes: string[]
  timeToFirstCigarette: string | null
  cravingIntensity: string | null
  previousQuitAttempts: string | null
  quitStruggles: string[] | null
  motivation: string | null

  // OB-20 + OB-22
  quitDate: Date | null
  commitmentReason: string | null
  commitmentIdentity: string | null
}

// Exposed actions
type OnboardingActions = {
  setAnswer: (field: keyof OnboardingState, value: any) => void
  nextStep: () => void
  prevStep: () => void
  goToStep: (step: number) => void  // for conditional branching
}

#### 7.4 — Screen sequence and routing logic

The step index maps to screen components. Tell Claude Code to implement the index.tsx as a switch-case or array lookup over currentStep. Each screen component calls nextStep() or goToStep(n) on continue, and prevStep() on back.

| Step | Screen | Branch condition |
| --- | --- | --- |
| 0 | OB01Logo | Auto-advance to 1 after 2s |
| 1 | OB02Welcome | — |
| 2 | OB03Intro | — |
| 3 | OB04Promise | — |
| 4 | OB05CreateAccount | If userId already exists (returning partial user), skip to step 5 |
| 5 | OB06Name | — |
| 6 | OB07Age | — |
| 7 | OB08LifeStage | — |
| 8 | OB09Buffer1 | — |
| 9 | OB10Intent | — |
| 10 | OB11CigarettesAndCost | — |
| 11 | OB12SmokingReasons | — |
| 12 | OB13TriggerTimes | — |
| 13 | OB14FirstCigarette | — |
| 14 | OB15CravingIntensity | — |
| 15 | OB16QuitHistory | — |
| 16 | OB17QuitStruggles | Skip if previousQuitAttempts === 'never' — goToStep(17) |
| 17 | OB18Buffer2 | Back → step 16 if OB-17 was shown; back → step 15 if skipped |
| 18 | OB19Motivation | — |
| 19 | OB20QuitDate | Skip button → quitDate = null, goToStep(21) (skip OB-22) |
| 20 | OB22Commitment | Only reached if quitDate != null |
| 21 | OB23Confirmation | — |

OB-05 special handling: When this screen renders, check if supabase.auth.getSession() returns a session already. If yes (returning partial user), call setAnswer('userId', session.user.id) and immediately call nextStep(). The user skips account creation.

OB-17 skip logic:

// In OB16QuitHistory.tsx, on "Continue":
if (answer === 'never') {
  setAnswer('previousQuitAttempts', 'never')
  setAnswer('quitStruggles', null)
  goToStep(17) // skip OB-17, go to Buffer 2
} else {
  setAnswer('previousQuitAttempts', answer)
  nextStep()   // go to OB-17
}

// OB-18 back navigation must track whether OB-17 was shown:
// If previousQuitAttempts === 'never' → prevStep goes to OB-16 (step 15)
// Otherwise → prevStep goes to OB-17 (step 16)

#### 7.5 — OB-22 hold mechanic

The 3-second hold button is the most custom interaction in the onboarding. Tell Claude Code to implement it with Animated and PanResponder (or Pressable with a setTimeout).

// Pattern to give Claude Code:
// 1. Create an Animated.Value(0) for fill progress
// 2. On pressIn: start Animated.timing to 1 over 3000ms
// 3. On pressOut before animation completes: stop and reset to 0
// 4. On animation complete (callback): save values, call nextStep()
// 5. Button is only pressable when both commitment blanks are non-empty
// 6. Visual: horizontal fill bar beneath the button text

// Disable the button entirely (not just visually) when either blank is empty.
// The spec says "button visually inactive" — implement as opacity: 0.4 + pointerEvents: 'none'.

#### 7.6 — lib/onboarding.ts — calculations

These three functions are called at OB-23 before writing to the DB. Put them in lib/onboarding.ts so they can be imported cleanly at the write step.

// Dependency score → dependency level
const CRAVING_WEIGHTS: Record<string, number> = {
  low: 1, medium: 2, high: 3, overwhelming: 4
}
const FIRST_CIG_WEIGHTS: Record<string, number> = {
  within_5: 4, within_30: 3, within_60: 2, later: 1, not_daily: 1
}

export function calcDependencyLevel(
  cravingIntensity: string,
  timeToFirstCig: string
): 'light' | 'moderate' | 'heavy' {
  const score = CRAVING_WEIGHTS[cravingIntensity] + FIRST_CIG_WEIGHTS[timeToFirstCig]
  if (score <= 3) return 'light'
  if (score <= 5) return 'moderate'
  return 'heavy'
}

// Smoker profile (used by Coping Tools SOS fallback — not stored, but useful to derive here)
export function calcSmokerProfile(
  cigarettesPerDay: number,
  cravingIntensity: string,
  timeToFirstCig: string
): 'social_occasional' | 'regular_light' | 'regular_moderate_heavy' {
  const score = CRAVING_WEIGHTS[cravingIntensity] + FIRST_CIG_WEIGHTS[timeToFirstCig]
  if (cigarettesPerDay <= 5 && score <= 4) return 'social_occasional'
  if (cigarettesPerDay <= 10 && score <= 6) return 'regular_light'
  return 'regular_moderate_heavy'
}

// Initial freeze stock from dependency level (period 0 = Days 1–14)
export const FREEZE_MATRIX: Record<string, number[]> = {
  light:    [2, 1, 1, 0],
  moderate: [3, 2, 1, 1],
  heavy:    [4, 3, 2, 1],
}

export function initialFreezeStock(level: 'light' | 'moderate' | 'heavy'): number {
  return FREEZE_MATRIX[level][0]
}

#### 7.7 — OB-23 write sequence

When the user taps “Go to LastOne” on OB-23, execute these writes in order. All must succeed before routing to home. Show a spinner on the button during the write.

// Tell Claude Code to implement this as an async function called from OB-23

async function completeOnboarding(state: OnboardingState) {
  const {
    userId, firstName, ageRange, lifeStage, intent,
    cigarettesPerDay, pricePerCigarette, smokingReasons, triggerTimes,
    timeToFirstCigarette, cravingIntensity, previousQuitAttempts, quitStruggles,
    motivation, quitDate, commitmentReason, commitmentIdentity
  } = state

  // 1. Calculate dependency_level client-side
  const dependencyLevel = calcDependencyLevel(cravingIntensity!, timeToFirstCigarette!)
  const freezeStock = initialFreezeStock(dependencyLevel)

  // 2. Write all onboarding answers to profiles (PATCH — row already exists from trigger)
  await supabase.from('profiles').update({
    first_name: firstName,
    age_range: ageRange,
    life_stage: lifeStage,
    intent,
    cigarettes_per_day: cigarettesPerDay,
    price_per_cigarette: pricePerCigarette,
    smoking_reasons: smokingReasons,
    trigger_times: triggerTimes,
    time_to_first_cigarette: timeToFirstCigarette,
    craving_intensity: cravingIntensity,
    previous_quit_attempts: previousQuitAttempts,
    quit_struggles: quitStruggles,
    motivation,
    commitment_reason: commitmentReason,
    commitment_identity: commitmentIdentity,
  }).eq('id', userId).throwOnError()
  // NOTE: .throwOnError() is required — Supabase returns errors inside the response,
  // not as thrown exceptions. Without this, React Query never sees the failure.

  // 3. Open first quit_attempts row
  const { data: attempt } = await supabase.from('quit_attempts').insert({
    user_id: userId,
    quit_date: quitDate ? formatDate(quitDate) : null, // 'YYYY-MM-DD'
    dependency_level: dependencyLevel,
  }).select('attempt_id').single().throwOnError()

  // 4. Initialise streak_record (Period 0, dependency level from above)
  await supabase.from('streak_record').insert({
    user_id: userId,
    dependency_level: dependencyLevel,
    freeze_stock: freezeStock,
    freeze_max_current_period: freezeStock,
    freeze_period: 0,
    current_stage: 0,
    streak_status: 'active',
  }).throwOnError()

  // 5. Initialise slip_state
  await supabase.from('slip_state').insert({
    user_id: userId,
  }).throwOnError()

  // 6. Initialise notification_state
  await supabase.from('notification_state').insert({
    user_id: userId,
    effective_tier: 'app_decides', // will sync from profiles.notification_preference
  }).throwOnError()

  // 7. Mark onboarding complete (last write — if this fails, user retries from OB-23)
  await supabase.from('profiles').update({
    onboarding_complete: true,
  }).eq('id', userId).throwOnError()

  // 8. Invalidate relevant React Query caches so home screen reads fresh data
  queryClient.invalidateQueries({ queryKey: queryKeys.profile(userId) })
  queryClient.invalidateQueries({ queryKey: queryKeys.currentAttempt(userId) })
  queryClient.invalidateQueries({ queryKey: queryKeys.streakRecord(userId) })

  // 9. Route to home — _layout.tsx will now see onboarding_complete = true
  router.replace('/')
}

Error handling: If any step fails, stay on OB-23 with an error message. Do not navigate. The user can retry. Because onboarding_complete is written last (step 7), a partial failure leaves the user in a recoverable state — the next tap retries the full sequence. Steps 2–6 use upsert pattern implicitly since the rows may already exist from a previous partial attempt: - profiles PATCH is idempotent - quit_attempts INSERT may create a second row — mitigate by checking if an open row already exists first and skipping if so - streak_record, slip_state, notification_state: use upsert instead of insert with onConflict: 'user_id'

#### 7.8 — Hooks created in this step

hooks/useProfile.ts Fetches the current user’s profile. This is the most-read hook in the app — called by the home screen, settings, notification logic, and content cards.

export function useProfile() {
  const { user } = useAuth()
  return useQuery({
    queryKey: queryKeys.profile(user?.id ?? ''),
    queryFn: async () => {
      const { data } = await supabase
        .from('profiles')
        .select('*')
        .eq('id', user!.id)
        .single()
        .throwOnError()
      return data
    },
    enabled: !!user,
    staleTime: 5 * 60 * 1000, // 5 minutes — profile rarely changes
  })
}

hooks/useCurrentAttempt.ts Fetches the open quit_attempts row. This is the second most-read hook — everything that needs quit_date or dependency_level calls this.

export function useCurrentAttempt() {
  const { user } = useAuth()
  return useQuery({
    queryKey: queryKeys.currentAttempt(user?.id ?? ''),
    queryFn: async () => {
      const { data } = await supabase
        .from('quit_attempts')
        .select('*')
        .eq('user_id', user!.id)
        .is('ended_at', null)   // the invariant: one open row
        .single()
        .throwOnError()
      return data
    },
    enabled: !!user,
    staleTime: 10 * 60 * 1000,
  })
}

#### 7.9 — OS notification permission

Per Notifications spec Decision 6, the OS permission prompt fires during onboarding, immediately after the user sets their notification preference. In V1 onboarding this happens at the end — ask for permission at OB-23 or just before it. Use expo-notifications:

// Ask for permission once, right before completing onboarding
import * as Notifications from 'expo-notifications'

const { status } = await Notifications.requestPermissionsAsync()
// If denied: a one-time in-app prompt shown around quit day points to Settings.
// Store the Expo push token on profiles if permission granted:
if (status === 'granted') {
  const token = await Notifications.getExpoPushTokenAsync()
  await supabase.from('profiles').update({ push_token: token.data }).eq('id', userId)
  // Add push_token text column to profiles if not already there (add to migration 001)
}

Add push_token text as a nullable column to profiles in migration 001 (or as a follow-up migration 016).

#### 7.10 — Step 7 Verify

- New user: tap through OB-01 → OB-23, check profiles row has all fields populated

- quit_attempts row exists with ended_at = null

- streak_record row exists with correct freeze_stock for the selected dependency level

- slip_state row exists

- notification_state row exists

- onboarding_complete = true on profiles

- App routes to home screen after OB-23

- Kill app, reopen → goes straight to home (not onboarding)

- figuring_out path: skip OB-20 → OB-23 shows the “You’re here” variant → quit_date = null on quit_attempts

- quit_attempts = 'never' path: OB-17 is skipped, quit_struggles = null

- OB-22 hold: releasing before 3s resets the animation, does not save

- Network failure on OB-23: spinner shows, error message appears, retry works

- Create a second test account → same flow works cleanly (no state leaking between users)

## Phase 3 — Core Loop

### Step 8 — App Shell + Stage System

What this delivers: The home screen renders with correct sections per stage. Stage is derived from quit_date on every app open. The return modal (STK-2/STK-3) fires when the user has been absent. Nothing in Phases 4–7 can be built until the stage system is live and the home screen is assembled.

Spec reference: specs/v1.2/LastOne_Home_Screen_Spec_V1_2.md — read in full. specs/v1.2/LastOne_Streak_System_Spec_V1_2.md §5 (STK-2/STK-3 flow logic) and §B2 (return modal table).

#### 8.1 — lib/stage.ts — pure stage derivation

No hooks here. Pure functions, importable from anywhere.

import { differenceInCalendarDays, parseISO } from 'date-fns'

export type Stage = 0 | 1 | 2 | 3 | 4 | 5

export function deriveStage(quitDate: string | null | undefined): Stage {
  if (!quitDate) return 0
  const days = differenceInCalendarDays(new Date(), parseISO(quitDate))
  if (days < 1) return 0   // quit day (Day 0) or future date
  if (days <= 3) return 1
  if (days <= 7) return 2
  if (days <= 21) return 3
  if (days <= 56) return 4
  return 5
}

export function deriveDaysSinceQuit(quitDate: string | null | undefined): number | null {
  if (!quitDate) return null
  return differenceInCalendarDays(new Date(), parseISO(quitDate))
}

Day 0 (the quit day itself) stays in Stage 0. Stage 1 begins when days >= 1.

#### 8.2 — hooks/useStage.ts

import { differenceInCalendarDays, parseISO } from 'date-fns'
import { useCurrentAttempt } from './useCurrentAttempt'
import { deriveStage, deriveDaysSinceQuit } from '../lib/stage'

export function useStage() {
  const { data: attempt } = useCurrentAttempt()
  const quitDate = attempt?.quit_date ?? null

  return {
    stage: deriveStage(quitDate),
    daysSinceQuit: deriveDaysSinceQuit(quitDate),
    isPreQuit: !quitDate || differenceInCalendarDays(new Date(), parseISO(quitDate)) < 1,
    quitDate,
  }
}

#### 8.3 — hooks/useStreakRecord.ts

Create this now — needed by the return modal check and the streak bar.

export function useStreakRecord() {
  const { user } = useAuth()
  return useQuery({
    queryKey: queryKeys.streakRecord(user?.id ?? ''),
    queryFn: async () => {
      const { data } = await supabase
        .from('streak_record')
        .select('*')
        .eq('user_id', user!.id)
        .single()
        .throwOnError()
      return data
    },
    enabled: !!user,
    staleTime: 30 * 1000,  // 30s — changes frequently
  })
}

#### 8.4 — hooks/useReturnModal.ts

Checks on every app open whether STK-2 or STK-3 should block home from rendering.

import { differenceInCalendarDays, parseISO } from 'date-fns'
import { useStreakRecord } from './useStreakRecord'

export type ReturnModalState =
  | { type: 'none' }
  | { type: 'stk2'; daysMissed: number }
  | { type: 'stk3'; daysMissed: number }

export function useReturnModal(): ReturnModalState {
  const { data: streak } = useStreakRecord()

  if (!streak?.last_confirmed_date) return { type: 'none' }

  // days_missed = calendar days between last_confirmed_date and today, minus 1.
  // If last_confirmed_date = yesterday → days_missed = 0 → no modal.
  // If last_confirmed_date = 2 days ago → days_missed = 1 → "How was yesterday?"
  const daysMissed = differenceInCalendarDays(new Date(), parseISO(streak.last_confirmed_date)) - 1

  if (daysMissed < 1) return { type: 'none' }
  if (daysMissed >= 5) return { type: 'stk3', daysMissed }
  return { type: 'stk2', daysMissed }
}

#### 8.5 — Home screen skeleton

Build layout now with placeholder sections. Feature logic is added in Steps 9–14.

app/(tabs)/index.tsx
components/home/
  Greeting.tsx              ← Section A
  StreakBar.tsx              ← Section B (built in Step 10)
  CopingSurfaceCard.tsx     ← Section B.5 conditional (Step 13)
  ProgressDashboard.tsx     ← Section C (Step 12)
  DailyCheckInCard.tsx      ← Section E (Step 9)
  ContentCarousel.tsx       ← Section D (Step 14)
  InsightsPreviewCard.tsx   ← Section F (Step 13)
  HealthMilestonesCard.tsx  ← Section G (Step 10)
  ReturnModalShort.tsx      ← STK-2 (Step 10)
  ReturnModalLong.tsx       ← STK-3 (Step 10)

app/(tabs)/index.tsx:

export default function HomeScreen() {
  const { stage } = useStage()
  const returnModal = useReturnModal()
  const { data: profile } = useProfile()
  const { satisfied: checkinSatisfied } = useDailyCheckIn(profile?.timezone ?? 'Asia/Kolkata')

  // Return modal gates home rendering entirely — no dismiss, no skip
  if (returnModal.type === 'stk2') {
    return <ReturnModalShort daysMissed={returnModal.daysMissed} />
  }
  if (returnModal.type === 'stk3') {
    return <ReturnModalLong daysMissed={returnModal.daysMissed} />
  }

  return (
    <ScrollView>
      <Greeting firstName={profile?.first_name ?? ''} />
      <StreakBar />
      <CopingSurfaceCard />          {/* renders self only when alert_level = 2 */}
      <ProgressDashboard />
      {stage >= 1 && !checkinSatisfied && <DailyCheckInCard />}
      <ContentCarousel stage={stage} />
      <InsightsPreviewCard />
      <HealthMilestonesCard />
    </ScrollView>
  )
}

The tab layout (app/(tabs)/_layout.tsx) must render the log FAB and SOS FAB above the tab bar, so they persist across all tabs:

// Two FABs sit outside the tab content, rendered in the tab layout wrapper.
// Log FAB (centre): opens LogSheet half-sheet
// SOS FAB (red, right): routes directly to app/(modals)/sos
// These are always present; they do not unmount between tabs.

Greeting component:

// components/home/Greeting.tsx
function getGreeting(firstName: string): string {
  const hour = new Date().getHours()
  if (hour >= 5 && hour < 12) return `Good morning, ${firstName}.`
  if (hour >= 12 && hour < 17) return `Hey ${firstName}.`
  if (hour >= 17 && hour < 21) return `Good evening, ${firstName}.`
  return `Hey ${firstName}.`
}

#### 8.6 — Step 8 Verify

- Home renders without crashing for a freshly onboarded user

- All section placeholders visible in correct scroll order

- useStage() returns 0 for null quit_date

- Set quit_date = yesterday in DB → useStage() returns stage 1

- Set quit_date = 10 days ago → stage 3

- Set last_confirmed_date = 2 days ago → STK-2 blocks home (STK-2 shows, home invisible behind it)

- Set last_confirmed_date = 6 days ago → STK-3 blocks home

- Greeting shows correct time-aware copy

### Step 9 — Logging System

What this delivers: All four log flows (A–D) and the SOS overlay are functional. The daily check-in card appears and disappears correctly. Tool scores update on SOS completion.

Spec reference: specs/v1.2/LastOne_Logging_System_Spec.md — read in full. Critical sections: §B2 (commit rules — each flow’s exact commit point), §3 (cigarette_count sentinel), §6 (SOS-3 skippability, escalation condition).

#### 9.1 — Log FAB + half-sheet

The log FAB lives in the tab layout. Tapping it opens a bottom sheet (use @gorhom/bottom-sheet or React Native Modal) overlaying the current tab. Four options:

// components/logging/LogSheet.tsx
// Options:
// 'I'm craving'  → router.push('/(modals)/log-a')
// 'I resisted'   → router.push('/(modals)/log-b')
// 'I smoked'     → router.push('/(modals)/log-c')
// 'Quick note'   → router.push('/(modals)/log-d')

Each navigates to a full-screen modal route. Add the modal group to Expo Router:

// app/(modals)/_layout.tsx
export default function ModalLayout() {
  return <Stack screenOptions={{ presentation: 'modal' }} />
}
// Routes: log-a.tsx, log-b.tsx, log-c.tsx, log-d.tsx, sos.tsx

#### 9.2 — Core log mutation hooks

Create these before building individual flows — every flow uses them.

hooks/useCreateLog.ts:

export function useCreateLog() {
  const { user } = useAuth()
  const { data: attempt } = useCurrentAttempt()
  const { stage, daysSinceQuit } = useStage()
  const queryClient = useQueryClient()

  return useMutation({
    mutationFn: async (payload: Partial<LogInsert>) => {
      const { data } = await supabase.from('log').insert({
        user_id: user!.id,
        attempt_id: attempt!.attempt_id,
        quit_day_number: daysSinceQuit ?? 0,
        current_stage: stage,
        timestamp: new Date().toISOString(),
        ...payload,
      }).select().single().throwOnError()
      return data
    },
    onSuccess: () => {
      queryClient.invalidateQueries({ queryKey: queryKeys.logs(user!.id, attempt!.attempt_id) })
    },
  })
}

hooks/useUpdateLog.ts:

export function useUpdateLog() {
  return useMutation({
    mutationFn: async ({ logId, payload }: { logId: string; payload: Partial<Log> }) => {
      await supabase.from('log').update(payload).eq('log_id', logId).throwOnError()
    },
  })
}

#### 9.3 — hooks/useDailyCheckIn.ts

Local state using AsyncStorage. “Reset at midnight” is handled automatically — on app open, stored date is compared against today in user’s timezone.

import AsyncStorage from '@react-native-async-storage/async-storage'
import { format } from 'date-fns'
import { toZonedTime } from 'date-fns-tz'

const KEY = 'daily_checkin_date'

export function useDailyCheckIn(timezone: string) {
  const [satisfied, setSatisfied] = useState(false)

  useEffect(() => {
    AsyncStorage.getItem(KEY).then(stored => {
      const todayInTz = format(toZonedTime(new Date(), timezone), 'yyyy-MM-dd')
      setSatisfied(stored === todayInTz)
    })
  }, [timezone])

  const markSatisfied = useCallback(async () => {
    const todayInTz = format(toZonedTime(new Date(), timezone), 'yyyy-MM-dd')
    await AsyncStorage.setItem(KEY, todayInTz)
    setSatisfied(true)
  }, [timezone])

  return { satisfied, markSatisfied }
}

markSatisfied() is called on every log commit: A1, B1, C2, and Flow D explicit save.

#### 9.4 — Flow A: Craving Log

app/(modals)/log-a.tsx — manages A1 and A2 with local step state. A1 is the commit point.

A1 — Intensity:

// Slider or 5-button tap row. Values 1–5. Default 3.
// "Save" button visible from A1 onwards.
//
// On Save (or on navigating forward to A2 — treat navigate as implicit save):
// → createLog({ log_type: 'craving', intensity })
// → store logId in local state (needed for the A2 PATCH)
// → markSatisfied()
// → setStep('A2')  or router.back() if user tapped Save directly

A2 — Context (optional):

// Trigger chips: canonical 10 tokens:
//   stress | boredom | social | habit | post_meal | post_chai | anxiety | celebration | focus | other
// 'Other' chip → inline text field, max 60 chars, stored in other_text
// Location chips: home | work | outdoors | transport | social_setting | other
// Social context chips: alone | with_smokers | with_non_smokers | other
//
// On Save → updateLog({ logId, payload: { triggers, location, social_context, other_text } })
//         → router.back()
//
// "I Need Help Now" escape hatch:
// → updateLog({ logId, payload: { routed_to_sos: true } })
// → router.replace('/(modals)/sos')

If user closes the modal after A1 without tapping Save on A2: the A1 log is already committed. Nothing is lost.

#### 9.5 — Flow B: Overcome Log

Optimistic commit — streak signal fires on B1 display, before any explicit Save.

app/(modals)/log-b.tsx:

// On screen mount (B1):
// → createLog({ log_type: 'overcome' })
// → confirmSmokeFreeDay(userId, 'log')   ← streak signal (see Step 10)
// → markSatisfied()
// → play celebration animation, show incremented streak number
//
// B2 — optional context:
// "What helped?" chips: breathing | distraction | walk | water | tool | other
// 'Other' chip → inline text, max 60 chars
// → updateLog({ logId, payload: { what_helped, other_text } })
// → router.back()

If user exits after B1 without completing B2: log committed, streak updated — nothing undone.

#### 9.6 — Flow C: Slip Log

Commit point is C2 (slip_type answered). C3 routing comes from Slip Threshold (Step 11).

app/(modals)/log-c.tsx — three screens managed with local state.

C1 — Acknowledgement:

// Full-screen. Voice-variant warm copy. No questions. No data capture.
// Single CTA → setStep('C2')
// No back button (user entered deliberately).

C2 — Context:

// slip_type (required) — 3 buttons. Selecting commits the log:
//   'One-off'                  → slip_type = 'one_off'
//   'Been smoking a few days'  → slip_type = 'few_days'
//   'Back to regular smoking'  → slip_type = 'return_to_smoking'
//
// → createLog({ log_type: 'slip', slip_type, source: 'flow_c' })
// → markSatisfied()
// → store logId
//
// cigarette_count (optional): 1 / 2 / 3 / 4 / '5+' (store '5+' as integer 99)
// Trigger chips (optional): same 10 canonical tokens
// → updateLog({ logId, payload: { cigarette_count, slip_triggers } })
//
// On Save → call routeAfterSlip() → setStep('C3'), passing c3Screen result

C3 routing call:

// After createLog with slip_type:
const c3Screen = await routeAfterSlip(userId, slipType)
// 'warm' or 'restart_nudge' — routing function defined in Step 11
setC3Screen(c3Screen)
setStep('C3')

‘return_to_smoking’ special case: routeAfterSlip returns 'warm' for this path. The Giving Up Support System evaluation happens on the next app open (GU step — Phase 6). For now, C3 shows C3 Warm and the slip_type is flagged in the log.

#### 9.7 — Flow D: Quick Note

No auto-commit. Explicit save only.

app/(modals)/log-d.tsx:

// Single screen.
// Text field (280 chars max). Rotating placeholder — for now, hardcode 5 stage-aware prompts
// per stage as a static array (replace with DB-driven list in Step 14).
// Mood selector: 5 face buttons (1–5). Optional.
// Photo picker: React Native ImagePicker. has_photo = true/false.
//
// On Save:
// → createLog({ log_type: 'note', note_text, mood, has_photo })
// → markSatisfied()
// → show Toast "Note saved."
// → router.back()
//
// On Cancel / back gesture: discard. No auto-save for Flow D.

#### 9.8 — SOS Flow

app/(modals)/sos.tsx — three screens managed with local step state.

SOS-1 — Tool Selection:

// Load coping_tools filtered by stage, sorted by user_tool_scores.score DESC.
// Two queries: coping_tools (catalog) + user_tool_scores (per-user history).
// Merge client-side: sort by score, show top tools in a vertical list.
//
// On tool selection — COMMIT immediately:
// → createLog({ log_type: 'sos', tool_selected: tool.tool_id })
// → setLogId(log.log_id)
// → setSelectedTool(tool)
// → setStep('SOS-2')

SOS-2 — Tool Execution:

// Render tool component based on tool.type:
//   breathing | meditation | distraction | physical | emergency_contact
// Each lives under components/tools/.
// Start a timer on mount.
//
// On exit (back or tool completion):
// → updateLog({ logId, payload: { tool_duration_seconds: elapsed } })
// → setStep('SOS-3')

SOS-3 — Post-Tool Check-in:

// Always show a visible Skip / X button — SOS-3 is skippable per spec.
//
// On Skip:
// → updateLog({ logId, payload: { tool_helpful: null, post_tool_state: null } })
// → router.back()  (no tool score update — null excluded from scoring)
//
// 'Did that help?' thumbs up/down + 'How are you now?' (Better | Same | I smoked)
//
// On 'Better':
// → updateLog({ logId, payload: { tool_helpful: true, post_tool_state: 'better' } })
// → updateToolScore(tool.tool_id, +1)
// → confirmSmokeFreeDay(userId, 'sos')   ← optimistic; reversed if slip logged same day
// → router.back()
//
// On 'Same':
// → updateLog({ logId, payload: { tool_helpful: false, post_tool_state: 'same' } })
// → updateToolScore(tool.tool_id, -1)
// → checkSosEscalation(userId)           ← add link to SOS-3 if condition met
// → show: 'Try another tool?' (back to SOS-1) | 'Wait it out' (craving timer)
//
// On 'I smoked' → compressed Flow C (C1 + C3, skip C2):
// → updateLog({ logId, payload: { tool_helpful: false, post_tool_state: 'smoked' } })
// → updateToolScore(tool.tool_id, -1)
// → router.push('/(modals)/log-c?compressed=true')
//    In log-c: when compressed=true, skip C2, default slip_type='one_off'

Tool score update:

// hooks/useUpdateToolScore.ts
// PATCH user_tool_scores: score += delta (+1 or -1)
// If no row exists yet (first use of this tool): INSERT with score = delta
// Use upsert: onConflict('user_id, tool_id')

async function updateToolScore(userId: string, toolId: string, delta: number) {
  await supabase.from('user_tool_scores').upsert({
    user_id: userId,
    tool_id: toolId,
    score: delta,  // on insert
  }, {
    onConflict: 'user_id,tool_id',
    ignoreDuplicates: false,
  })
  // Note: upsert doesn't support increment natively.
  // Use a Postgres RPC or raw SQL increment:
  await supabase.rpc('increment_tool_score', { p_user_id: userId, p_tool_id: toolId, p_delta: delta })
}
// Add this RPC to supabase/functions or as a DB function in a migration.

SOS escalation check:

async function checkSosEscalation(userId: string): Promise<boolean> {
  const since = new Date(Date.now() - 24 * 60 * 60 * 1000).toISOString()
  const { data } = await supabase
    .from('log')
    .select('post_tool_state')
    .eq('user_id', userId)
    .eq('log_type', 'sos')
    .gte('timestamp', since)
    .throwOnError()

  if (!data || data.length < 3) return false
  const badOutcomes = data.filter(l => ['same','smoked'].includes(l.post_tool_state ?? '')).length
  return badOutcomes >= 2
}
// If true: add link on SOS-3 — "Talk to someone who's heard this before →"
// Routes to GU flow (Phase 6). Stub with an alert for now.

#### 9.9 — Step 9 Verify

- Log FAB opens half-sheet with 4 options

- Flow A: A1 commits on navigate to A2; closing after A1 without Save → log still in DB

- Flow A: A2 fields are all optional; Save returns home

- Flow A: “I Need Help Now” on A2 → partial log committed with routed_to_sos = true, SOS opens

- Flow B: log committed + streak incremented immediately on B1 display; exit after B1 = preserved

- Flow C: slip_type must be selected before commit; cigarette_count optional

- Flow C: ‘5+’ stored as 99 in DB; never visible as 99 in UI

- Flow D: closing without Save → no log created

- Flow D: Save → toast “Note saved.” → modal closes

- Daily check-in card disappears after any log commit (A, B, C, or D)

- Kill/reopen app same day → check-in card stays gone

- Reopen next day → check-in card reappears

- SOS: tool selection commits immediately; SOS-3 skip works (no score update, log still saved)

- SOS ‘Better’ → tool_score +1; streak confirms smoke-free

- SOS ‘I smoked’ → compressed C (C1 + C3, no C2; slip_type defaults to one_off)

- Pre-quit logging (quit_date in future) → quit_day_number is negative; streak_record unaffected

### Step 10 — Streak System

What this delivers: The streak bar shows live data. All streak mutations are wired to their callers. Return modal (STK-2/STK-3) is interactive and updates the DB. Pause/resume works. Freeze period advances automatically on app open.

Spec reference: specs/v1.2/LastOne_Streak_System_Spec_V1_2.md — read Part B fully. §B2 (all update logic), §B4 (API surface), §B5 (milestone data). The SOS reversal edge case in §8 is easy to miss — read it.

#### 10.1 — lib/streak.ts — all streak mutations

All streak DB writes live here. Import and call these from logging flows, return modal, and pause/resume actions. Every function re-reads the current record before writing to avoid stale arithmetic.

import { differenceInCalendarDays, format, parseISO, subDays } from 'date-fns'
import { supabase } from './supabase'
import { FREEZE_MATRIX } from './onboarding'

function recalcConsistency(smokeFree: number, active: number): number {
  if (active === 0) return 0
  return parseFloat((smokeFree / active * 100).toFixed(1))
}

// Called by: Flow B (B1), SOS 'Better', return modal 'Didn't smoke'
export async function confirmSmokeFreeDay(userId: string, source: 'log' | 'sos') {
  const { data: r } = await supabase
    .from('streak_record').select('*').eq('user_id', userId).single().throwOnError()

  const newStreak = r.current_streak_days + 1
  const newLifetime = r.lifetime_smoke_free_days + 1
  const newSmokeFree = r.smoke_free_days_in_attempt + 1
  const newActive = r.active_days_in_attempt + 1
  const isPersonalBest = newStreak > r.longest_streak_ever

  await supabase.from('streak_record').update({
    current_streak_days: newStreak,
    lifetime_smoke_free_days: newLifetime,
    smoke_free_days_in_attempt: newSmokeFree,
    active_days_in_attempt: newActive,
    consistency_rate: recalcConsistency(newSmokeFree, newActive),
    last_confirmed_date: format(new Date(), 'yyyy-MM-dd'),
    confirmation_source: source,
    ...(isPersonalBest && { longest_streak_ever: newStreak }),
  }).eq('user_id', userId).throwOnError()

  return { isPersonalBest }
}

// Called by: routeAfterSlip when freeze_stock > 0 (Phase 1 one_off)
export async function consumeFreeze(userId: string) {
  const { data: r } = await supabase
    .from('streak_record').select('*').eq('user_id', userId).single().throwOnError()

  const newSmokeFree = r.smoke_free_days_in_attempt + 1
  const newActive = r.active_days_in_attempt + 1

  await supabase.from('streak_record').update({
    freeze_stock: r.freeze_stock - 1,
    lifetime_smoke_free_days: r.lifetime_smoke_free_days + 1,
    smoke_free_days_in_attempt: newSmokeFree,
    active_days_in_attempt: newActive,
    consistency_rate: recalcConsistency(newSmokeFree, newActive),
    last_confirmed_date: format(new Date(), 'yyyy-MM-dd'),
  }).eq('user_id', userId).throwOnError()
}

// Called by: routeAfterSlip when freeze_stock = 0 (Phase 2/3 one_off)
export async function breakStreak(userId: string) {
  const { data: r } = await supabase
    .from('streak_record').select('*').eq('user_id', userId).single().throwOnError()

  const newActive = r.active_days_in_attempt + 1

  await supabase.from('streak_record').update({
    current_streak_days: 0,
    streak_start_date: format(new Date(), 'yyyy-MM-dd'),
    active_days_in_attempt: newActive,
    consistency_rate: recalcConsistency(r.smoke_free_days_in_attempt, newActive),
    last_confirmed_date: format(new Date(), 'yyyy-MM-dd'),
  }).eq('user_id', userId).throwOnError()
}

// Called by: routeAfterSlip for few_days slip
export async function consumeAllFreezes(userId: string) {
  const { data: r } = await supabase
    .from('streak_record').select('*').eq('user_id', userId).single().throwOnError()

  const newActive = r.active_days_in_attempt + 1

  await supabase.from('streak_record').update({
    freeze_stock: 0,
    current_streak_days: 0,
    streak_start_date: format(new Date(), 'yyyy-MM-dd'),
    active_days_in_attempt: newActive,
    consistency_rate: recalcConsistency(r.smoke_free_days_in_attempt, newActive),
    last_confirmed_date: format(new Date(), 'yyyy-MM-dd'),
  }).eq('user_id', userId).throwOnError()
}

// Called by: Flow C return_to_smoking (also closes the quit_attempts row)
export async function fullRelapse(userId: string) {
  const today = format(new Date(), 'yyyy-MM-dd')
  await supabase.from('streak_record').update({
    current_streak_days: 0,
    streak_start_date: today,
    smoke_free_days_in_attempt: 0,
    active_days_in_attempt: 0,
    consistency_rate: 0,
    last_confirmed_date: today,
  }).eq('user_id', userId).throwOnError()

  // Close the current quit_attempts row
  await supabase.from('quit_attempts')
    .update({ ended_at: new Date().toISOString() })
    .eq('user_id', userId)
    .is('ended_at', null)
    .throwOnError()
}

// Called by: STK-7 Pause Confirmation, C3 Restart Nudge 'Take a Break'
export async function pauseStreak(userId: string) {
  await supabase.from('streak_record').update({
    streak_status: 'paused',
    paused_at: new Date().toISOString(),
  }).eq('user_id', userId).throwOnError()
}

// Called by: Resume button on paused STK-1
export async function resumeStreak(
  userId: string,
  dependencyLevel: 'light' | 'moderate' | 'heavy',
  freezePeriod: number
) {
  const newFreezeStock = FREEZE_MATRIX[dependencyLevel][freezePeriod]
  await supabase.from('streak_record').update({
    streak_status: 'active',
    paused_at: null,
    current_streak_days: 0,
    streak_start_date: format(new Date(), 'yyyy-MM-dd'),
    freeze_stock: newFreezeStock,
  }).eq('user_id', userId).throwOnError()
}

SOS reversal (slip logged same day as SOS ‘Better’ confirmation):

// Called at the top of routeAfterSlip if confirmation_source = 'sos'
export async function reverseSosConfirmation(userId: string) {
  const { data: r } = await supabase
    .from('streak_record').select('*').eq('user_id', userId).single().throwOnError()

  // Only reverse if today's confirmation was from SOS
  if (r.confirmation_source !== 'sos') return

  await supabase.from('streak_record').update({
    current_streak_days: Math.max(0, r.current_streak_days - 1),
    lifetime_smoke_free_days: Math.max(0, r.lifetime_smoke_free_days - 1),
    smoke_free_days_in_attempt: Math.max(0, r.smoke_free_days_in_attempt - 1),
    confirmation_source: 'log',
  }).eq('user_id', userId).throwOnError()
  // Caller then runs the normal slip logic on top of this reversed state
}

#### 10.2 — Freeze period advance

Runs once per app open, after useCurrentAttempt() resolves. If days_since_quit has crossed a boundary since last check, advance the period and reset freeze stock. Also resets slip_state.red_flag_count.

// lib/streak.ts

export async function checkFreezePeriodAdvance(userId: string, quitDate: string) {
  const daysSinceQuit = differenceInCalendarDays(new Date(), parseISO(quitDate))
  const { data: r } = await supabase
    .from('streak_record').select('*').eq('user_id', userId).single().throwOnError()

  let newPeriod = r.freeze_period
  if (daysSinceQuit >= 91 && r.freeze_period < 3) newPeriod = 3
  else if (daysSinceQuit >= 29 && r.freeze_period < 2) newPeriod = 2
  else if (daysSinceQuit >= 15 && r.freeze_period < 1) newPeriod = 1

  if (newPeriod === r.freeze_period) return  // no advance needed

  const dep = (r.dependency_level_pending ?? r.dependency_level) as 'light' | 'moderate' | 'heavy'
  const newFreezeMax = FREEZE_MATRIX[dep][newPeriod]

  await supabase.from('streak_record').update({
    freeze_period: newPeriod,
    freeze_max_current_period: newFreezeMax,
    freeze_stock: newFreezeMax,
    dependency_level: dep,
    dependency_level_pending: null,
  }).eq('user_id', userId).throwOnError()

  // Reset red_flag_count on period advance
  await supabase.from('slip_state').update({ red_flag_count: 0 })
    .eq('user_id', userId).throwOnError()

  // TODO Step 15: fire "freeze refilled" in-app notification
}

Call checkFreezePeriodAdvance in app/_layout.tsx (or the home screen) whenever useCurrentAttempt() data is available and stage >= 1.

#### 10.3 — Return modal interactions

components/home/ReturnModalShort.tsx (STK-2 — 1–4 days absent):

Cannot dismiss without answering. No back gesture.

// Three options:

// 'Didn't smoke' → add all missed days to streak
async function handleDidntSmoke(userId, daysMissed) {
  const { data: r } = await supabase.from('streak_record')...
  const newStreak = r.current_streak_days + daysMissed
  const newLifetime = r.lifetime_smoke_free_days + daysMissed
  const newSmokeFree = r.smoke_free_days_in_attempt + daysMissed
  const newActive = r.active_days_in_attempt + daysMissed
  await supabase.from('streak_record').update({
    current_streak_days: newStreak,
    lifetime_smoke_free_days: newLifetime,
    smoke_free_days_in_attempt: newSmokeFree,
    active_days_in_attempt: newActive,
    consistency_rate: recalcConsistency(newSmokeFree, newActive),
    last_confirmed_date: format(subDays(new Date(), 1), 'yyyy-MM-dd'),
    ...(newStreak > r.longest_streak_ever && { longest_streak_ever: newStreak }),
  }).eq('user_id', userId).throwOnError()
  // dismiss modal → home renders
}

// 'Had one or two' (freeze > 0):
// Lifetime credit rule: 1–2 days missed = +0; 3–4 days missed = +(daysMissed - 1)
async function handleHadOneOrTwo_WithFreeze(userId, daysMissed) {
  const lifetimeCredit = daysMissed <= 2 ? 0 : daysMissed - 1
  const newSmokeFree = r.smoke_free_days_in_attempt + lifetimeCredit
  const newActive = r.active_days_in_attempt + daysMissed
  await supabase.from('streak_record').update({
    freeze_stock: r.freeze_stock - 1,
    lifetime_smoke_free_days: r.lifetime_smoke_free_days + lifetimeCredit,
    smoke_free_days_in_attempt: newSmokeFree,
    active_days_in_attempt: newActive,
    consistency_rate: recalcConsistency(newSmokeFree, newActive),
    last_confirmed_date: format(subDays(new Date(), 1), 'yyyy-MM-dd'),
  }).eq('user_id', userId).throwOnError()
}

// 'Had one or two' (freeze = 0):
// Streak breaks. last_confirmed_date = yesterday (so today's check-in card appears).
async function handleHadOneOrTwo_NoFreeze(userId) {
  await supabase.from('streak_record').update({
    current_streak_days: 0,
    streak_start_date: format(new Date(), 'yyyy-MM-dd'),
    last_confirmed_date: format(subDays(new Date(), 1), 'yyyy-MM-dd'),
  }).eq('user_id', userId).throwOnError()
  // Home renders → current_streak_days = 0 → STK-5 shown
}

// 'Smoked regularly' → full reset, show STK-5
async function handleSmokedRegularly(userId) {
  await supabase.from('streak_record').update({
    current_streak_days: 0,
    last_confirmed_date: format(new Date(), 'yyyy-MM-dd'),
  }).eq('user_id', userId).throwOnError()
}

After STK-2 resolves, invalidate queryKeys.streakRecord(userId) and dismiss modal. The home screen re-renders with updated data. Daily check-in card then appears for today.

components/home/ReturnModalLong.tsx (STK-3 — 5+ days absent):

System auto-paused at Day 5. On return, this shows instead of home. Three options, identical approach to STK-2 but for the full absence window.

// 'I didn't smoke' → full credit for all daysMissed days (same logic as STK-2 'Didn't smoke')
//   + clear paused_at, streak_status = 'active'

// 'Treat it as a break':
//   current_streak_days = 0, streak_start_date = today, streak_status = 'active', paused_at = null
//   freeze_stock recalculated from FREEZE_MATRIX[dep][freeze_period]
//   consistency_rate preserved (numerator/denominator continue from pre-pause values)
//   quit_date unchanged

// 'I did smoke on some days': identical to 'Treat it as a break'

#### 10.4 — STK-1 StreakBar component

// components/home/StreakBar.tsx
// Reads: useStreakRecord() + useStage()

// Stage 0 display: logging streak
// → Count distinct calendar days with at least 1 log entry in current attempt
// → Query: SELECT count(distinct date(timestamp)) FROM log WHERE user_id=:id AND attempt_id=:id
// → Display as "X days logged" (not a consecutive streak — just total distinct days)
// → This query runs only in Stage 0; Stage 1+ uses streak_record.current_streak_days

// Stage 1+ display:
// Large number: current_streak_days
// Below: lifetime_smoke_free_days (smaller, muted)
// Snowflake icons: one per freeze_stock unit. Max 4 (heavy user, period 0).
//   Tap any snowflake → show STK-4 inline card (tooltip):
//     "A freeze protects your streak after a slip." | "Freezes left: X" | "Next refill in X days"
//   Calculate 'next refill': look up next boundary (15/29/91) - current days_since_quit
// Consistency rate: shown from Day 4 (stage >= 2). Format: "X% over Y days"

// Streak status variants:
// 'paused': show lifetime total prominently, hide streak number
//           "Ready to go again?" soft prompt + "Start again" CTA → resumeStreak()
// current_streak_days = 0 (just reset): STK-5 state
//   → "X total smoke-free days — that doesn't go away." (X = lifetime_smoke_free_days)
//   → Two CTAs: "Restart" | "Take a break"
//   → "Restart": opens quit date picker → see Step 11 (C3 Restart handler)
//   → "Take a break": pauseStreak() → home re-renders in paused state

// Personal best overlay (STK-6):
// Triggered when home detects confirmSmokeFreeDay returned { isPersonalBest: true }
// Store a local flag; overlay renders once and is dismissed on tap.

Health Milestones card (HealthMilestonesCard.tsx — Section G):

// Reads: useCurrentAttempt() for quit_date
// Milestone thresholds (hours since quit):
//   20min=0.33h, 12h=12, 72h=72, 2wk=336, 1mo=720, 3mo=2160, 9mo=6480, 1yr=8760

// Derive hours_since_quit = daysSinceQuit * 24 + hoursSinceQuit (approximate: use days * 24)
// Next unearned milestone = first threshold > hours_since_quit
// Display: "Next: [name] in X days" or "in X hours" (switch at 48h)

// Tap: navigate to /milestones (app/(modals)/milestones.tsx → STK-8 full timeline)
// Stage 0, no quit_date: "You'll see your body's recovery here once you set a quit date."
//   Tap → settings (quit date picker)
// Stage 0, quit_date set (future): "Your recovery starts in X days."
//   Tap → milestones preview

#### 10.5 — Step 10 Verify

- Flow B commit → current_streak_days increments in DB; StreakBar updates on home

- One_off slip with freeze → freeze_stock decrements by 1; snowflake count drops; streak unchanged

- One_off slip with no freeze → current_streak_days = 0; STK-5 shown (streak reset state on StreakBar)

- Few_days slip → freeze_stock = 0; current_streak_days = 0

- SOS ‘Better’ then same-day slip → SOS reversal fires; slip logic applied after reversal

- STK-2 (1-day absence): ‘Didn’t smoke’ → streak +1; ‘Smoked regularly’ → streak = 0

- STK-3 (6-day absence): all three options work; STK-3 is not dismissable

- Pause → StreakBar shows paused state (lifetime total only); streak hidden

- Resume → current_streak_days = 0; freeze stock recalculated; StreakBar shows Day 1 streak

- days_since_quit = 15: freeze period advances from 0 to 1 on next app open; freeze_stock updated

- Personal best: STK-6 overlay shown when current_streak exceeds longest_streak_ever

- Health Milestones card shows correct countdown hours/days; switches to hours format inside 48h

### Step 11 — Slip Threshold

What this delivers: After Flow C for a one_off slip, the user sees C3 Warm or C3 Restart Nudge based on their slip pattern. From C3 Restart Nudge, the user can restart their quit attempt. Pattern state tracks independently of streak state.

Spec reference: specs/v1.2/LastOne_SlipThreshold_Spec.md — read in full. Decision 4 (why slip_state is separate from streak_record) is important context.

#### 11.1 — lib/slipThreshold.ts

import { differenceInCalendarDays, format, parseISO } from 'date-fns'
import { supabase } from './supabase'
import { consumeFreeze, breakStreak, consumeAllFreezes, reverseSosConfirmation } from './streak'

export type C3Screen = 'warm' | 'restart_nudge'

export async function routeAfterSlip(
  userId: string,
  slipType: 'one_off' | 'few_days' | 'return_to_smoking'
): Promise<C3Screen> {

  // few_days: consume all freezes, break streak, no red_flag increment
  if (slipType === 'few_days') {
    await consumeAllFreezes(userId)
    return 'warm'
  }

  // return_to_smoking: caller handles routing; streak handled by fullRelapse() in Flow C
  if (slipType !== 'one_off') return 'warm'

  // SOS reversal: if today's confirmation was SOS 'Better', undo it before applying slip
  await reverseSosConfirmation(userId)

  const { data: slip } = await supabase
    .from('slip_state').select('*').eq('user_id', userId).single().throwOnError()

  const { data: streak } = await supabase
    .from('streak_record').select('freeze_stock').eq('user_id', userId).single().throwOnError()

  const today = format(new Date(), 'yyyy-MM-dd')
  const daysSinceLastSlip = slip.last_slip_date
    ? differenceInCalendarDays(new Date(), parseISO(slip.last_slip_date))
    : 999  // no prior slip = clean window

  // Phase 1: freeze available → consume, reset red_flag_count
  if (streak.freeze_stock > 0) {
    await consumeFreeze(userId)
    await supabase.from('slip_state').update({ red_flag_count: 0, last_slip_date: today })
      .eq('user_id', userId).throwOnError()
    return 'warm'
  }

  // Phase 2/3: no freeze

  // Clean window: 6+ days since last slip → reset flags
  if (daysSinceLastSlip >= 6) {
    await breakStreak(userId)
    await supabase.from('slip_state').update({ red_flag_count: 0, last_slip_date: today })
      .eq('user_id', userId).throwOnError()
    return 'warm'
  }

  // Within window: check flag count
  if (slip.red_flag_count < 2) {
    await breakStreak(userId)
    await supabase.from('slip_state').update({
      red_flag_count: slip.red_flag_count + 1,
      last_slip_date: today,
    }).eq('user_id', userId).throwOnError()
    return 'warm'
  }

  // Pattern confirmed (red_flag_count >= 2, within window, no freeze)
  await breakStreak(userId)
  // Do NOT increment further — already at threshold
  return 'restart_nudge'
}

#### 11.2 — C3 Warm screen

// components/logging/C3Warm.tsx
// Voice-variant copy from SlipThreshold spec §4.
// Pass voice_style from profile.
// Streak reset (if it occurred) is NOT mentioned here — user sees it on home.
// Single CTA: "Okay" → router.replace('/')

#### 11.3 — C3 Restart Nudge screen

// components/logging/C3RestartNudge.tsx
// Voice-variant copy from SlipThreshold spec §4.
// Three CTAs. 'Continue' has lowest visual weight (opacity, smaller text — not disabled).

// 'Restart' CTA:
// → navigate to /restart-flow (mini re-onboarding: dependency re-assessment + quit date picker)
// For V1 initial build: stub as just a quit date picker. Full mini re-onboarding in Phase 6.
// On quit date confirmed:
async function handleRestart(userId, newQuitDate) {
  // 1. Close current quit_attempts row
  await supabase.from('quit_attempts')
    .update({ ended_at: new Date().toISOString() })
    .eq('user_id', userId).is('ended_at', null).throwOnError()

  // 2. Open new quit_attempts row
  const { data: newAttempt } = await supabase.from('quit_attempts').insert({
    user_id: userId,
    quit_date: newQuitDate,  // 'YYYY-MM-DD'
    dependency_level: currentDependencyLevel,
  }).select('attempt_id').single().throwOnError()

  // 3. Reset streak_record for new attempt
  await supabase.from('streak_record').update({
    current_streak_days: 0,
    streak_start_date: format(new Date(), 'yyyy-MM-dd'),
    smoke_free_days_in_attempt: 0,
    active_days_in_attempt: 0,
    consistency_rate: 0,
    freeze_stock: FREEZE_MATRIX[currentDependencyLevel][0],
    freeze_period: 0,
    freeze_max_current_period: FREEZE_MATRIX[currentDependencyLevel][0],
    streak_status: 'active',
    last_confirmed_date: format(new Date(), 'yyyy-MM-dd'),
  }).eq('user_id', userId).throwOnError()

  // 4. Reset slip_state
  await supabase.from('slip_state').update({ red_flag_count: 0, last_slip_date: null })
    .eq('user_id', userId).throwOnError()

  // 5. Invalidate caches
  queryClient.invalidateQueries({ queryKey: queryKeys.currentAttempt(userId) })
  queryClient.invalidateQueries({ queryKey: queryKeys.streakRecord(userId) })
  queryClient.invalidateQueries({ queryKey: queryKeys.slipState(userId) })

  router.replace('/')
}

// 'Take a Break' CTA:
// → pauseStreak(userId) → router.replace('/')
// Home renders in paused state

// 'Continue' CTA (de-emphasised):
// → router.replace('/')
// No state change. red_flag_count stays at current value.
// Next slip re-evaluates against same thresholds.

#### 11.4 — Pattern reset summary

All paths that reset red_flag_count:

| Event | Where it fires |
| --- | --- |
| Phase 1 slip (freeze consumed) | routeAfterSlip — PATCH slip_state red_flag_count = 0 |
| 6+ day clean window | routeAfterSlip — PATCH slip_state red_flag_count = 0 |
| Freeze period boundary crossed | checkFreezePeriodAdvance — PATCH slip_state red_flag_count = 0 |
| C3 Restart → ‘Restart’ chosen | handleRestart — PATCH slip_state red_flag_count = 0 |
| Pause | NOT reset — preserved on pause, resumes with same count |

#### 11.5 — Step 11 Verify

- One_off slip, freeze available → C3 Warm; freeze_stock decremented; red_flag_count = 0

- One_off slip, no freeze (first) → C3 Warm; red_flag_count = 1; streak resets

- One_off slip, no freeze (second, within 6 days) → C3 Warm; red_flag_count = 2

- One_off slip, no freeze (third, within 6 days) → C3 Restart Nudge shown

- One_off slip after 6+ clean days (no freeze) → C3 Warm; red_flag_count = 0

- Few_days slip → C3 Warm; ALL freeze_stock consumed; red_flag_count unchanged

- C3 Restart ‘Restart’: old quit_attempts row gets ended_at; new row created; streak resets

- C3 Restart ‘Take a Break’: streak_status = paused; no other state change

- C3 Restart ‘Continue’: no state change; home renders with reset streak

- Freeze period boundary (manually set quit_date to 16 days ago): period advances on next open; red_flag_count resets

- SOS ‘Better’ then same-day one_off slip: reversal fires; net streak effect is slip, not smoke-free

## Phase 4 — Measurement

### Step 12 — Progress Dashboard

What this delivers: The three counter cards (Money Saved, Time Reclaimed, Cigarettes Not Smoked) are live on the home screen. Stage 0 shows the preview state. Tapping a card opens the expanded DASH-2 view with scale ladder and reference cards.

Spec reference: specs/v1.2/LastOne_ProgressDashboard_Spec.md — read B2 (calculation formulas) and B7 (relatable equivalents lookup) carefully. The formula accumulates across ALL quit attempts, not just the current one.

Onboarding gap to close first: The relatable_category question (DASH-3) was not included in the Step 7 onboarding flow. Before building the dashboard: 1. Add relatableCategory: string | null to OnboardingState in hooks/useOnboarding.ts 2. Add a OB11b_CategoryPicker.tsx screen between OB-11 (Cigarettes & Cost) and OB-12 (Smoking Reasons) 3. Add relatable_category to the OB-23 profiles PATCH 4. Default to 'food_delivery' on first dashboard load if null

#### 12.1 — lib/savings.ts — calculation engine

All three counter formulas in one file. Pure functions — pass data in, get numbers out. No DB calls here.

// lib/savings.ts

export type DashboardInput = {
  attempts: { quit_date: string; ended_at: string | null }[]  // all user's quit attempts
  cigarettesPerDay: number
  pricePerCigarette: number  // in paise (to avoid float errors) — store as integer paise
  slipLogs: { cigarette_count: number | null; attempt_id: number }[]
  relatableCategory: string
}

// lifetime_smoke_free_days formula (B2 — canonical, wins over streak_record value)
export function calcLifetimeSmokeFree(input: DashboardInput): number {
  const today = new Date()
  let total = 0

  for (const attempt of input.attempts) {
    const quitDate = parseISO(attempt.quit_date)
    const endDate = attempt.ended_at ? parseISO(attempt.ended_at) : today
    const daysInAttempt = Math.max(0, differenceInCalendarDays(endDate, quitDate))
    // days_smoked_in_attempt = distinct calendar days with a return_to_smoking log
    // For simplicity: approximate as 0 unless we query separately
    // Full piecewise deduction lives in money_saved / cigs_not_smoked via slip logs
    total += daysInAttempt
  }

  return total
}

export function calcMoneySaved(
  lifetimeSmokeFree: number,
  cpd: number,
  pricePerCigPaise: number,
  slipCigsSmoked: number
): number {
  const grossPaise = lifetimeSmokeFree * cpd * pricePerCigPaise
  const deductionPaise = slipCigsSmoked * pricePerCigPaise
  return Math.max(0, grossPaise - deductionPaise)  // returned in paise
}

export function calcTimeReclaimed(
  lifetimeSmokeFree: number,
  cpd: number,
  slipCigsSmoked: number
): number {
  // 7 minutes per cigarette. Returns total minutes.
  const grossMins = lifetimeSmokeFree * cpd * 7
  const deductMins = slipCigsSmoked * 7
  return Math.max(0, grossMins - deductMins)
}

export function calcCigarettesNotSmoked(
  lifetimeSmokeFree: number,
  cpd: number,
  totalCigsLogged: number
): number {
  return Math.max(0, (lifetimeSmokeFree * cpd) - totalCigsLogged)
}

// Relatable equivalent copy generation (B7)
const FOOD_DELIVERY_UNIT_PAISE = 18000  // ₹180
const MOVIE_TICKET_UNIT_PAISE  = 25000  // ₹250
const SPOTIFY_UNIT_PAISE       = 11900  // ₹119
const TRAVEL_UNIT_PAISE        = 50000  // ₹500
const GAMING_UNIT_PAISE        = 29900  // ₹299
const CLOTHES_UNIT_PAISE       = 49900  // ₹499

export function moneyEquivalent(savedPaise: number, category: string): string {
  const units: Record<string, { unit: number; label: string; singular: string }> = {
    food_delivery:    { unit: FOOD_DELIVERY_UNIT_PAISE, label: 'Zomato orders', singular: 'Zomato order' },
    movies_ott:       { unit: MOVIE_TICKET_UNIT_PAISE,  label: 'movie tickets', singular: 'movie ticket' },
    music_podcasts:   { unit: SPOTIFY_UNIT_PAISE,       label: 'months of Spotify', singular: 'month of Spotify' },
    travel:           { unit: TRAVEL_UNIT_PAISE,        label: 'weekend trips', singular: 'weekend trip' },
    gaming:           { unit: GAMING_UNIT_PAISE,        label: 'gaming top-ups', singular: 'gaming top-up' },
    clothes_shopping: { unit: CLOTHES_UNIT_PAISE,       label: 'new fits', singular: 'new fit' },
  }
  const cat = units[category] ?? units['food_delivery']
  const count = Math.floor(savedPaise / cat.unit)
  if (count < 1) return `Almost enough for your next ${cat.singular}.`
  return `That's ${count} ${count === 1 ? cat.singular : cat.label}.`
}

export function timeEquivalent(totalMins: number): string {
  const hours = Math.floor(totalMins / 60)
  if (hours < 2) return `Enough to watch ${Math.round(totalMins / 8)} YouTube videos.`
  if (hours < 10) return `Enough to watch ${Math.round(hours * 1.5)} episodes.`
  if (hours < 30) return `Enough to watch ${Math.round(hours / 2)} movies back to back.`
  return `That's ${Math.floor(hours / 24)} full days back in your pocket.`
}

export function formatMoneySaved(paise: number): string {
  const rupees = paise / 100
  if (rupees >= 10000) return `₹${(rupees / 1000).toFixed(1)}K saved`
  return `₹${Math.floor(rupees).toLocaleString('en-IN')} saved`
}

export function formatTimeReclaimed(totalMins: number): string {
  const h = Math.floor(totalMins / 60)
  const m = totalMins % 60
  if (h === 0) return `${m} minutes reclaimed`
  if (m === 0) return `${h} hours reclaimed`
  return `${h} hrs ${m} mins reclaimed`
}

#### 12.2 — hooks/useDashboard.ts

Fetches all data, runs calculations, returns formatted values for the home screen components.

export function useDashboard() {
  const { user } = useAuth()
  const { data: profile } = useProfile()

  // All quit attempts (to accumulate lifetime total across restarts)
  const { data: attempts } = useQuery({
    queryKey: queryKeys.allAttempts(user?.id ?? ''),
    queryFn: async () => {
      const { data } = await supabase.from('quit_attempts')
        .select('attempt_id, quit_date, ended_at')
        .eq('user_id', user!.id)
        .order('started_at', { ascending: true })
        .throwOnError()
      return data ?? []
    },
    enabled: !!user,
    staleTime: 10 * 60 * 1000,
  })

  // All slip logs across all attempts (for deductions)
  const { data: slipLogs } = useQuery({
    queryKey: ['slip_logs', user?.id],
    queryFn: async () => {
      const { data } = await supabase.from('log')
        .select('cigarette_count, attempt_id')
        .eq('user_id', user!.id)
        .eq('log_type', 'slip')
        .throwOnError()
      return data ?? []
    },
    enabled: !!user,
  })

  const derived = useMemo(() => {
    if (!profile || !attempts) return null

    const cpd = profile.cigarettes_per_day ?? 5
    const pricePerCigPaise = Math.round((profile.price_per_cigarette ?? 15) * 100)
    const category = profile.relatable_category ?? 'food_delivery'
    const stage = deriveStage(attempts.find(a => !a.ended_at)?.quit_date)

    const totalCigsLogged = (slipLogs ?? []).reduce((sum, l) => {
      const count = l.cigarette_count === 99 ? 5 : (l.cigarette_count ?? 0)
      return sum + count
    }, 0)

    const lifetimeSmokeFree = calcLifetimeSmokeFree({ attempts: attempts ?? [], cigarettesPerDay: cpd, pricePerCigarette: pricePerCigPaise, slipLogs: slipLogs ?? [], relatableCategory: category })
    const moneySavedPaise = calcMoneySaved(lifetimeSmokeFree, cpd, pricePerCigPaise, totalCigsLogged)
    const timeReclaimedMins = calcTimeReclaimed(lifetimeSmokeFree, cpd, totalCigsLogged)
    const cigsNotSmoked = calcCigarettesNotSmoked(lifetimeSmokeFree, cpd, totalCigsLogged)

    return {
      stage,
      moneySaved: { raw: moneySavedPaise, label: formatMoneySaved(moneySavedPaise), equivalent: moneyEquivalent(moneySavedPaise, category) },
      timeReclaimed: { raw: timeReclaimedMins, label: formatTimeReclaimed(timeReclaimedMins), equivalent: timeEquivalent(timeReclaimedMins) },
      cigsNotSmoked: { raw: cigsNotSmoked, label: `${cigsNotSmoked.toLocaleString('en-IN')} cigarettes you didn't smoke` },
      dailyRate: cpd,
      weeklyRate: cpd * 7,
      monthlyRate: cpd * 30,
      yearlyRate: cpd * 365,
    }
  }, [profile, attempts, slipLogs])

  return derived
}

#### 12.3 — Dashboard components

components/home/ProgressDashboard.tsx — renders three CounterCard components.

Stage 0 preview state:

// In Stage 0, show preview copy instead of live values
if (stage === 0) {
  return (
    <>
      <CounterCard
        label={`Once you quit, every day saves you ₹${(cpd * pricePerCig).toFixed(0)}.`}
        preview
      />
      {/* etc. */}
    </>
  )
}

components/home/CounterCard.tsx — tappable card with primary line + equivalent line:

// On tap: router.push('/(modals)/counter-detail?type=money_saved')
// (or time_reclaimed, cigs_not_smoked)

app/(modals)/counter-detail.tsx — DASH-2 expanded view:

// Scale ladder (daily/weekly/monthly/yearly) from profile.cigarettes_per_day
// Reference cards: read from content_cards table WHERE trigger_type='savings_milestone'
// Active cards: those whose trigger_value threshold <= cigsNotSmoked
// Inactive (dimmed): trigger_value > cigsNotSmoked
// Tap active → expand inline. Tap inactive → "Keep going — you'll unlock this one."

#### 12.4 — Savings milestone check

Run on every dashboard recalculation. Checks if money_saved crossed a new threshold and injects a savings milestone card if so.

const SAVINGS_THRESHOLDS_PAISE = [10000, 20000, 30000, 50000, 75000, 100000, 150000, 200000, 300000, 500000]
// (₹100, ₹200, ₹300, ₹500, ₹750, ₹1000, ₹1500, ₹2000, ₹3000, ₹5000 in paise)

async function checkSavingsMilestones(userId: string, moneySavedPaise: number) {
  for (const threshold of SAVINGS_THRESHOLDS_PAISE) {
    if (moneySavedPaise >= threshold) {
      // Check if the corresponding SW card has already been shown
      const cardId = `SW-0${Math.ceil(SAVINGS_THRESHOLDS_PAISE.indexOf(threshold) + 1)}`
      // Query user_card_history for this card. If not shown → inject as inline card.
      // Use the card engine's recordImpression() after showing.
    }
  }
}

#### 12.5 — Step 12 Verify

- Stage 0: dashboard shows preview copy with daily savings rate; counters are 0

- Stage 1+: counters accumulate from quit_date; correct ₹ amounts

- Log a slip with 3 cigarettes → money_saved decrements by 3 × price

- Tap counter card → DASH-2 opens with scale ladder showing correct daily/weekly/monthly/yearly rates

- Relatable equivalent updates as money_saved grows

- relatable_category = null → defaults to food_delivery equivalent

- ₹9,999 displays as ₹9,999; ₹10,000 displays as ₹10.0K

- Offline: counters render from cached data

### Step 13 — Coping Tools Suite

What this delivers: SOS tool selection runs the spec waterfall. All 12 tools are seeded. Tool execution components work (breathing pacer, rep counter, memory game). Tool scores update after sessions. The Tools tab shows the library layer. User SOS state (escalation) is tracked.

Spec reference: specs/v1.2/LastOne_CopingToolsSuite_V1_2.md — read §06 (SOS selection waterfall) and §B1 (data model) fully. Section 05 is the master reference table for the seed file.

#### 13.1 — Database setup: increment_tool_score RPC + seed data

Run this SQL in Supabase SQL Editor (not a migration — or add as migration 016):

-- RPC for atomic score increment (used by useUpdateToolScore)
create or replace function public.increment_tool_score(
  p_user_id uuid,
  p_tool_id text,
  p_delta integer
)
returns void
language plpgsql security definer as $$
begin
  insert into public.user_tool_scores (user_id, tool_id, tool_score, total_uses, is_weighted, last_used_at)
  values (p_user_id, p_tool_id, p_delta, 1, false, now())
  on conflict (user_id, tool_id) do update
    set tool_score     = user_tool_scores.tool_score + p_delta,
        total_uses     = user_tool_scores.total_uses + 1,
        is_weighted    = (user_tool_scores.total_uses + 1) >= 5,
        last_used_at   = now();
end;
$$;

Seed file — supabase/seed.sql (coping_tools section):

insert into public.coping_tools
  (tool_id, family, name, category, intensity_min, intensity_max, context,
   duration_seconds, sos_eligible, library_only, requires_buddy, stage_min, emotional_tags)
values
  ('BRE-01','breathing','Box Breathing','breathing',1,3,'{any}',64,true,false,false,null,'{restless,anxious}'),
  ('BRE-02','breathing','4-7-8 Reset','breathing',3,5,'{any}',90,true,false,false,null,'{anxious,overwhelmed}'),
  ('BRE-03','breathing','Physiological Sigh','breathing',4,5,'{any}',55,true,false,false,null,'{panicked,overwhelmed}'),
  ('BRE-04','breathing','5-5-5 Grounding Breath','reflective',1,3,'{any}',90,true,true,false,null,'{habitual,post_meal}'),
  ('PHY-01','physical','Finger Pulse Press','physical_reset',3,5,'{public}',40,true,false,false,null,'{stressed,anxious}'),
  ('PHY-02','physical','Tongue Press','physical_reset',2,5,'{social}',60,true,false,false,null,'{social}'),
  ('PHY-03','physical','Push-ups','physical_reset',4,5,'{private}',60,true,false,false,null,'{stressed,angry}'),
  ('PHY-04','physical','Squat Jumps','physical_reset',4,5,'{private}',55,true,false,false,null,'{angry,frustrated,overwhelmed}'),
  ('MIN-01','mini_games','Echo Tap','distraction',1,3,'{any}',180,true,false,false,null,'{boredom}'),
  ('MIN-02A','mini_games','Memory Game (1P)','distraction',1,3,'{any}',240,true,false,false,null,'{boredom,habitual}'),
  ('MIN-02B','mini_games','Memory Game (2P)','social_coping',1,3,'{social}',240,true,false,true,null,'{social}'),
  ('MIN-03','mini_games','Find Match (2P)','social_coping',1,3,'{social}',180,true,false,true,null,'{social,boredom}');

#### 13.2 — lib/sosTool.ts — SOS waterfall

// lib/sosTool.ts
// Input: all tools from DB, user's tool scores, current craving context
// Output: ordered array of 3 tool_ids to show in SOS-1

type CravingContext = {
  intensity: number  // 1-5
  context: 'public' | 'private' | 'unknown'
  stage: number
  hasBuddy: boolean
}

export function selectSOSTools(
  tools: CopingTool[],
  scores: UserToolScore[],
  craving: CravingContext
): CopingTool[] {
  const scoreMap = Object.fromEntries(scores.map(s => [s.tool_id, s]))

  // Filter out removed_from_sos and stage-ineligible
  let pool = tools.filter(t =>
    t.sos_eligible &&
    !(scoreMap[t.tool_id]?.removed_from_sos) &&
    (t.stage_min == null || craving.stage >= t.stage_min) &&
    (!t.requires_buddy || craving.hasBuddy)
  )

  // Step 0 — Intensity 5 override
  if (craving.intensity === 5) {
    const bre03 = pool.find(t => t.tool_id === 'BRE-03')!
    const top2 = getUserTopTools(pool.filter(t => t.tool_id !== 'BRE-03'), scoreMap, 2)
    return [bre03, ...top2].slice(0, 3)
  }

  // Step 1 — Personal effectiveness (5+ uses, score > 0)
  const weighted = pool.filter(t => {
    const s = scoreMap[t.tool_id]
    return s?.is_weighted && s.tool_score > 0
  })
  if (weighted.length >= 3) {
    const top3 = [...weighted].sort((a, b) =>
      (scoreMap[b.tool_id]?.tool_score ?? 0) - (scoreMap[a.tool_id]?.tool_score ?? 0)
    ).slice(0, 3)
    return applyCompositionRules(top3, craving, pool)
  }

  // Step 2 — Context gate for physical tools
  pool = applyContextGate(pool, craving.context)

  // Step 3 — Stage weighting
  return applyStageDefaults(pool, craving.stage)
}

function applyContextGate(pool: CopingTool[], context: string): CopingTool[] {
  if (context === 'public') {
    return pool.filter(t =>
      t.family !== 'physical' || ['PHY-01', 'PHY-02'].includes(t.tool_id)
    )
  }
  if (context === 'private') {
    return pool.filter(t =>
      t.family !== 'physical' || ['PHY-03', 'PHY-04'].includes(t.tool_id)
    )
  }
  return pool  // unknown context: all tools eligible
}

function applyStageDefaults(pool: CopingTool[], stage: number): CopingTool[] {
  const breathing = pool.filter(t => t.family === 'breathing' && !t.library_only)[0]
  const physical  = pool.filter(t => t.family === 'physical')[0]
  const game      = pool.filter(t => t.family === 'mini_games')[0]

  if (stage <= 2) return [breathing, physical, game].filter(Boolean).slice(0, 3)
  // Stage 3+: elevate mini-games to slot 1
  return [game, breathing, physical].filter(Boolean).slice(0, 3)
}

function applyCompositionRules(tools: CopingTool[], craving: CravingContext, fullPool: CopingTool[]): CopingTool[] {
  // Never two tools from the same sub-family
  const seen = new Set<string>()
  const filtered = tools.filter(t => {
    if (seen.has(t.category)) return false
    seen.add(t.category)
    return true
  })
  // Fill to 3 if any were filtered
  if (filtered.length < 3) {
    const extras = applyStageDefaults(fullPool, craving.stage)
      .filter(t => !filtered.find(f => f.tool_id === t.tool_id))
    return [...filtered, ...extras].slice(0, 3)
  }
  return filtered.slice(0, 3)
}

function getUserTopTools(pool: CopingTool[], scoreMap: Record<string, UserToolScore>, n: number): CopingTool[] {
  return [...pool].sort((a, b) =>
    (scoreMap[b.tool_id]?.tool_score ?? 0) - (scoreMap[a.tool_id]?.tool_score ?? 0)
  ).slice(0, n)
}

#### 13.3 — Tool execution components

components/tools/
  BreathingTool.tsx       ← animated pacer (circle / square based on tool_id)
  PhysicalTool.tsx        ← full-screen rep counter (countdown from rep_count)
  EchoTapGame.tsx         ← MIN-01: sequence display + tap input
  MemoryGame.tsx          ← MIN-02A/B: card grid + flip logic
  FindMatch.tsx           ← MIN-03: async-round visual matching (stub for V1)

BreathingTool.tsx — animated pacer:

// Props: tool_id, onComplete
// BRE-01 (Box): square pacer, 4 equal phases × 4 cycles
// BRE-02 (4-7-8): circle, expand 4s / hold 7s / shrink 8s × 3–4 cycles
// BRE-03 (Phys Sigh): two quick double inhales then slow exhale, darker bg
// BRE-04 (5-5-5): one sensory prompt per phase, text-forward design

// Use Animated.Value + Animated.timing for the pacer animation.
// useEffect: when all cycles complete → call onComplete()

PhysicalTool.tsx — rep counter:

// Props: tool_id, onComplete
// Read rep_count from user settings: profiles.phy03_rep_count / phy04_rep_count (default 10)
// Display: large countdown number, no instructions mid-exercise
// PHY-03: countdown, then 10s still timer ("Stand still. Notice your breathing.")
// PHY-04: countdown, then 15s still timer
// After still timer: call onComplete()

MemoryGame.tsx — card grid:

// Props: mode ('1p'|'2p'), onComplete
// State: grid (array of {id, content, matched, flipped}), currentPlayer (2P only)
// Grid: 3×4 for quick session (craving_linked), 4×4 for casual
// Game type stored on game_session.grid_size
// On complete: call onComplete() with { pairs_matched, time_taken_seconds }

#### 13.4 — hooks/useSOSState.ts

// Reads/writes user_sos_state (failed_sos_count escalation)

export function useSOSState() {
  const { user } = useAuth()
  const queryClient = useQueryClient()

  const { data } = useQuery({
    queryKey: queryKeys.sosState(user?.id ?? ''),
    queryFn: async () => {
      const { data } = await supabase.from('user_sos_state')
        .select('*').eq('user_id', user!.id).single().throwOnError()
      return data
    },
    enabled: !!user,
  })

  // Call after each SOS session ends
  const recordOutcome = useMutation({
    mutationFn: async (outcome: 'success' | 'failure') => {
      if (!data) return
      const isFailure = outcome === 'failure'
      const windowExpired = data.window_started_at
        ? differenceInHours(new Date(), parseISO(data.window_started_at)) >= 24
        : false

      if (windowExpired) {
        // Reset window
        await supabase.from('user_sos_state').update({
          failed_sos_count: isFailure ? 1 : 0,
          consecutive_sos_successes: isFailure ? 0 : 1,
          window_started_at: isFailure ? new Date().toISOString() : null,
        }).eq('user_id', user!.id).throwOnError()
      } else if (isFailure) {
        await supabase.from('user_sos_state').update({
          failed_sos_count: (data.failed_sos_count ?? 0) + 1,
          consecutive_sos_successes: 0,
          window_started_at: data.window_started_at ?? new Date().toISOString(),
        }).eq('user_id', user!.id).throwOnError()
      } else {
        const newSuccesses = (data.consecutive_sos_successes ?? 0) + 1
        if (newSuccesses >= 2) {
          // Reset window
          await supabase.from('user_sos_state').update({
            failed_sos_count: 0, consecutive_sos_successes: 0, window_started_at: null,
          }).eq('user_id', user!.id).throwOnError()
        } else {
          await supabase.from('user_sos_state').update({
            consecutive_sos_successes: newSuccesses,
          }).eq('user_id', user!.id).throwOnError()
        }
      }
      queryClient.invalidateQueries({ queryKey: queryKeys.sosState(user!.id) })
    },
  })

  // SOS-1 slot override based on failed_sos_count (§8.1 escalation ladder)
  function getPinnedTool(): string | null {
    if (!data) return null
    if ((data.failed_sos_count ?? 0) >= 2) return 'CALL_A_FRIEND'  // only these two shown
    if (data.failed_sos_count === 1) return null  // Call a Friend pinned to slot 1 but normal slots fill 2-3
    return null
  }

  return { sosState: data, recordOutcome: recordOutcome.mutate, getPinnedTool }
}

#### 13.5 — Tools tab (library layer)

app/(tabs)/tools.tsx — library view with 4 categories:

// Section: Breathing Exercises
//   → lists all BRE-* tools (name, duration, when to use)
//   → tap → opens tool in practice mode (same execution component, no SOS check-in after)

// Section: Physical Reset
//   → lists PHY-* tools
//   → context note for public vs private

// Section: Games and Puzzles
//   → MIN-* tools

// Each tool card: tool name, duration, brief description, "Try it" CTA
// Tapping "Try it" in library mode: run tool, then optional "How was that?" (SOS-3 style)
//   but outcome does NOT count toward failed_sos_count (library session, not crisis session)

Rep count settings: add phy03_rep_count and phy04_rep_count (int, allowed: 5/10/15, default 10) to profiles. Editable from within PHY-03/PHY-04 in the library.

#### 13.6 — Step 13 Verify

- coping_tools table has 12 rows after seeding; MIN-02A and MIN-02B are separate

- Intensity 5 craving → SOS-1 always shows BRE-03 in slot 1

- Public context → no PHY-03/PHY-04 shown in SOS-1

- Stage 1: slot composition is 1 breathing + 1 physical + 1 mini-game (default)

- Stage 3+: mini-game elevated to slot 1 or 2

- SOS ‘Better’ → user_tool_scores.tool_score increments by 1; total_uses increments

- 5+ uses and score > 0 → tool participates in Step 1 personal effectiveness

- tool_score < -2 AND total_uses >= 5 → removed_from_sos = true; tool still in library

- failed_sos_count >= 2 → only Call a Friend + Quit Specialist Line shown

- Library: all 12 tools visible and browsable

- Rep count setting persists for PHY-03 and PHY-04 independently

### Step 14 — Content Cards

What this delivers: The home screen content carousel is populated daily with 3–5 scheduled cards. Contextual cards inject inline after log flows. Savings milestone cards trigger as money_saved grows. Card selection respects cooldowns, stage, and voice_style.

Spec reference: specs/v1.2/LastOne_Content_Cards_V1.md — read the schema, Section 2 (trigger architecture), Section 3 (card selection logic), and Section 4 (edge cases). The 63-card database is in the spec tables.

#### 14.1 — Seed data

supabase/seed.sql — content_cards section:

63 rows: MB-01 through MB-18 (Myth Buster), YB-01 through YB-15 (Your Body), PT-01 through PT-20 (Practical Tips), SW-01 through SW-10 (Small Wins).

Structure for each row:

insert into public.content_cards
  (card_id, pill_tag, title, body_copy, body_copy_steady, body_copy_warm, body_copy_practical,
   trigger_type, trigger_value, sensitivity, stage_min, stage_max, active)
values
  -- Low-sensitivity cards: body_copy set, voice variants NULL
  ('MB-01', 'MYTH', 'The cigarette doesn''t calm you down.',
   'It ends the withdrawal that was making you anxious. Smoking causes the stress it appears to fix.',
   null, null, null, 'scheduled', 'any', 'low', 0, 2, true),

  -- High-sensitivity cards: body_copy NULL, voice variants set
  ('YB-01', 'YOUR BODY', 'Twenty minutes since your last one.',
   null,
   'Twenty minutes in. Your heart rate has already dropped. Blood pressure is coming down.',
   'Twenty minutes. Small start — your heart''s already responding.',
   'Twenty minutes smoke-free. Heart rate down, blood pressure falling now.',
   'time_milestone', '20min', 'high', null, null, true),
  -- ... (continue for all 63 cards from the spec tables)
  ;

Populate all 63 rows from specs/v1.2/LastOne_Content_Cards_V1.md. Use the card title/body copy as-is. Stage 0–5 range = stage_min=null, stage_max=null; specific ranges map directly (e.g. 0–2 = stage_min=0, stage_max=2).

#### 14.2 — lib/cardEngine.ts — selection logic

// lib/cardEngine.ts
// The 6-step selection algorithm (Content Cards §3)

export async function selectCard(
  userId: string,
  triggerType: string,
  triggerValue: string,
  stage: number,
  voiceStyle: 'steady_and_direct' | 'emotional_and_understanding' | 'real_and_practical'
): Promise<{ card: ContentCard; body: string } | null> {

  // Step 1 — Filter by trigger
  const { data: candidates } = await supabase.from('content_cards')
    .select('*')
    .eq('trigger_type', triggerType)
    .in('trigger_value', [triggerValue, 'any'])
    .eq('active', true)
    .throwOnError()

  if (!candidates?.length) return null

  // Step 2 — Filter by stage
  const stageFiltered = candidates.filter(c =>
    (c.stage_min == null || stage >= c.stage_min) &&
    (c.stage_max == null || stage <= c.stage_max)
  )

  // Step 3 — Filter by cooldown (14 days)
  const since14Days = subDays(new Date(), 14).toISOString()
  const { data: recentHistory } = await supabase.from('user_card_history')
    .select('card_id')
    .eq('user_id', userId)
    .gte('last_shown_at', since14Days)
    .throwOnError()
  const recentIds = new Set(recentHistory?.map(h => h.card_id) ?? [])
  let eligible = stageFiltered.filter(c => !recentIds.has(c.card_id))

  // Step 3b — Relax to 7 days if fewer than 3 eligible (carousel only)
  if (eligible.length < 3 && triggerType === 'scheduled') {
    const since7Days = subDays(new Date(), 7).toISOString()
    const { data: week } = await supabase.from('user_card_history')
      .select('card_id').eq('user_id', userId).gte('last_shown_at', since7Days).throwOnError()
    const weekIds = new Set(week?.map(h => h.card_id) ?? [])
    eligible = stageFiltered.filter(c => !weekIds.has(c.card_id))
  }

  if (!eligible.length) {
    // Step 3c — All exhausted: use least-recently-shown from full filtered set
    const { data: history } = await supabase.from('user_card_history')
      .select('card_id, last_shown_at')
      .eq('user_id', userId)
      .in('card_id', stageFiltered.map(c => c.card_id))
      .order('last_shown_at', { ascending: true })
      .throwOnError()
    const oldestId = history?.[0]?.card_id
    if (!oldestId) return null
    eligible = stageFiltered.filter(c => c.card_id === oldestId)
  }

  // Step 4 — Select least-recently-shown
  const { data: sortedHistory } = await supabase.from('user_card_history')
    .select('card_id, last_shown_at')
    .eq('user_id', userId)
    .in('card_id', eligible.map(c => c.card_id))
    .order('last_shown_at', { ascending: true })
    .throwOnError()

  const seenIds = sortedHistory?.map(h => h.card_id) ?? []
  const neverSeen = eligible.filter(c => !seenIds.includes(c.card_id))
  const selected = neverSeen[0] ?? eligible.find(c => c.card_id === seenIds[0])
  if (!selected) return null

  // Step 5 — Resolve body copy
  const body = selected.sensitivity === 'low'
    ? selected.body_copy
    : (selected[`body_copy_${voiceStyle.replace('_and_', '_')}`] ?? selected.body_copy_steady)

  // Step 6 — Record impression
  await supabase.from('user_card_history').upsert({
    user_id: userId,
    card_id: selected.card_id,
    last_shown_at: new Date().toISOString(),
    show_count: 1,
  }, { onConflict: 'user_id,card_id',
    // increment show_count via RPC if needed; for V1, upsert is fine
  }).throwOnError()

  return { card: selected, body: body ?? '' }
}

#### 14.3 — hooks/useContentCarousel.ts

Populated once per day on first app open. Cached locally via React Query.

export function useContentCarousel() {
  const { user } = useAuth()
  const { data: profile } = useProfile()
  const { stage } = useStage()

  return useQuery({
    queryKey: ['content_carousel', user?.id, format(new Date(), 'yyyy-MM-dd')],
    // Key includes today's date — cache busts at midnight automatically
    queryFn: async () => {
      const voiceStyle = profile?.voice_style ?? 'steady_and_direct'
      const MAX_PER_CATEGORY = 2

      // Pull 5 scheduled cards, cap 2 per category
      const cards: ContentCard[] = []
      const categoryCounts: Record<string, number> = {}

      while (cards.length < 5) {
        const result = await selectCard(user!.id, 'scheduled', 'any', stage, voiceStyle)
        if (!result) break
        const category = result.card.pill_tag
        if ((categoryCounts[category] ?? 0) >= MAX_PER_CATEGORY) continue
        cards.push(result.card)
        categoryCounts[category] = (categoryCounts[category] ?? 0) + 1
      }

      return cards.slice(0, 5)
    },
    enabled: !!user && !!profile,
    staleTime: 24 * 60 * 60 * 1000,  // 24 hours — refreshes each new day
  })
}

#### 14.4 — Contextual card injection

After any log flow where trigger chips are selected (Flow A, A2), check for a matching contextual card and show it inline on the confirmation screen.

// In log-a.tsx, after updateLog with triggers:
const TRIGGER_TO_VALUE: Record<string, string> = {
  stress: 'stress', boredom: 'boredom', social: 'social',
  habit: 'habit', post_meal: 'after_meal', post_chai: 'chai',
  // ... etc
}

const primaryTrigger = triggers[0]  // most specific match = first selected chip
const contextualCard = await selectCard(userId, 'contextual', TRIGGER_TO_VALUE[primaryTrigger] ?? 'any', stage, voiceStyle)

if (contextualCard) {
  // Show ContentCard inline on Flow A confirmation screen before routing home
}

Similarly, after Flow C (slip logged), inject a slip_logged card:

const slipCard = await selectCard(userId, 'slip_logged', 'any', stage, voiceStyle)

#### 14.5 — Health milestone cards

Time milestone cards (YB-01–YB-12) are triggered by the notification system (N-CON-01–12) and surfaced on next app open. Check on app open:

// On app open with quit_date set (Stage 1+):
const hoursSinceQuit = daysSinceQuit * 24  // approximate
const MILESTONE_THRESHOLDS = [0.33, 8, 12, 24, 48, 72, 168, 336, 720, 2160, 8760, 43800]
const MILESTONE_CARD_IDS = ['YB-01','YB-02','YB-03','YB-04','YB-05','YB-06','YB-07','YB-08','YB-09','YB-10','YB-11','YB-12']

for (let i = 0; i < MILESTONE_THRESHOLDS.length; i++) {
  if (hoursSinceQuit >= MILESTONE_THRESHOLDS[i]) {
    const cardId = MILESTONE_CARD_IDS[i]
    // Check user_card_history — if never shown, surface this card and record it
  }
}

#### 14.6 — Step 14 Verify

- content_cards table has 63 rows after seeding

- Carousel loads 3–5 cards on home screen; refreshes each calendar day

- No more than 2 cards from the same pill_tag category in one carousel load

- A card seen today is not shown again for 14 days (unless all eligible cards are exhausted)

- After logging a stress craving → contextual card (PT-08 or similar) shows on confirmation screen

- After a slip → slip_logged card (MB-08 or similar) shows on C3 screen

- YB-01 surfaces within 20 minutes of quit_date being reached (Stage 1 start)

- voice_style = ‘emotional_and_understanding’ → body_copy_warm column is used for high-sensitivity cards

- Stage 0 carousel shows only stage 0-eligible cards (MB-, PT- with stage_max ≥ 0)

- Savings milestone: crossing ₹100 → SW-01 card shows as inline card on home screen

## Phase 5 — Communication

### Step 15 — Notifications

What this delivers: Users receive health milestone notifications timed from their quit_date. The daily check-in reminder fires at the right window in Stage 1–2. Paused users get the N-PAU re-engagement track. Auto-reduce fires when notifications are consistently ignored. Notification log and state are maintained in Supabase.

Spec reference: specs/v1.2/LastOne_Notifications_Spec_V1_2.md — read the full registry (§5) and all B2 logic. Decision 3 (quiet hours bypass for N-STK-01) and Decision 10 (pause track) are easy to miss.

#### 15.1 — Architecture overview

Three categories of notifications with different scheduling mechanisms:

| Category | Examples | Mechanism |
| --- | --- | --- |
| Local, one-shot at calculated time | Health milestones N-CON-01–12 | Notifications.scheduleNotificationAsync with absolute trigger |
| Local, daily repeating | Daily check-in reminder N-STK-01 | scheduleNotificationAsync with DailyTrigger |
| Server-side, condition-based | Insight notifications N-INS-01–03, pause track N-PAU-01–04 | Supabase Edge Function on a cron + push via Expo Push |

Health milestone and daily check-in notifications are scheduled locally — no server needed. This is more reliable for time-sensitive events and works offline until the next app open.

#### 15.2 — Root layout setup

In app/_layout.tsx, add notification handlers alongside the existing setup:

import * as Notifications from 'expo-notifications'
import { useNotificationHandlers } from '../hooks/useNotificationHandlers'

// Set notification handler (how to behave when notification received while app is open)
Notifications.setNotificationHandler({
  handleNotification: async () => ({
    shouldShowAlert: true,
    shouldPlaySound: false,
    shouldSetBadge: false,
  }),
})

// In root layout component:
useNotificationHandlers()

hooks/useNotificationHandlers.ts:

export function useNotificationHandlers() {
  const { user } = useAuth()
  const queryClient = useQueryClient()

  useEffect(() => {
    // Fired when user taps a notification (app was backgrounded/killed)
    const sub = Notifications.addNotificationResponseReceivedListener(response => {
      const notifType = response.notification.request.content.data?.type as string
      // Log opened status
      logNotificationOpened(user?.id, notifType)
      // Reset consecutive_ignored
      updateNotifState(user?.id, { consecutive_ignored: 0 })
      // Route based on type
      const screen = NOTIF_ROUTES[notifType]
      if (screen) router.push(screen)
    })

    // On app open: check if any notifications were received while inactive
    // and log them as ignored if no response was recorded
    checkAutoReduce(user?.id)

    return () => sub.remove()
  }, [user?.id])
}

const NOTIF_ROUTES: Record<string, string> = {
  'N-STK-01': '/',              // home
  'N-CON-01': '/milestones',   // STK-8
  // ... etc
}

#### 15.3 — Health milestone scheduling

Call scheduleHealthMilestoneNotifications when quit_date is set: at OB-23 completion, and on quit attempt restart.

// lib/notifications.ts

import * as Notifications from 'expo-notifications'

const MILESTONES = [
  { id: 'N-CON-01', minutes: 20,    type: 'N-CON-01' },
  { id: 'N-CON-02', minutes: 480,   type: 'N-CON-02' },
  { id: 'N-CON-03', minutes: 720,   type: 'N-CON-03' },
  { id: 'N-CON-04', minutes: 1440,  type: 'N-CON-04' },
  { id: 'N-CON-05', minutes: 2880,  type: 'N-CON-05' },
  { id: 'N-CON-06', minutes: 4320,  type: 'N-CON-06' },
  { id: 'N-CON-07', minutes: 10080, type: 'N-CON-07' },
  { id: 'N-CON-08', minutes: 20160, type: 'N-CON-08' },
  { id: 'N-CON-09', minutes: 43200, type: 'N-CON-09' },
  { id: 'N-CON-10', minutes: 129600,type: 'N-CON-10' },
]
// N-CON-11 (1yr) and N-CON-12 (5yr) are too far out for local scheduling — handle via Edge Function.

export async function scheduleHealthMilestoneNotifications(
  quitDate: Date,
  voiceStyle: string
) {
  // Cancel any existing milestone notifications first
  const existing = await Notifications.getAllScheduledNotificationsAsync()
  for (const n of existing) {
    if (n.content.data?.category === 'health_milestone') {
      await Notifications.cancelScheduledNotificationAsync(n.identifier)
    }
  }

  for (const m of MILESTONES) {
    const fireAt = addMinutes(quitDate, m.minutes)
    if (fireAt <= new Date()) continue  // already past — check on app open instead

    const copy = getHealthMilestoneCopy(m.type, voiceStyle)
    await Notifications.scheduleNotificationAsync({
      content: {
        title: copy.title,
        body: copy.body,
        data: { type: m.type, category: 'health_milestone' },
      },
      trigger: { date: fireAt },
    })
  }
}

function getHealthMilestoneCopy(type: string, voiceStyle: string): { title: string; body: string } {
  // Copy tables from Notifications spec §7 N-CON-01 through N-CON-10
  // Use voiceStyle to select the right variant
  const copyMap: Record<string, Record<string, { title: string; body: string }>> = {
    'N-CON-01': {
      steady_and_direct:          { title: '20 minutes in.', body: 'Your heart rate has already dropped.' },
      emotional_and_understanding: { title: '20 minutes.', body: 'Small start — your heart\'s already responding.' },
      real_and_practical:          { title: '20 minutes smoke-free.', body: 'Heart rate down, blood pressure falling now.' },
    },
    // ... (continue for N-CON-02 through N-CON-10 from spec §7)
  }
  return copyMap[type]?.[voiceStyle] ?? copyMap[type]?.['steady_and_direct'] ?? { title: '', body: '' }
}

#### 15.4 — Daily check-in reminder (N-STK-01)

Scheduled locally for Stage 1–2 only. At quit_date, schedule a daily notification at the user’s risk window hour. Cancel when Stage 3 begins.

export async function scheduleDailyCheckinReminder(
  riskWindowHour: number | null,   // from profiles.trigger_times analysis or null
  voiceStyle: string
) {
  // Cancel existing N-STK-01
  const existing = await Notifications.getAllScheduledNotificationsAsync()
  for (const n of existing) {
    if (n.content.data?.type === 'N-STK-01') {
      await Notifications.cancelScheduledNotificationAsync(n.identifier)
    }
  }

  const hour = riskWindowHour ?? 20  // fallback 20:00
  const copy = getDailyCheckinCopy(voiceStyle)

  // DailyTrigger: fires every day at this time
  await Notifications.scheduleNotificationAsync({
    content: {
      title: copy.title,
      body: copy.body,
      data: { type: 'N-STK-01' },
    },
    trigger: {
      hour,
      minute: 0,
      repeats: true,
    },
  })
}

export async function cancelDailyCheckinReminder() {
  const existing = await Notifications.getAllScheduledNotificationsAsync()
  for (const n of existing) {
    if (n.content.data?.type === 'N-STK-01') {
      await Notifications.cancelScheduledNotificationAsync(n.identifier)
    }
  }
}
// Call cancelDailyCheckinReminder() when stage transitions from 2 → 3.

#### 15.5 — Pause re-engagement track (N-PAU-01–04)

Called from pauseStreak(). Schedules 4 local notifications at Day 3/7/14/30 of pause.

export async function schedulePauseNotifications(pausedAt: Date, voiceStyle: string) {
  const DAYS = [3, 7, 14, 30]
  const N_IDS = ['N-PAU-01', 'N-PAU-02', 'N-PAU-03', 'N-PAU-04']

  for (let i = 0; i < DAYS.length; i++) {
    const fireAt = new Date(pausedAt)
    fireAt.setDate(fireAt.getDate() + DAYS[i])
    fireAt.setHours(9, 0, 0, 0)  // 09:00 local

    const copy = getPauseCopy(N_IDS[i], voiceStyle)
    await Notifications.scheduleNotificationAsync({
      content: {
        title: copy.title,
        body: copy.body,
        data: { type: N_IDS[i], category: 'pause_track' },
      },
      trigger: { date: fireAt },
    })
  }
}

export async function cancelPauseNotifications() {
  const existing = await Notifications.getAllScheduledNotificationsAsync()
  for (const n of existing) {
    if (n.content.data?.category === 'pause_track') {
      await Notifications.cancelScheduledNotificationAsync(n.identifier)
    }
  }
}
// Call cancelPauseNotifications() in resumeStreak() and in the restart handler.

#### 15.6 — Auto-reduce rule

Runs on app open. Reads notification_state from DB.

// lib/notifications.ts

export async function checkAutoReduceOnOpen(userId: string) {
  const { data: state } = await supabase.from('notification_state')
    .select('*').eq('user_id', userId).single().throwOnError()
  if (!state) return

  // Revert auto-reduce if expired
  if (state.auto_reduce_active_until && new Date() > parseISO(state.auto_reduce_active_until)) {
    await supabase.from('notification_state').update({
      effective_tier: null,  // profile value applies when this is null
      auto_reduce_active_until: null,
    }).eq('user_id', userId).throwOnError()
  }
}

export async function logNotificationOpened(userId: string | undefined, notifType: string) {
  if (!userId) return
  await supabase.from('notification_state')
    .update({ consecutive_ignored: 0 })
    .eq('user_id', userId).throwOnError()
  // Also insert to notification_log
  await supabase.from('notification_log').insert({
    user_id: userId,
    notification_type: notifType,
    status: 'opened',
    opened_at: new Date().toISOString(),
    scheduled_for: new Date().toISOString(),
  }).throwOnError()
}

// Called by notification response handler if no response was tapped (background delivered)
export async function incrementIgnoredCount(userId: string) {
  const { data } = await supabase.from('notification_state')
    .select('*').eq('user_id', userId).single().throwOnError()
  if (!data) return

  const newCount = (data.consecutive_ignored ?? 0) + 1
  if (newCount >= 3) {
    // Reduce tier
    const currentTier = data.effective_tier ?? 'app_decides'
    const newTier = currentTier === 'app_decides' ? 'few_daily'
      : currentTier === 'few_daily' ? 'on_demand'
      : 'on_demand'
    await supabase.from('notification_state').update({
      consecutive_ignored: 0,
      effective_tier: newTier,
      auto_reduce_active_until: addDays(new Date(), 7).toISOString(),
    }).eq('user_id', userId).throwOnError()
  } else {
    await supabase.from('notification_state').update({ consecutive_ignored: newCount })
      .eq('user_id', userId).throwOnError()
  }
}

#### 15.7 — Quiet hours enforcement

// lib/notifications.ts

export function isInQuietHours(
  profile: { quiet_hours_enabled: boolean; quiet_hours_start: number; quiet_hours_end: number }
): boolean {
  if (!profile.quiet_hours_enabled) return false
  const h = new Date().getHours()
  const s = profile.quiet_hours_start
  const e = profile.quiet_hours_end
  if (s <= e) return h >= s && h < e            // same-day range
  return h >= s || h < e                         // overnight range
}
// N-STK-01 bypasses quiet hours — do NOT run this check before scheduling the check-in reminder.
// All other client-scheduled notifications: if isInQuietHours() at scheduling time, defer to quiet_hours_end.

#### 15.8 — Insight + goal notifications (server-side)

N-INS-01–03 and N-GOAL-01–02 are server-triggered (insight generation job detects threshold → fires push). Implement as Supabase Edge Functions:

supabase/functions/
  send-insight-notification/   ← called by insight gen job when threshold met
  send-daily-checkin/          ← backup server-side check-in (if local fails)
  process-notification-queue/  ← cron: every hour, processes queued notifications

For V1, stub these Edge Functions. The local notification approach covers all time-based notifications. Server-side insight notifications can be wired in once the insight generation job (Step 16) is built.

#### 15.9 — Step 15 Verify

- Health milestone notifications scheduled after OB-23; check device notification list shows future dates

- Milestone notification fires at quit_date + 20 min (test with a near future quit_date)

- Daily check-in reminder fires at risk window hour (or 20:00 fallback) for Stage 1–2

- Cancel daily check-in reminder fires when stage reaches 3

- Pause → 4 N-PAU notifications scheduled for Day 3/7/14/30

- Resume before N-PAU fires → all 4 cancelled

- Tapping a notification → app opens to correct route (home, milestones, etc.)

- 3 consecutive ignored notifications → effective_tier drops one level for 7 days

- After 7 days: effective_tier reverts to profile.notification_preference

- notification_state.consecutive_ignored resets to 0 when any notification is opened

- notifications_enabled = false → no local notifications scheduled

### Step 16 — Insights

What this delivers: The Insights screen shows a ranked feed of pattern cards generated from the user’s log data. Stage 0 shows the smoking profile building in real time. The insight generation job runs daily and after log events. Alert level check injects the coping surface card on home screen when needed.

Spec reference: specs/v1.2/LastOne_Insights.md — read §B2 (all logic), particularly B2.2 (feed ranking), B2.3 (insight thresholds), B2.4 (generation job), and B2.8 (alert level).

#### 16.1 — Insight generation Edge Function

supabase/functions/generate-insights/index.ts — runs on two triggers: 1. Supabase pg_cron: 0 3 * * * (03:00 UTC daily) 2. Database webhook: fires after INSERT on log table (for real-time profile cards in Stage 0)

// Pseudocode for the generation job

async function generateInsights(userId: string) {
  const profile = await getProfile(userId)
  const attempt = await getCurrentAttempt(userId)
  const logs = await getLogs(userId, attempt.attempt_id)

  const INSIGHT_TYPES = [
    'peak_risk_window',
    'top_trigger',
    'resistance_rate',
    'tool_effectiveness',
    'slip_pattern',
    'craving_drop',
    // Profile cards (Stage 0 — always generated on first log)
    'profile_peak_windows',
    'profile_social_context',
    'profile_trigger_category',
  ]

  for (const type of INSIGHT_TYPES) {
    const key = `${userId}_${type}_${attempt.attempt_id}`

    // Idempotent — skip if already generated
    const existing = await getInsightCard(key)
    if (existing) continue

    if (thresholdMet(type, logs, profile)) {
      await createInsightCard({
        insight_key: key,
        user_id: userId,
        attempt_id: attempt.attempt_id,
        insight_type: type,
        card_state: 'collapsed',
        has_app_action: type === 'peak_risk_window',
        tone_sensitivity: highSensitivityTypes.includes(type) ? 'high' : 'low',
        generated_at: new Date().toISOString(),
        engagement_score: 0,
        archived: false,
      })

      if (warrantsNotification(type)) {
        await queueInsightNotification(userId, key, type)
      }
    }
  }

  // Risk window calculation — updates profiles.risk_windows array
  const riskWindows = calcRiskWindows(logs.filter(l => l.log_type === 'craving'))
  if (riskWindows.length > 0) {
    await supabase.from('profiles')
      .update({ risk_windows: riskWindows })
      .eq('id', userId)
  }
}

function thresholdMet(type: string, logs: Log[], profile: Profile): boolean {
  switch (type) {
    case 'peak_risk_window': {
      // 3+ cravings in same 2-hour window across 3+ different days
      const cravings = logs.filter(l => l.log_type === 'craving')
      return calcRiskWindows(cravings).some(w => w.confidence === 'high')
    }
    case 'top_trigger': return logs.filter(l => l.log_type === 'craving').length >= 5
    case 'resistance_rate': return logs.filter(l => ['craving','overcome','slip'].includes(l.log_type)).length >= 10
    case 'slip_pattern': {
      const slips = logs.filter(l => l.log_type === 'slip')
      // 2+ slips sharing trigger_tag or time window
      return slips.length >= 2
    }
    case 'craving_drop': {
      const cravings = logs.filter(l => l.log_type === 'craving')
      const last7 = cravings.filter(l => isAfter(parseISO(l.timestamp), subDays(new Date(), 7)))
      const prev7 = cravings.filter(l =>
        isAfter(parseISO(l.timestamp), subDays(new Date(), 14)) &&
        !isAfter(parseISO(l.timestamp), subDays(new Date(), 7))
      )
      return last7.length >= 5 && prev7.length >= 5 && last7.length / 7 < prev7.length / 7
    }
    case 'profile_peak_windows':
    case 'profile_social_context':
    case 'profile_trigger_category':
      return logs.length >= 1  // any log → generate profile cards
    default: return false
  }
}

Risk window calculation (B2.5):

function calcRiskWindows(cravings: Log[]): RiskWindow[] {
  const buckets: Record<string, Set<string>> = {}
  for (const log of cravings) {
    const hour = new Date(log.timestamp).getHours()
    const windowStart = Math.floor(hour / 2) * 2
    const key = `${windowStart}`
    if (!buckets[key]) buckets[key] = new Set()
    buckets[key].add(format(parseISO(log.timestamp), 'yyyy-MM-dd'))
  }
  return Object.entries(buckets)
    .filter(([, days]) => days.size >= 3)
    .map(([start, days]) => ({
      start_hour: parseInt(start),
      end_hour: parseInt(start) + 2,
      confidence: days.size >= 5 ? 'high' : 'medium',
      active: true,
    }))
}

#### 16.2 — lib/feedRanking.ts — client-side ranking

export function rankInsightFeed(cards: InsightCard[], screenState: string): InsightCard[] {
  return [...cards]
    .filter(c => !c.archived)
    .map(c => {
      const recencyScore = Math.max(0, 1 - differenceInDays(new Date(), parseISO(c.generated_at)) / 30)
      const actionBoost = c.has_app_action ? 0.3 : 0
      const engagement = (c.engagement_score ?? 0) * 0.1
      const readPenalty = c.card_state === 'read' ? -0.5 : 0

      let score = recencyScore + actionBoost + engagement + readPenalty

      // Learning Week priority boost in profile_building / profile_led
      if (['profile_building', 'profile_led'].includes(screenState) &&
          c.insight_type.startsWith('profile_')) {
        score += 1.0
      }

      return { ...c, _score: score }
    })
    .sort((a, b) => (b as any)._score - (a as any)._score)
}

#### 16.3 — hooks/useInsights.ts

export function useInsights() {
  const { user } = useAuth()
  const { data: attempt } = useCurrentAttempt()
  const { stage } = useStage()

  const screenState = deriveInsightScreenState(stage)

  const { data: rawCards } = useQuery({
    queryKey: queryKeys.insights(user?.id ?? '', attempt?.attempt_id ?? 0),
    queryFn: async () => {
      const { data } = await supabase.from('insight_card')
        .select('*')
        .eq('user_id', user!.id)
        .eq('attempt_id', attempt!.attempt_id)
        .throwOnError()
      return data ?? []
    },
    enabled: !!user && !!attempt,
    staleTime: 60 * 1000,
  })

  const rankedCards = useMemo(() =>
    rawCards ? rankInsightFeed(rawCards, screenState) : [],
    [rawCards, screenState]
  )

  const updateCardState = useMutation({
    mutationFn: async ({ insightKey, updates }: { insightKey: string; updates: Partial<InsightCard> }) => {
      await supabase.from('insight_card')
        .update(updates).eq('insight_key', insightKey).throwOnError()
    },
  })

  return { rankedCards, screenState, updateCardState: updateCardState.mutate }
}

function deriveInsightScreenState(stage: number): string {
  if (stage === 0) return 'profile_building'
  if (stage === 1) return 'profile_led'
  if (stage === 2) return 'transitional'
  if (stage === 3) return 'feed_led'
  return 'feed_continues'
}

#### 16.4 — hooks/useAlertLevel.ts

Runs on every home screen render. No DB call needed — reads from cached profile.

export function useAlertLevel(): 1 | 2 {
  const { data: profile } = useProfile()

  return useMemo(() => {
    const riskWindows = (profile?.risk_windows ?? []) as RiskWindow[]
    const currentHour = new Date().getHours()

    const inHighConfidenceWindow = riskWindows.some(w =>
      w.active && w.confidence === 'high' &&
      currentHour >= w.start_hour && currentHour < w.end_hour
    )

    return inHighConfidenceWindow ? 2 : 1
  }, [profile?.risk_windows])
}
// alert_level = 2 → CopingSurfaceCard renders on home screen (Step 8 already wires this)

#### 16.5 — Insights screen components

app/(tabs)/insights.tsx           ← INS-1 Insights Feed
app/(modals)/learning-week.tsx    ← INS-4 Learning Week Profile View
components/insights/
  InsightCard.tsx                 ← INS-2/INS-3 collapsed/expanded states
  LearningWeekCard.tsx            ← collapsed profile section (Stage 3+)
  EmptyInsights.tsx               ← INS-1a empty state (Stage 0 before first log)

app/(tabs)/insights.tsx:

export default function InsightsScreen() {
  const { rankedCards, screenState, updateCardState } = useInsights()
  const { data: logs } = useLogs()

  // Empty state: Stage 0, no logs yet
  if (!logs?.length) return <EmptyInsights />

  return (
    <ScrollView>
      {rankedCards.map(card => (
        <InsightCard
          key={card.insight_key}
          card={card}
          onExpand={() => {
            updateCardState({
              insightKey: card.insight_key,
              updates: {
                card_state: 'read',
                last_seen_at: new Date().toISOString(),
                engagement_score: (card.engagement_score ?? 0) + 2,
              }
            })
          }}
          onScrollPast={() => {
            // Weak negative signal
            updateCardState({
              insightKey: card.insight_key,
              updates: { engagement_score: Math.max(-5, (card.engagement_score ?? 0) - 0.5) }
            })
          }}
        />
      ))}

      {/* Stage 3+: Learning Week profile collapsed at bottom */}
      {screenState !== 'profile_building' && screenState !== 'profile_led' && (
        <LearningWeekCard onTap={() => router.push('/(modals)/learning-week')} />
      )}

      {/* Show older insights if feed > 15 read cards */}
      <ShowOlderInsightsButton />
    </ScrollView>
  )
}

components/insights/InsightCard.tsx — collapsed/expanded states:

// Collapsed (INS-2): category label + headline + one-sentence body
// Expanded (INS-3): full detail + supporting context + optional transparency line
// card.has_app_action: show toggle for risk window on/off
// Risk window toggle: PATCH profiles.risk_windows[n].active = false

app/(modals)/learning-week.tsx — INS-4 Learning Week Profile View:

// Read all log entries WHERE timestamp < quit_date for this user
// Derive and display:
//   - Peak craving windows (hour distribution chart or list)
//   - Social context breakdown (alone / with smokers / etc.)
//   - Top trigger categories (from triggers[] chip data)
//   - Mood at smoking distribution

#### 16.6 — Step 16 Verify

- Stage 0, no logs: empty state (INS-1a) shows “Log your first cigarette to start seeing your patterns.”

- Stage 0, after first log: at least one profile card appears immediately (profile_peak_windows or similar)

- Profile cards rank above live data cards in Stage 0 and Stage 1

- After 5+ craving logs: top_trigger card generates

- After 10+ logs with outcomes: resistance_rate card generates

- After 3+ cravings in the same 2-hour window across 3+ days: peak_risk_window card generates

- Feed ranking: unread cards rank higher than read cards; newly generated cards lead

- Tapping a card expands it in-place; tapping again collapses; card state = ‘read’ after first expansion

- Scrolling past a card (without tapping) updates engagement_score by -0.5

- Stage 3+: Learning Week profile card at bottom; tapping opens INS-4 full profile view

- Alert level = 2 during a known high-confidence risk window → CopingSurfaceCard shows on home screen

- Risk window toggle: tap “Turn off” on insight card → profiles.risk_windows[n].active = false → CopingSurfaceCard no longer shows for that window

- Insight generation is idempotent: running the job twice doesn’t create duplicate cards (insight_key uniqueness enforced)

## Phase 6 — Supporting Features

### Step 17 — Personal Goals

What this delivers: Users can set goals (product link or manual), allocate their cigarette savings, top up manually, and see a progress bar toward each goal. The Causes Card appears for Stage 3+ users. Occasion nudge checks run on every app open.

Spec reference: specs/v1.2/LastOne_PersonalGoals_Spec.md — read §B2 (all logic) and §3 (design decisions). Key decision: current_amount is always derived from SUM(top_up_log.amount) — never written directly. allocated_amount is stored but informational only.

Pre-build note: NGO URLs and professional resource contact details must be verified by the team before this feature ships. The spec flags this explicitly.

#### 17.1 — hooks/useGoals.ts

export function useGoals() {
  const { user } = useAuth()
  const queryClient = useQueryClient()

  const { data: goals } = useQuery({
    queryKey: queryKeys.goals(user?.id ?? ''),
    queryFn: async () => {
      const { data } = await supabase.from('goal')
        .select(`*, top_up_log(amount)`)
        .eq('user_id', user!.id)
        .eq('status', 'active')
        .order('created_at', { ascending: true })
        .throwOnError()
      // Derive current_amount from top_up_log sum
      return (data ?? []).map(g => ({
        ...g,
        current_amount: (g.top_up_log as any[]).reduce((s: number, t: any) => s + t.amount, 0),
        progress_pct: Math.min(999, Math.round(
          (g.top_up_log as any[]).reduce((s: number, t: any) => s + t.amount, 0) / g.target_amount * 100
        )),
      }))
    },
    enabled: !!user,
  })

  const createGoal = useMutation({
    mutationFn: async (payload: GoalInsert) => {
      await supabase.from('goal').insert({
        user_id: user!.id,
        ...payload,
        status: 'active',
        current_amount: 0,
        allocated_amount: 0,
      }).throwOnError()
    },
    onSuccess: () => queryClient.invalidateQueries({ queryKey: queryKeys.goals(user!.id) }),
  })

  const addTopUp = useMutation({
    mutationFn: async ({ goalId, amount }: { goalId: string; amount: number }) => {
      await supabase.from('top_up_log').insert({
        goal_id: goalId, user_id: user!.id, amount,
      }).throwOnError()
    },
    onSuccess: () => queryClient.invalidateQueries({ queryKey: queryKeys.goals(user!.id) }),
  })

  const updateAllocated = useMutation({
    mutationFn: async (allocations: { goalId: string; amount: number }[]) => {
      for (const a of allocations) {
        await supabase.from('goal').update({ allocated_amount: a.amount })
          .eq('goal_id', a.goalId).throwOnError()
      }
    },
    onSuccess: () => queryClient.invalidateQueries({ queryKey: queryKeys.goals(user!.id) }),
  })

  const markComplete = useMutation({
    mutationFn: async (goalId: string) => {
      await supabase.from('goal').update({ status: 'completed', completed_at: new Date().toISOString() })
        .eq('goal_id', goalId).throwOnError()
    },
    onSuccess: () => queryClient.invalidateQueries({ queryKey: queryKeys.goals(user!.id) }),
  })

  return { goals: goals ?? [], createGoal: createGoal.mutate, addTopUp: addTopUp.mutate, updateAllocated: updateAllocated.mutate, markComplete: markComplete.mutate }
}

#### 17.2 — Goal creation flow

app/(modals)/goal-add.tsx     ← GOAL-02: entry method picker
app/(modals)/goal-url.tsx     ← GOAL-03: URL input
app/(modals)/goal-confirm.tsx ← GOAL-04: confirm parsed details
app/(modals)/goal-manual.tsx  ← GOAL-05: manual entry form

URL parsing (GOAL-03):

React Native can fetch arbitrary URLs without CORS restrictions (unlike browsers). For V1, route through a Supabase Edge Function to keep the HTML parsing server-side and avoid large HTML payloads on device:

// supabase/functions/parse-product-url/index.ts
// Receives: { url: string }
// Returns: { title: string | null, image: string | null, price: number | null, platform: string }
// Extracts Open Graph tags: og:title, og:image, og:price:amount
// Supported platforms: Amazon, Flipkart, Myntra, Blinkit, Nykaa, Swiggy Instamart
// Unknown platform / parse failure: returns all fields null (caller falls through to GOAL-05)
// Partial success (title+image but no price): returns what was found, caller shows GOAL-04 with price blank

// lib/goals.ts — client call
export async function parseProductURL(url: string) {
  const { data } = await supabase.functions.invoke('parse-product-url', { body: { url } })
  return data as { title: string | null; image: string | null; price: number | null }
}

GOAL-03 flow:

// On submit:
setLoading(true)
try {
  const result = await parseProductURL(url)
  if (!result.title && !result.image && !result.price) {
    // Full failure: navigate to GOAL-05 (manual)
    router.replace('/(modals)/goal-manual')
  } else {
    // Full or partial success: navigate to GOAL-04 with pulled data
    router.push({ pathname: '/(modals)/goal-confirm', params: result })
  }
} catch {
  // Network error: fall through to manual
  router.replace('/(modals)/goal-manual')
}

GOAL-04 — all fields editable; price required before Save:

// Pre-populate form from URL parse result
// All three fields editable
// Save disabled until price > 0
// On save: createGoal({ goal_name, target_amount, product_image_url, source: 'link', product_url })

GOAL-05 — manual entry:

// Required: goal_name, target_amount (> 0)
// Optional: emoji (EmojiPicker component), why (max 200 chars)
// On save: createGoal({ goal_name, target_amount, emoji, why, source: 'manual' })

#### 17.3 — Goal detail + top-up + allocation

app/(tabs)/goals.tsx — GOAL-01 Goals Dashboard:

export default function GoalsDashboard() {
  const { goals, markComplete } = useGoals()
  const dashboard = useDashboard()
  const { stage } = useStage()
  const causesCard = useCausesCard()

  const totalSaved = dashboard?.moneySaved.raw ?? 0  // in paise

  return (
    <ScrollView>
      {/* Total savings pool */}
      <Text>₹{(totalSaved / 100).toFixed(0)} saved so far</Text>

      {/* Active goal cards */}
      {goals.length === 0 && <GoalsEmptyState stage={stage} totalSavedPaise={totalSaved} />}
      {goals.map(g => (
        <GoalCard key={g.goal_id} goal={g}
          onTap={() => router.push(`/(modals)/goal-detail?id=${g.goal_id}`)}
        />
      ))}

      {/* Add Goal CTA */}
      <AddGoalButton disabled={goals.length >= 3} />

      {/* Causes Card — Stage 3+, total_saved > 0, 14+ days since last shown */}
      {causesCard && <CausesCard data={causesCard} />}

      {/* Occasion nudge (injected by useOccasionNudge hook) */}
    </ScrollView>
  )
}

app/(modals)/goal-detail.tsx — GOAL-06:

// Shows: goal_name, image/emoji, progress bar (current_amount / target_amount × 100)
// allocated_amount shown as secondary indicator (informational)
// "Add money" → GOAL-07 (top-up input)
// "Allocate savings" → GOAL-10 (allocation screen)
// completion check: if current_amount >= target_amount → navigate to GOAL-08

// GOAL-07: amount input → addTopUp({ goalId, amount })
//   after success: check if now >= target_amount → show GOAL-08 or return to GOAL-06

app/(modals)/goal-allocate.tsx — GOAL-10:

// Shows total_saved pool at top
// For each active goal: input field with ₹ amount or switch to %
// Live-updating unallocated remainder
// Over-allocation: disable Confirm, show inline error
// On Confirm: updateAllocated([{ goalId, amount }, ...])

#### 17.4 — Causes Card

// hooks/useCausesCard.ts

const NGO_IDS = ['CFI', 'CPAA', 'CanSupport'] as const
const NGO_URLS = {
  CFI: 'https://www.cancer-foundation.org/',  // ⚠ verify before ship
  CPAA: 'https://www.cpaa.co.in/',            // ⚠ verify before ship
  CanSupport: 'https://cansupport.in/',        // ⚠ verify before ship
}

export function useCausesCard() {
  const { user } = useAuth()
  const { stage } = useStage()
  const dashboard = useDashboard()

  const { data } = useQuery({
    queryKey: ['causes_card', user?.id],
    queryFn: async () => {
      if (stage < 3) return null
      if ((dashboard?.moneySaved.raw ?? 0) <= 0) return null

      // Check 14-day interval
      const { data: logs } = await supabase.from('causes_card_log')
        .select('shown_at, ngo_id')
        .eq('user_id', user!.id)
        .order('shown_at', { ascending: false })
        .throwOnError()

      if (logs?.length) {
        const daysSinceLast = differenceInDays(new Date(), parseISO(logs[0].shown_at))
        if (daysSinceLast < 14) return null
      }

      // Which NGO next
      const rotationIndex = (logs?.length ?? 0) % 3
      const ngoId = NGO_IDS[rotationIndex]

      // Record impression
      await supabase.from('causes_card_log').insert({
        user_id: user!.id,
        ngo_id: ngoId,
        shown_at: new Date().toISOString(),
      }).throwOnError()

      return { ngoId, url: NGO_URLS[ngoId], moneySaved: dashboard!.moneySaved.raw }
    },
    enabled: !!user && !!dashboard && stage >= 3,
    staleTime: 24 * 60 * 60 * 1000,
  })

  return data ?? null
}

components/goals/CausesCard.tsx — GOAL-11:

// Renders NGO name + one-line descriptor (from spec §7.1) + body copy (voice-matched §7.2)
// "Learn more" → open URL in in-app browser (Linking.openURL)
//   → update causes_card_log: tapped_learn_more = true
// Dismiss → causes_card_log: dismissed_at = now()
//   → rotation index advances on next call to useCausesCard

#### 17.5 — Occasion nudge check

Run on app open (in root layout or home screen). Calendar hardcoded for V1:

// lib/goals.ts

const V1_OCCASIONS = [
  // Format: { name: string, month: number, day: number } (1-indexed)
  { name: 'Diwali',           month: 10, day: 20 },  // approximate; update annually
  { name: "Valentine's Day",  month: 2,  day: 14 },
  { name: "Mother's Day",     month: 5,  day: 11 },  // second Sunday in May
  { name: "Father's Day",     month: 6,  day: 15 },  // third Sunday in June
  { name: 'Holi',             month: 3,  day: 14 },  // approximate; update annually
  { name: 'New Year',         month: 1,  day: 1  },
]
// ⚠ Vedant/team: confirm full occasion list and maintain annually

export function getUpcomingOccasion(): { name: string; daysUntil: number } | null {
  const today = new Date()
  for (const occ of V1_OCCASIONS) {
    const thisYear = new Date(today.getFullYear(), occ.month - 1, occ.day)
    const nextYear = new Date(today.getFullYear() + 1, occ.month - 1, occ.day)
    const target = thisYear >= today ? thisYear : nextYear
    const daysUntil = differenceInDays(target, today)
    if (daysUntil >= 3 && daysUntil <= 5) {
      return { name: occ.name, daysUntil }
    }
  }
  return null
}

Occasion nudge notification: scheduled via Notifications.scheduleNotificationAsync when the 3–5 day window is detected. Respects effective_tier and one-per-day rule (N-GOAL-01 priority = 11 per registry).

#### 17.6 — Step 17 Verify

- Goals Dashboard shows active goals with progress bars; shows ₹0 savings pool in Stage 0

- Maximum 3 active goals enforced: ‘Add Goal’ button disabled when 3 exist

- URL paste: known platform → GOAL-04 with parsed name/image; unknown → GOAL-05

- Partial parse (name/image, no price) → GOAL-04 with price field blank; Save blocked until price filled

- Manual top-up → top_up_log row created; progress bar updates; goal not marked complete until current_amount >= target_amount

- Over-allocation in GOAL-10: Confirm disabled; inline error shown

- Causes Card appears at Stage 3 with total_saved > 0; not shown in Stage 2

- 14-day interval: dismiss card, return before 14 days → card not shown again

- NGO rotation: first appearance = CFI, second = CPAA, third = CanSupport, fourth = CFI again

- “Learn more” opens NGO URL; tapped_learn_more = true in DB

- Goal completion (current_amount >= target_amount after top-up) → GOAL-08 shown

- Marking complete → goal moves to GOAL-09 (completed history); slot opens on dashboard

### Step 18 — Giving Up Support System

What this delivers: When a user is at high risk of abandoning their quit attempt, the home screen shows GU-1 card. They can go through a 3-beat experience (validation + resistance data + choice), and optionally reach a support contact or professional resources. Support person setup is accessible from onboarding and mid-journey.

Spec reference: specs/v1.2/LastOne_Giving_Up_Support_System.md — read §B2 (trigger conditions, all three) and §3 (design decisions). Key decision: support_person_number is stored in SecureStore ONLY, never synced to Supabase.

#### 18.1 — hooks/useGivingUpTrigger.ts

Runs the trigger evaluation on every app open. Uses data already fetched for home screen — no extra API call needed.

export function useGivingUpTrigger() {
  const { user } = useAuth()
  const { stage } = useStage()
  const { data: streak } = useStreakRecord()
  const { data: logs } = useLogs()  // current attempt logs
  const { data: profile } = useProfile()

  return useMemo(() => {
    if (!user || !profile || stage < 2) return { shouldShow: false, condition: null }

    // 7-day suppression
    if (profile.last_giving_up_trigger_timestamp) {
      const daysSince = differenceInDays(new Date(), parseISO(profile.last_giving_up_trigger_timestamp))
      if (daysSince < 7) return { shouldShow: false, condition: null }
    }

    // 3-dismissal cap
    if ((profile.giving_up_card_dismissed_count ?? 0) >= 3) {
      return { shouldShow: false, condition: null }
    }

    // Condition A — slip threshold
    const threshold = stage >= 5 ? 4 : 3
    const slipsLast14d = (logs ?? []).filter(l =>
      l.log_type === 'slip' &&
      differenceInDays(new Date(), parseISO(l.timestamp)) <= 14
    ).length
    if (slipsLast14d >= threshold) {
      return { shouldShow: true, condition: 'slip_threshold' }
    }

    // Condition B — return_to_smoking in last 48h
    const returnToSmokingRecent = (logs ?? []).some(l =>
      l.log_type === 'slip' &&
      l.slip_type === 'return_to_smoking' &&
      differenceInHours(new Date(), parseISO(l.timestamp)) <= 48
    )
    if (returnToSmokingRecent) {
      return { shouldShow: true, condition: 'return_to_smoking' }
    }

    // Condition C — passive disengagement (3 consecutive days: opened app but no action)
    // This requires tracking app opens — use a simple daily flag in AsyncStorage
    // For V1: check if daily_checkin_satisfied = false for 3 consecutive days
    // (approximated: if last_confirmed_date is 3+ days ago without streak update)
    const lastConfirmed = streak?.last_confirmed_date
    if (lastConfirmed && differenceInDays(new Date(), parseISO(lastConfirmed)) >= 3) {
      return { shouldShow: true, condition: 'passive_disengagement' }
    }

    return { shouldShow: false, condition: null }
  }, [user, profile, stage, logs, streak])
}

#### 18.2 — GU-1 trigger card on home screen

In app/(tabs)/index.tsx, check the trigger and conditionally render GU-1 above the daily check-in card:

const { shouldShow: showGU1, condition: guCondition } = useGivingUpTrigger()

// In home screen render:
{showGU1 && stage >= 2 && (
  <GivingUpCard
    condition={guCondition}
    onTap={async () => {
      // Record trigger event in DB
      await supabase.from('giving_up_event').insert({
        user_id: user!.id, current_stage: stage,
        trigger_condition: guCondition, beat_1_completed: false, beat_2_completed: false,
      }).throwOnError()
      // Update last_giving_up_trigger_timestamp on profiles
      await supabase.from('profiles').update({
        last_giving_up_trigger_timestamp: new Date().toISOString(),
        giving_up_card_dismissed_count: 0,
      }).eq('id', user!.id).throwOnError()
      router.push('/(modals)/giving-up')
    }}
    onDismiss={async () => {
      await supabase.from('profiles').update({
        giving_up_card_dismissed_count: (profile.giving_up_card_dismissed_count ?? 0) + 1,
      }).eq('id', user!.id).throwOnError()
      queryClient.invalidateQueries({ queryKey: queryKeys.profile(user!.id) })
    }}
  />
)}
// GU-1 takes priority over daily check-in: don't show check-in card on same session
{showGU1 ? null : (stage >= 1 && !checkinSatisfied && <DailyCheckInCard />)}

#### 18.3 — GU experience (Beats 1–3)

app/(modals)/giving-up.tsx — manages GU-2 through GU-4 with local step state. Also receives the event_id to PATCH as user progresses.

GU-2 — Beat 1: Validation

// Full screen. Voice-matched copy from spec §7 GU-2.
// Single CTA "Keep going" → PATCH giving_up_event: beat_1_completed=true → setStep('GU-3')

GU-3 — Beat 2: Resistance Data

// Query: count overcome logs WHERE timestamp >= 14 days ago for current attempt
const resistanceLast14d = logs.filter(l =>
  l.log_type === 'overcome' && differenceInDays(new Date(), parseISO(l.timestamp)) <= 14
).length

const resistanceFallback = logs.filter(l => l.log_type === 'overcome').length

// Skip condition: if both are 0, skip directly to GU-4
if (resistanceLast14d === 0 && resistanceFallback === 0) {
  setStep('GU-4')
  return
}

const count = resistanceLast14d > 0 ? resistanceLast14d : resistanceFallback
const timeLabel = resistanceLast14d > 0 ? 'in the last 14 days' : 'since you started'

// Display: "You resisted {count} cravings {timeLabel}." + voice-matched supporting copy
// PATCH giving_up_event: beat_2_completed=true, resistance_count_shown=count
// CTA "Keep going" → setStep('GU-4')

GU-4 — Beat 3: Choice

// Voice-matched copy from spec §7 GU-4
// Two buttons:
// "Just keep going" → PATCH outcome='kept_going' → router.replace('/') → home
// "I want to talk to someone" → PATCH outcome='routed_to_support' → setStep('GU-5')

#### 18.4 — Support routing (GU-5/GU-6/GU-7)

GU-5 — Talk Options (half-sheet):

// Read support_person_configured from profiles
// If true: show "Call [sos_contact_name]" + "Talk to a counsellor"
// If false: show "Set up a support person" + "Talk to a counsellor"

// "Call [Name]" → read phone from SecureStore → setStep('GU-6')
// "Talk to a counsellor" → setStep('GU-8')
// "Set up a support person" → router.push('/(modals)/support-setup')

GU-6 — Pre-Call Screen:

// Read contact name from profiles, phone from SecureStore
// Voice-matched copy from spec §7 GU-6
// "Call" button → Linking.openURL(`tel:${phone}`)
//   PATCH giving_up_event: support_action='called_person'
//   After user returns: setStep('GU-7')
// "WhatsApp" button → Linking.openURL(`https://wa.me/${phoneE164}`)
//   PATCH giving_up_event: support_action='whatsapped_person'
//   After user returns: setStep('GU-7')

GU-7 — Post-Call Log (optional):

// Auto-dismiss after 5s with no input
// 3 options + dismiss → PATCH giving_up_event: support_call_outcome
// Toast: "Good that you reached out." → router.replace('/')

#### 18.5 — GU-8: Professional Resources

// components/giving-up/ProfessionalResources.tsx
// Two cards, each with name, description, "Call" button

const RESOURCES = [
  {
    name: 'National Tobacco Quitline',  // ⚠ verify with team
    description: 'Trained counsellors specifically for tobacco cessation. Free, confidential.',
    phone: '1800-112-356',              // ⚠ verify before ship
  },
  {
    name: 'iCall by TISS',              // ⚠ verify with team
    description: 'If the weight of this moment is about more than smoking — trained counsellors are available.',
    phone: '9152987821',                // ⚠ verify before ship
  },
]

// "Call" → Linking.openURL(`tel:${resource.phone}`)
// PATCH giving_up_event: support_action='viewed_resources'

#### 18.6 — GU-9/GU-10: Support person setup

app/(modals)/support-setup.tsx — GU-9 and GU-10 combined. Accessible from: 1. Onboarding (OB flow — Chapter 4, after voice style selection) 2. Mid-journey: from GU-5 “Set up a support person” 3. Settings: PROF-09 routes here

// GU-9: Contact picker + manual name/phone fields
// Phone stored in SecureStore, name stored on profiles

// On Save:
const { name, phone } = formValues
await SecureStore.setItemAsync('sos_contact_phone', phone)
await supabase.from('profiles').update({
  sos_contact_name: name,
  support_person_configured: true,
}).eq('id', userId).throwOnError()

// GU-10: Briefing message preview → send via WhatsApp or SMS
const BRIEFING_MESSAGE = `Hey ${contactName} — I'm using an app called LastOne to quit smoking...`
// "Send via WhatsApp" → Linking.openURL(`https://wa.me/${phoneE164}?text=${encodeURIComponent(BRIEFING_MESSAGE)}`)
// "Send via SMS" → Linking.openURL(`sms:${phone}?body=${encodeURIComponent(BRIEFING_MESSAGE)}`)
// "Skip sending" → support_person_briefing_sent = false; navigate away
// "Edit" → message becomes editable text area

#### 18.7 — Step 18 Verify

- Trigger check runs on every app open; no extra API call

- Condition A: 3+ slips in 14 days → GU-1 appears on home screen at Stage 2+

- Condition B: return_to_smoking logged within 48h → GU-1 appears

- 7-day suppression: after GU-1 fires, does not reappear for 7 days even if conditions still met

- 3-dismissal cap: after 3 scrolls-past, card permanently hidden until conditions reset

- GU-1 replaces daily check-in card in the same session

- GU-3 skip: if overcome_count = 0, jumps directly from GU-2 to GU-4; no “0 cravings” shown

- “Just keep going” → outcome = 'kept_going', user lands on home screen

- “Call [Name]”: reads phone from SecureStore; Linking opens dialler; GU-7 shown on return

- support_person_number: never appears in Supabase profiles table; only in SecureStore

- GU-9/GU-10: briefing message sends via WhatsApp deep link; support_person_configured = true after save

- Stage 1: GU-1 never appears (suppressed)

### Step 19 — Mini-Games Full Implementation

What this delivers: Games Hub shows all three games. Full game logic is implemented for Memory 1P, Echo Tap, and Memory 2P. Craving prompt fires before every game. Post-game reflection shows for craving-linked sessions. Game streak is tracked. Stage 4 in-app re-engagement nudge fires with correct lifetime cap.

Spec reference: specs/v1.2/LastOne_MiniGames_FeatureSpec.md — read Part B fully. B2 has the streak logic and tool score update timing.

Note: The SOS tool execution components from Step 13 (MemoryGame.tsx, EchoTapGame.tsx) were stubs. This step replaces them with full implementations.

#### 19.1 — Games Hub (MG-HUB-1) + craving prompt (MG-HUB-2)

The Games section lives inside the Tools tab (app/(tabs)/tools.tsx), under the library sections from Step 13:

// components/games/GamesHub.tsx
// Three game tiles: Memory (1P), Echo Tap, Memory (2P)
// Each tile: game name, description, "Play" button
// Streak shortcut → router.push('/(modals)/game-streaks')

// On any game tile tap → show craving prompt overlay (MG-HUB-2)
// MG-HUB-2 is a Modal overlay (not a new screen)

Craving prompt overlay (MG-HUB-2):

// components/games/CravingPrompt.tsx
// Two buttons: "Yes — let's deal with it" / "No — just playing"
// Auto-dismiss after 8 seconds → treated as casual
// On answer: setSessionType('craving_linked' | 'casual') → dismiss → game entry screen loads

// Voice-matched copy from spec §7

#### 19.2 — Memory Game 1P — full logic

components/tools/MemoryGame.tsx — full implementation:

type Card = { id: number; content: string; matched: boolean; flipped: boolean }

function generateGrid(gridSize: '3x4' | '4x4'): Card[] {
  const pairs = gridSize === '3x4' ? 6 : 8
  // For generic skin: emoji pairs (🌟🌙🎯🔥💡🎵🌈⚡🍀🎲🦋🎪 etc.)
  // For themed skin: pairs use milestone copy (e.g. "24h" / "₹500")
  const contents = CARD_CONTENTS.slice(0, pairs)
  const cards: Card[] = []
  let id = 0
  for (const c of [...contents, ...contents]) {
    cards.push({ id: id++, content: c, matched: false, flipped: false })
  }
  return cards.sort(() => Math.random() - 0.5)
}

// State machine:
// - flippedIds: number[] (max 2 at a time)
// - On tap:
//   if flippedIds.length === 2 OR card.flipped OR card.matched: ignore
//   add to flippedIds, set card.flipped = true
//   if flippedIds.length === 2:
//     const [a, b] = flippedIds
//     if cards[a].content === cards[b].content:
//       mark both matched, clear flippedIds
//       if all matched: game over → result screen
//     else:
//       setTimeout(1000) → flip both back, clear flippedIds

// On game over: navigate to result screen
// Result screen → if craving_linked: navigate to reflection
// On result screen render: POST game_session to Supabase

#### 19.3 — Echo Tap — sequence logic

components/tools/EchoTapGame.tsx:

// Sequence generation
function generateSequence(length: number): number[] {
  // Returns array of 0/1/2/3 (four tap zones on screen)
  return Array.from({ length }, () => Math.floor(Math.random() * 4))
}

// State:
// - sequence: number[]
// - playerInput: number[]
// - currentStreak: number (sequences correct in a row)
// - sequenceLength: number (starts at 2)
// - phase: 'playing_sequence' | 'awaiting_input' | 'result'
// - sequencesCompleted: number
// - longestStreak: number

// Phase 1 — playing_sequence:
// Animate each element of sequence in order (highlight tap zone + optional haptic)
// After last element: setPhase('awaiting_input')

// Phase 2 — awaiting_input:
// User taps a zone → playerInput.push(zone)
// Check: if playerInput[i] !== sequence[i]: vibrate (error), mark wrong
// When playerInput.length === sequence.length:
//   if all correct:
//     currentStreak++, longestStreak = max(longestStreak, currentStreak)
//     sequencesCompleted++
//     sequenceLength++
//     celebrate animation → generate new sequence → setPhase('playing_sequence')
//   else:
//     currentStreak = 0, sequenceLength = max(2, sequenceLength - 1)
//     error animation → generate new sequence → setPhase('playing_sequence')

// Timer: game runs for ~3-4 min OR until user taps X
// X tap: complete current sequence attempt first, then load result screen

// On result: POST game_session (game_type='echo_tap', sequences_completed, longest_streak)
// If craving_linked → reflection screen

#### 19.4 — Memory 2P — pass-and-play

components/tools/Memory2PGame.tsx — extends Memory 1P with turn logic:

// Additional state:
// - currentPlayer: 1 | 2
// - player1Score: number, player2Score: number
// - showHandoff: boolean (shown between turns when no match)

// On no-match: showHandoff = true
//   Handoff screen covers grid entirely ("Pass the phone. Don't peek.")
//   "I've got it" button → showHandoff = false, currentPlayer toggles
//   Next player sees the grid

// On match: same player continues (no handoff)

// On game over: navigate to result screen
//   winner = player1Score > player2Score ? 'player1' : player2Score > player1Score ? 'player2' : 'draw'
//   POST game_session (game_type='memory_2p', player1_score, player2_score, winner)

#### 19.5 — Post-game reflection (MG-REFLECT-1)

components/games/GameReflection.tsx:

// Props: sessionId, onComplete
// Shows only after craving_linked sessions
// Voice-matched question and options from spec §7
// Auto-dismiss after 5 seconds → reflection_response = null
// On tap:
//   PATCH game_session.reflection_response = 'passed' | 'partial' | 'ongoing'
//   if response = 'passed' | 'partial': updateToolScore(gameType, +1)
//   then check: was a slip logged within 30 min? → if yes, slip_after_use_count++ (handled server-side)
//   router.replace('/(tabs)/tools')

// Tool score update for game types:
//   maps to user_tool_scores where tool_id = 'MIN-01' (echo_tap) | 'MIN-02A' | 'MIN-02B'
//   uses the same increment_tool_score RPC from Step 13

#### 19.6 — Game streak tracking

hooks/useGameStreak.ts:

export function useGameStreak() {
  const { user } = useAuth()
  const queryClient = useQueryClient()

  const { data } = useQuery({
    queryKey: queryKeys.gameStreak(user?.id ?? ''),
    queryFn: async () => {
      const { data } = await supabase.from('game_streak')
        .select('*').eq('user_id', user!.id).single().throwOnError()
      return data
    },
    enabled: !!user,
  })

  // Called after every craving_linked session completes
  const recordCravingSession = useMutation({
    mutationFn: async () => {
      const record = data
      const today = format(new Date(), 'yyyy-MM-dd')
      if (!record) {
        await supabase.from('game_streak').insert({
          user_id: user!.id, current_streak: 1, longest_streak_ever: 1,
          sessions_this_week: 1, last_craving_session_date: today,
        }).throwOnError()
        return
      }

      // Streak logic: consecutive calendar days (IST midnight)
      const lastDate = record.last_craving_session_date
      const daysSince = lastDate ? differenceInCalendarDays(parseISO(today), parseISO(lastDate)) : 999

      let newStreak = record.current_streak
      if (daysSince === 0) {
        // Same day: no streak increment, just session count
      } else if (daysSince === 1) {
        newStreak += 1  // consecutive day
      } else {
        newStreak = 1   // streak broken
      }

      const newLongest = Math.max(newStreak, record.longest_streak_ever)
      // sessions_this_week: reset on Monday
      const isNewWeek = getDay(new Date()) === 1 && daysSince >= 1
      const sessionsThisWeek = isNewWeek ? 1 : (record.sessions_this_week + 1)

      await supabase.from('game_streak').update({
        current_streak: newStreak,
        longest_streak_ever: newLongest,
        sessions_this_week: sessionsThisWeek,
        last_craving_session_date: today,
      }).eq('user_id', user!.id).throwOnError()

      // Streak milestone notifications: 3, 7, 14, 30
      if ([3, 7, 14, 30].includes(newStreak)) {
        scheduleGameStreakMilestoneNotification(newStreak, profile?.voice_style ?? 'steady_and_direct')
      }
    },
    onSuccess: () => queryClient.invalidateQueries({ queryKey: queryKeys.gameStreak(user!.id) }),
  })

  return { streak: data, recordCravingSession: recordCravingSession.mutate }
}

#### 19.7 — Stage 4 streak nudge

Check on every app open when stage = 4:

// hooks/useStreakNudge.ts
export function useStreakNudgeCheck() {
  const { user } = useAuth()
  const { stage } = useStage()
  const { streak } = useGameStreak()

  const { data: nudgeLog } = useQuery({
    queryKey: ['streak_nudge_log', user?.id],
    queryFn: async () => {
      const { data } = await supabase.from('streak_nudge_log')
        .select('*').eq('user_id', user!.id).maybeSingle().throwOnError()
      return data
    },
    enabled: !!user && stage === 4,
  })

  const shouldShowNudge = useMemo(() => {
    if (stage !== 4) return false
    if (nudgeLog?.permanently_suppressed) return false
    if (nudgeLog?.last_shown_at) {
      if (differenceInDays(new Date(), parseISO(nudgeLog.last_shown_at)) < 7) return false
    }
    if (!streak?.last_craving_session_date) return false
    return differenceInDays(new Date(), parseISO(streak.last_craving_session_date)) >= 4
  }, [stage, nudgeLog, streak])

  const recordNudgeShown = useCallback(async () => {
    const timesShown = (nudgeLog?.times_shown ?? 0) + 1
    await supabase.from('streak_nudge_log').upsert({
      user_id: user!.id,
      times_shown: timesShown,
      last_shown_at: new Date().toISOString(),
      permanently_suppressed: timesShown >= 2,
    }, { onConflict: 'user_id' }).throwOnError()
  }, [user, nudgeLog])

  return { shouldShowNudge, recordNudgeShown }
}
// Nudge card renders on home screen or games hub — in-app only, NOT a push notification

#### 19.8 — Step 19 Verify

- Craving prompt fires on every game launch; 8-second auto-dismiss = casual

- Memory 1P: cards flip one at a time; match = stay face-up; no match = flip back after 1s; game ends when all pairs matched

- Memory 1P: 3×4 = 12 cards (6 pairs); 4×4 = 16 cards (8 pairs)

- Echo Tap: sequence plays (visual/haptic); user input checked in order; correct = streak up + longer sequence; wrong = streak reset + shorter sequence (floor 2)

- Echo Tap: X button completes current sequence attempt then shows result

- Memory 2P: handoff screen fully covers grid between turns; same player continues on match

- Post-game reflection: only shown after craving_linked sessions; auto-dismisses after 5s

- ‘passed’ or ‘partial’ reflection → tool_score +1 via increment_tool_score RPC

- Game streak: consecutive days increment; gap of 1+ days resets to 0; longest_streak_ever never decreases

- Streak milestone (3/7/14/30 days): local notification scheduled

- Stage 4 nudge: appears after 4-day gap in craving sessions; appears max 2 times lifetime; in-app only (no push)

- All games work offline

### Step 20 — Settings & Profile

What this delivers: The Profile tab is fully functional. Users can edit all key onboarding values post-onboarding. CPD and price changes are logged and trigger prospective-only counter recalculation. SOS contact is stored in SecureStore. Voice style changes take effect immediately. Delete Account requires typed confirmation.

Spec reference: specs/v1.2/LastOne_Settings_Profile_Spec_V1_2.md — read §B2 fully. Note: once_daily notification tier does NOT exist per Notifications spec Decision 1 — use only 3 options (app_decides / few_daily / on_demand).

#### 20.1 — PROF-01 root screen

app/(tabs)/profile.tsx:

// Four labelled sections, each a list of tappable rows
// Data: useProfile() + useCurrentAttempt() + useStreakRecord()

// Your Journey section:
//   Quit Date: attempt.quit_date || 'Not set' → PROF-02 (Stage 0) or PROF-03 (Stage 1+)
//   Cigarettes Per Day: profile.cigarettes_per_day → PROF-04
//   Price Per Cigarette: profile.price_per_cigarette → PROF-05
//   Current Stage: deriveStage(attempt.quit_date) label (read-only)
//   Streak Freezes: streak.freeze_stock (read-only)

// Preferences section:
//   Voice Style: profile.voice_style → PROF-06
//   Spending Category: profile.relatable_category → PROF-07
//   Display Name: profile.first_name → PROF-08

// Your Support section:
//   SOS Contact: profile.sos_contact_name || 'Not set' → PROF-09
//   Notifications: notifications_enabled + notification_preference → PROF-10
//   Quiet Hours: quiet_hours_enabled + time range → PROF-11

// Privacy & Account section:
//   Account Details: auth.user.email → PROF-12
//   Data Export → PROF-13
//   Delete Account → PROF-14

#### 20.2 — Edit screens

app/(modals)/settings-quit-date.tsx — PROF-02 (Stage 0 only):

// Date picker with min = max(account_created_at + 3 days, today)
// No maximum enforced (spec B2.1 max of 14 days appears to be a draft error; onboarding spec has no max)
// On save: PATCH quit_attempts (current row) quit_date → invalidate all caches

PROF-03 redirect (Stage 1+ quit date tap):

// Modal: "Take a break" → STK-7 pause flow (from Step 10)
//        "Start fresh" → C3 Restart handler (from Step 11)

app/(modals)/settings-cpd.tsx — PROF-04:

// Integer input, min 1
// On save:
await supabase.from('cpd_change_log').insert({
  user_id: userId,
  previous_value: profile.cigarettes_per_day,
  new_value: newCPD,
  changed_at: new Date().toISOString(),
}).throwOnError()
await supabase.from('profiles').update({ cigarettes_per_day: newCPD })
  .eq('id', userId).throwOnError()
// Invalidate: queryKeys.profile, dashboard query — useDashboard picks up new cpd_change_log
queryClient.invalidateQueries({ queryKey: queryKeys.profile(userId) })
queryClient.invalidateQueries({ queryKey: ['cpd_change_log', userId] })

app/(modals)/settings-price.tsx — PROF-05: identical to PROF-04 but for price_per_cigarette and price_change_log.

Piecewise calculation in useDashboard: The dashboard hook (Step 12) uses a simplified calculation. When CPD/price change logs exist, the accurate formula uses them:

// In lib/savings.ts — updated calcMoneySaved to use change logs
export function calcMoneySavedPiecewise(
  attempts: { quit_date: string; ended_at: string | null }[],
  cpdLog: { new_value: number; changed_at: string }[],
  priceLog: { new_value: number; changed_at: string }[],
  initialCPD: number,
  initialPricePaise: number,
  slipCigsSmoked: number
): number {
  // For each smoke-free day: look up effective CPD and price at that date
  // Sum across all days
  // Subtract slip deductions
  // This is O(days × logs) but logs list is very short (rarely changed)
  // Implementation: iterate over calendar days since earliest quit_date,
  //   for each day find the most recent cpd_log.new_value and price_log.new_value before that date
  // ...
  // For V1 simplicity: calculate as lump sum with latest values,
  //   noting that piecewise is more accurate but rarely matters for users
  return calcMoneySaved(/* simplified */)
}
// Full piecewise: fetch cpd_change_log + price_change_log and pass into useDashboard

PROF-06 Voice Style Picker:

// On Confirm: PATCH profiles.voice_style → queryClient.invalidateQueries(queryKeys.profile)
// Change takes effect on next content render (React Query refetch)

PROF-07 Spending Category Picker:

// On Confirm: PATCH profiles.relatable_category → invalidate profile + dashboard queries

#### 20.3 — SOS contact setup (PROF-09)

// app/(modals)/settings-sos.tsx
import * as SecureStore from 'expo-secure-store'

const PHONE_KEY = 'sos_contact_phone'

// On mount: read existing phone from SecureStore
const existingPhone = await SecureStore.getItemAsync(PHONE_KEY)

// On Save:
if (name && phone) {
  await SecureStore.setItemAsync(PHONE_KEY, phone)
  await supabase.from('profiles').update({
    sos_contact_name: name,
    // DO NOT store phone in Supabase
  }).eq('id', userId).throwOnError()
  // support_person_configured is derived from sos_contact_name != null (B2.4)
} else {
  // Validation error
}

// Remove Contact:
await SecureStore.deleteItemAsync(PHONE_KEY)
await supabase.from('profiles').update({ sos_contact_name: null })
  .eq('id', userId).throwOnError()

#### 20.4 — Notification settings + quiet hours

PROF-10 — Notification Settings:

// Master toggle: PATCH profiles.notifications_enabled
// Frequency: 3 options only (no once_daily per Notifications spec Decision 1):
//   app_decides | few_daily | on_demand
// On save: PATCH profiles.notification_preference
//   → update notification_state.effective_tier to match (reset auto-reduce if preference changed)

PROF-11 — Quiet Hours:

// Toggle + time pickers
// PATCH profiles: quiet_hours_enabled, quiet_hours_start (integer 0-23), quiet_hours_end (integer 0-23)
// quiet_hours_start === quiet_hours_end validation
// Note in UI: "SOS notifications always come through"

#### 20.5 — Account actions

PROF-12 — Account Details:

// Change Email: supabase.auth.updateUser({ email: newEmail })
//   → Supabase sends confirmation to new email
// Change Password: supabase.auth.updateUser({ password: newPassword })
//   → Requires current password re-auth first: supabase.auth.signInWithPassword

PROF-13 — Data Export:

// POST to a Supabase Edge Function: /functions/v1/data-export
// Edge Function queries all user tables and sends JSON to user's email
// For V1: stub the function body; wire up the UI flow fully
// Toast: "Your data will be sent to [email] within a few minutes."

PROF-14 — Delete Account:

// Requires typing "DELETE" exactly
// On confirm:
await supabase.auth.signOut()
// Cascade deletes via DB FK constraints (all user data references profiles.id with ON DELETE CASCADE)
await supabase.rpc('delete_user_account', { p_user_id: userId })
// OR: call supabase.auth.admin.deleteUser(userId) from an Edge Function
// Clear SecureStore: delete sos_contact_phone, session tokens, daily_checkin_date
// Router.replace('/onboarding')

The delete_user_account DB function simply deletes from profiles (all child tables cascade):

create or replace function public.delete_user_account(p_user_id uuid)
returns void language plpgsql security definer as $$
begin
  delete from public.profiles where id = p_user_id;
  delete from auth.users where id = p_user_id;
end;
$$;

#### 20.6 — Step 20 Verify

- PROF-01 loads with all rows populated from DB data

- Stage 0: quit date tap → date picker (PROF-02); can change to any future date with 3-day min

- Stage 1+: quit date tap → PROF-03 modal with Take a Break / Start Fresh

- CPD edit: new value saved; cpd_change_log row created; Progress Dashboard counters update prospectively

- Price edit: same as CPD

- Voice style change: next craving prompt uses new voice copy immediately after profile refetch

- Spending category change: Progress Dashboard money equivalent text updates

- SOS contact: phone stored only in SecureStore, NOT in Supabase profiles table

- SOS contact remove: phone deleted from SecureStore; sos_contact_name = null in Supabase

- Quiet hours overnight range (e.g. 23:00–08:00): correctly wraps midnight

- Notification preference set to on_demand: only on_demand-eligible notifications fire

- Delete Account: Confirm button disabled until “DELETE” typed exactly; after confirm, all data gone, user lands on onboarding

- PROF-03 → “Take a Break” → routes to STK-7 pause flow; streak paused

- PROF-03 → “Start Fresh” → routes to restart flow (quit date picker + new attempt)

## Phase 7 — Ship

### Step 21 — EAS Build, Credentials, and Release

This step covers everything needed to go from working local code to a build in the hands of testers. It is one-time setup that persists — you run these commands once and iterate with eas build thereafter.

#### 21.1 — app.json / app.config.js

Minimum required fields for App Store and Play Store submission:

{
  "expo": {
    "name": "LastOne",
    "slug": "lastone",
    "version": "1.0.0",
    "orientation": "portrait",
    "icon": "./assets/icon.png",
    "userInterfaceStyle": "light",
    "splash": {
      "image": "./assets/splash.png",
      "resizeMode": "contain",
      "backgroundColor": "#ffffff"
    },
    "ios": {
      "supportsTablet": false,
      "bundleIdentifier": "com.lastone.app",
      "buildNumber": "1",
      "infoPlist": {
        "NSUserNotificationsUsageDescription": "LastOne sends support when you have a craving and reminders to log your progress.",
        "UIBackgroundModes": ["remote-notification"]
      }
    },
    "android": {
      "package": "com.lastone.app",
      "versionCode": 1,
      "adaptiveIcon": {
        "foregroundImage": "./assets/adaptive-icon.png",
        "backgroundColor": "#ffffff"
      },
      "permissions": ["RECEIVE_BOOT_COMPLETED", "VIBRATE", "POST_NOTIFICATIONS"]
    },
    "plugins": [
      "expo-router",
      [
        "expo-notifications",
        {
          "icon": "./assets/notification-icon.png",
          "color": "#ffffff",
          "sounds": []
        }
      ],
      "expo-secure-store"
    ],
    "extra": {
      "eas": { "projectId": "<your-eas-project-id>" }
    }
  }
}

Critical rules: - bundleIdentifier / package are permanent — set once, match what you register in Apple Dev Portal and Play Console, never change. - buildNumber (iOS) and versionCode (Android) must increment on every TestFlight or Play Store upload. Use autoIncrement: true in eas.json to handle this automatically. - UIBackgroundModes: ["remote-notification"] is required for APNs to wake the app for server-sent push. Without it, pushes only arrive when the app is foregrounded.

#### 21.2 — eas.json

Three profiles cover the full development workflow:

{
  "cli": { "version": ">= 12.0.0" },
  "build": {
    "development": {
      "developmentClient": true,
      "distribution": "internal",
      "ios": { "simulator": false },
      "env": { "APP_ENV": "development" }
    },
    "preview": {
      "distribution": "internal",
      "env": { "APP_ENV": "preview" }
    },
    "production": {
      "autoIncrement": true,
      "env": { "APP_ENV": "production" }
    }
  },
  "submit": {
    "production": {
      "ios": {
        "appleId": "vedantsinha05@gmail.com",
        "ascAppId": "<app-store-connect-numeric-app-id>",
        "appleTeamId": "<10-char-team-id>"
      },
      "android": {
        "serviceAccountKeyPath": "./google-service-account.json",
        "track": "internal"
      }
    }
  }
}

Profile guidance: - development: Installs a dev client on device. Full Metro bundler connection, hot reload, debugging. Requires a physical device registered in Apple Dev Portal. - preview: Production-mode JS bundle, no dev tools. Use for internal testing before App Store. Distribute via EAS internal distribution (no TestFlight review needed). - production: Goes to TestFlight / Play Store internal track. autoIncrement avoids manual build number bumps.

#### 21.3 — Environment Variables and Secrets

Never commit secrets to source control.

Set build-time environment variables in EAS:

# Safe to bake into client bundle (anon key only — not service_role)
eas secret:create --scope project --name EXPO_PUBLIC_SUPABASE_URL --value "https://xxx.supabase.co"
eas secret:create --scope project --name EXPO_PUBLIC_SUPABASE_ANON_KEY --value "eyJ..."

# Verify secrets are set
eas secret:list

Access in code via process.env.EXPO_PUBLIC_SUPABASE_URL — the EXPO_PUBLIC_ prefix makes them safe to bundle; they are visible in the JS bundle, so never put service role keys or private secrets here.

Supabase Edge Function secrets (server-side only, set via Supabase CLI or dashboard):

supabase secrets set SUPABASE_SERVICE_ROLE_KEY=<service-role-key>
# If Edge Functions call Expo push API:
supabase secrets set EXPO_ACCESS_TOKEN=<expo-access-token>

# Verify
supabase secrets list

#### 21.4 — Push Notification Credentials

EAS manages APNs and FCM credentials centrally. Set up once per platform.

iOS — APNs Auth Key:

Prepare in Apple Developer Portal: 1. Certificates, Identifiers & Profiles → Keys → + 2. Name: “LastOne APNs Key”, enable “Apple Push Notifications service (APNs)” 3. Download the .p8 file (only downloadable once) and note the Key ID and Team ID

Upload to EAS:

eas credentials --platform ios
# Choose: "Add new APNs key" → upload your .p8 file
# EAS stores it encrypted and uses it automatically for all iOS production builds

Android — FCM V1:

Prepare in Firebase Console: 1. Create a Firebase project → Add Android app → package: com.lastone.app 2. Download google-services.json → place in project root 3. Project Settings → Service Accounts → Generate new private key → download JSON

Upload to EAS:

eas credentials --platform android
# Choose: "Add FCM V1 service account key" → upload the service account JSON

In-app token registration — add to app/_layout.tsx root layout:

import * as Notifications from 'expo-notifications'
import { supabase } from '@/lib/supabase'

Notifications.setNotificationHandler({
  handleNotification: async () => ({
    shouldShowAlert: true,
    shouldPlaySound: true,
    shouldSetBadge: false,
  }),
})

export async function registerPushToken(userId: string) {
  const { status } = await Notifications.getPermissionsAsync()
  let finalStatus = status
  if (status !== 'granted') {
    const { status: requested } = await Notifications.requestPermissionsAsync()
    finalStatus = requested
  }
  if (finalStatus !== 'granted') return  // user denied — exit gracefully

  const { data: token } = await Notifications.getExpoPushTokenAsync({
    projectId: Constants.expoConfig?.extra?.eas?.projectId,
  })

  await supabase
    .from('profiles')
    .update({ push_token: token })
    .eq('id', userId)
    .throwOnError()
}

Call registerPushToken(userId) on every authenticated app open — tokens can rotate, so refreshing is correct. The function exits silently if permission is denied; the app must not crash or block on this.

Add push_token column to profiles if not already present:

alter table public.profiles add column if not exists push_token text;

#### 21.5 — Supabase Edge Functions Deployment

Deploy all Edge Functions before any external tester access:

# Deploy each function referenced in the guide
supabase functions deploy generate-insights
supabase functions deploy parse-product-url
supabase functions deploy send-push-notification   # if using server-sent push

# Confirm all deployed
supabase functions list

Cron job for generate-insights — runs daily after midnight IST to generate fresh insights:

Enable extensions first (Supabase dashboard → Database → Extensions): - pg_cron — for scheduling - pg_net — for HTTP calls from DB

Then schedule:

select cron.schedule(
  'generate-insights-daily',
  '0 3 * * *',   -- 03:00 UTC = 08:30 IST
  $$
  select net.http_post(
    url       := 'https://<project-ref>.supabase.co/functions/v1/generate-insights',
    headers   := jsonb_build_object('Authorization', 'Bearer <service_role_key>'),
    body      := '{}'::jsonb
  );
  $$
);

-- Verify it's scheduled
select * from cron.job;

Post-log webhook (triggers insights after each log entry) — set in Supabase dashboard → Database → Webhooks: - Name: generate-insights-on-log - Table: log, Event: INSERT - URL: https://<project-ref>.supabase.co/functions/v1/generate-insights - HTTP headers: Authorization: Bearer <service_role_key>

#### 21.6 — Building and Submitting

# First time: create a dev client build and install on device
eas build --profile development --platform ios
eas build --profile development --platform android

# Preview build for internal testers (no App Store review)
eas build --profile preview --platform all

# Production build for TestFlight and Play Store
eas build --profile production --platform all

# Submit the latest production build automatically
eas submit --profile production --platform ios --latest
eas submit --profile production --platform android --latest

Build outputs: - EAS streams build logs at a https://expo.dev/... URL - Artifacts (.ipa / .aab) are stored on EAS for 30 days - iOS production builds go to TestFlight processing (~15–30 min) after eas submit - Android goes to whichever Play Console track is configured (internal in the eas.json above)

#### 21.7 — TestFlight Setup (iOS)

- In App Store Connect: Apps → + → create app record with Bundle ID com.lastone.app

- After eas submit, the build appears in TestFlight within ~30 minutes (Apple processing)

- Internal testing (no Apple review, instant): TestFlight → Internal Testing → + → invite by Apple ID (max 100 Apple Developer account members)

- External testing (up to 10,000 users, requires Apple review of first build, ~1 day): TestFlight → External Testing → create group → share invite link

- Beta information: fill in “What to Test” before Apple can review for external testing

#### 21.8 — Play Store Internal Testing (Android)

- Google Play Console: All apps → Create app → package com.lastone.app

- Complete the store listing, content rating, and data safety form (required before any testing)

- Internal Testing → Upload → select the .aab from EAS (or let eas submit upload it)

- Add testers: Internal Testing → Testers → Add email lists (max 100, no review required, available minutes after upload)

- Share the join link from Internal Testing → How testers join

#### 21.9 — Final Pre-Ship Integration Checklist

Run this end-to-end on a physical device (iOS and Android) with a production build before any external tester access. This consolidates all verify steps from Steps 1–20.

Infrastructure - [ ] Supabase project is on a paid plan (free tier pauses after 1 week inactivity) - [ ] All Edge Functions deployed and returning 200 on a manual trigger - [ ] generate-insights cron job scheduled (verify via select * from cron.job) - [ ] Post-log webhook active for log INSERT events - [ ] RLS policies: users cannot read or write other users’ rows (test with two accounts) - [ ] push_token column exists on profiles - [ ] increment_tool_score RPC deployed and callable (supabase.rpc('increment_tool_score', ...)) - [ ] delete_user_account RPC deployed with security definer - [ ] All FK constraints include ON DELETE CASCADE from profiles (verify: \d+ profiles in psql) - [ ] pg_cron and pg_net extensions enabled

Credentials and Secrets - [ ] APNs Auth Key uploaded to EAS (eas credentials --platform ios) - [ ] FCM V1 service account JSON uploaded to EAS (eas credentials --platform android) - [ ] EXPO_PUBLIC_SUPABASE_URL and EXPO_PUBLIC_SUPABASE_ANON_KEY set as EAS secrets - [ ] Edge Function secrets set (service_role_key, Expo access token if applicable) - [ ] No secrets hardcoded in source: git grep -r "eyJ" -- "*.ts" "*.tsx" returns nothing unexpected

Notifications (on physical device, production build) - [ ] Notification permission prompt fires on first authenticated open - [ ] Push token written to profiles.push_token after permission granted - [ ] APNs production endpoint used (not sandbox) — test by sending via Expo push tool - [ ] Health milestone notifications schedule correctly after quit date is set - [ ] Daily check-in reminder schedules and cancels on disable - [ ] Quiet hours: overnight range (e.g. 23:00–08:00) correctly wraps midnight — notification does not fire at 23:30 - [ ] Pause track notifications (N-PAU-01–04) fire at 3 / 7 / 14 / 30 days from paused_at - [ ] Permission denied: app does not crash, local features still work

Core Logging and Streak Flows (smoke test on device) - [ ] Onboarding → Stage 0 home → set quit date → Stage 1 home: all stage transitions correct - [ ] Flow A (craving logged): streak untouched, intensity=5 triggers SOS override - [ ] Flow B (overcome): overcome_count incremented, daily check-in offered - [ ] Flow C (check-in): streak increments once; second tap same day correctly blocked - [ ] SOS flow: SOS confirmation_source set; streak increments; if slip logged same day → SOS reversed first - [ ] Slip — few_days: ALL freeze_stock consumed; routes to C3 Warm; red_flag_count NOT incremented - [ ] Slip — light (single day): FREEZE_MATRIX stock applied; red_flag routing correct - [ ] Slip — moderate / heavy: correct FREEZE_MATRIX values applied - [ ] red_flag_count ≥ 3 within 30 days: routes to C3 Reset; pattern reset fires - [ ] Streak freeze period: app open during freeze shows frozen state; streak does not advance - [ ] Full relapse flow: quit_attempts.ended_at set; new attempt created when user sets next quit date - [ ] STK-2 / STK-3 return modal: correct options based on missed-day count

Data Integrity - [ ] Progress Dashboard savings accumulate across multiple quit attempts (create two attempts in DB, verify totals) - [ ] CPD/price edits apply prospectively: historical days use value active at the time (check cpd_change_log timestamps) - [ ] insight_key uniqueness: run generate-insights twice consecutively; no duplicate insight rows - [ ] daily_checkin_satisfied resets at midnight IST: check that app correctly reads timezone-aware date key - [ ] profiles table has NO sos_contact_phone or support_person_phone columns — these are SecureStore-only

Content and Display - [ ] Voice copy matches voice_style on profile; changing voice → next craving prompt uses new copy - [ ] Content card 14-day cooldown: same card does not re-appear within 14 calendar days - [ ] Tool scores increment: use a coping tool, check user_tool_scores row updated - [ ] Goals current_amount = SUM(top_up_log.amount) — add top-up rows directly in DB and verify display matches

Giving Up Support and NGO Resources (block ship until resolved) - [ ] CFI, CPAA, CanSupport URLs live-tested and confirmed correct - [ ] All professional helpline numbers in GU-8 verified with team - [ ] WhatsApp deep link (whatsapp://send?phone=...) and SMS intent tested on real device with real number

Edge Cases - [ ] Stage 0 (no quit date): home shows pre-quit state; no streak bar; no freeze display; no daily check-in card - [ ] Delete account: “DELETE” typed exactly → confirm enabled; partial match → disabled; post-delete → onboarding with blank state; all data gone from DB; SecureStore cleared - [ ] Slow / no network: React Query loading states show; .throwOnError() error caught and surfaced as user-visible error (not silent crash) - [ ] First open with no data: all queries return empty gracefully (no undefined access crashes) - [ ] App backgrounded mid-SOS flow: state preserved or flow restarts cleanly — no stuck half-completed flow

#### 21.10 — Step 21 Verify

- eas build --profile production --platform all completes without error

- iOS build appears in TestFlight within 30 min of eas submit

- Android build appears in Play Console Internal Testing track

- At least one internal tester on each platform can install and complete onboarding

- Push notification received on physical device from server

- All checklist items in §21.9 checked off

## Connected to

- [[LastOne]] — parent project

- [[LastOne_Product_Foundations_V1]] — product rules this architecture implements

- [[LastOne_Data_Schema_V1]] — canonical source for all table shapes used in this guide

LastOne Build Playbook · All phases complete · 2026-06-05